NexusTrader v1.3

FULL SYSTEM ARCHITECTURE AUDIT

Evidence-Based Production Readiness Assessment

Audit Date: 2026-03-28  |  Session 37  |  Commit 8717360

System: v1.3  (PBL+SLC live — Stage 8 PASSED)

Status: PAPER TRADING — Phase 1  (0 of 50 target trades completed)

Purpose: Pre-live-trading readiness review

AUDIT SCOPE: Architecture | Execution Flow | Correctness | Consistency | Live Readiness

EXECUTIVE SUMMARY	6

Key Findings	6

SECTION 1 — SYSTEM ARCHITECTURE	7

1.1 Core Modules	7

1.2 End-to-End Execution Flow	8

Step 1 — Market Data Acquisition	8

Step 2 — Indicator Computation	8

Step 3 — Regime Classification	8

Step 4 — Signal Generation (Dual-Call Pattern)	9

Step 5 — Confluence Scoring	9

Step 6 — Risk Gate Validation	9

Step 7 — Execution via PaperExecutor	9

Step 8 — Post-Trade Learning	9

SECTION 2 — DATA PIPELINE & INDICATORS	10

2.1 OHLCV Fetching	10

2.2 Indicator Computation — Scan Mode vs Full Mode	10

2.3 The ema_50 Blocker (Session 37 Fix)	10

2.4 Data Caching	10

2.5 HTF/LTF Data Merging	11

SECTION 3 — REGIME SYSTEM	12

3.1 HMM Regime Classifier (hmm_regime_classifier.py)	12

3.2 Research Regime Classifier (research_regime_classifier.py)	12

Classification Priority Order	12

3.3 Integer → String Mapping	12

3.4 Regime Conflict Resolution	13

SECTION 4 — STRATEGIES (CRITICAL)	14

4.1 PullbackLong (PBL) — v1.3 Active	14

Entry Logic Flow (pullback_long_model.py)	14

Strength Calculation	14

Price Levels	14

Backtest Performance (4yr, Scenario A zero-fees)	14

4.2 SwingLowContinuation (SLC) — v1.3 Active	14

Entry Logic Flow (swing_low_continuation_model.py)	14

Strength Calculation	15

Price Levels — SHORT Direction	15

Backtest Performance (4yr, Scenario A zero-fees)	15

4.3 TrendModel — v1.2 Active	15

Key Parameters	15

4.4 MomentumBreakout — v1.2 Active	15

Key Parameters	15

4.5 Disabled Models — Why	15

4.6 Context Models (Low Weight)	16

SECTION 5 — AI AGENTS & IDSS	17

5.1 Agent Architecture	17

5.2 Coinglass Agent (Key Agent for Signal Quality)	18

5.3 IDSS Scanner — How It Works Internally	19

Score Computation Flow	19

Confluence Confluence Score Interpretation	19

SECTION 6 — DECISION ENGINE	20

6.1 Confluence Scoring Details	20

Layer 1: Base Model Weights	20

Layer 2: Regime Affinity Matrix	20

Layer 3: L1/L2 Adaptive Weights	20

Direction Dominance Check	20

Dynamic Threshold	20

6.2 Pre-Trade Filtering	20

6.3 Multi-Timeframe 4h Gate	21

6.4 Rejection Logic Summary	21

SECTION 7 — POSITION SIZING & RISK	22

7.1 Position Sizing Modes	22

Mode 1: Risk-Based Sizing (Default — TrendModel, MomentumBreakout)	22

Mode 2: Pos-Frac Sizing (PBL/SLC — when mr_pbl_slc.enabled: true)	22

7.2 Portfolio Heat System	22

7.3 Crash Defense Auto-Execute	22

Tier Thresholds and Actions	22

7.4 Rolling PF Guardrails	23

7.5 Loss Streak Handling	23

7.6 Symbol Weights (SymbolAllocator)	23

SECTION 8 — UI & PAGES (VALIDATION)	24

8.1 Page Inventory	24

8.2 Known UI Discrepancies — Verified and Fixed	25

Dashboard Scanner Status (Session 37 Fix)	25

Scanner Page 'Last Scan' Time	25

8.3 Data Accuracy Verification	25

SECTION 9 — NOTIFICATIONS	26

9.1 Architecture	26

9.2 Trigger Events	26

9.3 Key Normalization Rule	26

9.4 Rate Limiting & Reliability	26

SECTION 10 — LIVE TRADING READINESS	27

10.1 What Is Required From User	27

10.2 Exchange Integration — How It Works	27

Balance Reading	27

Position Reading	27

10.3 Reconnection Logic	28

10.4 State Consistency	28

Paper Mode (Current State) — Robust	28

Live Mode — Gaps	28

10.5 Small Capital Testing	28

10.6 Required Changes for Live Money Deployment	29

SECTION 11 — BACKTEST RESULTS	31

11.1 PBL+SLC Combined System (4-Year Backtest, commit c2c5e30)	31

11.2 Phase 5 Exit Mode Comparison (v1.2 Baseline)	31

11.3 Per-Model Backtest Baselines (Study 4, 13 months)	31

11.4 Backtest vs Production Alignment	31

SECTION 12 — ASSET FLEXIBILITY	33

12.1 Current Watchlist	33

12.2 Adding a New Asset (e.g., HYPE/USDT)	33

Required Changes	33

No Code Changes Required	33

12.3 Replacing an Asset	33

12.4 Limitations	33

12.5 Recommended Procedure	34

SECTION 13 — GAPS & NEXT STEPS	35

13.1 Complete Gap Analysis	35

13.2 Recommended Sequence to Go Live	36

Phase 1: Complete Paper Trading (NOW → 50 trades)	36

Phase 2: Pre-Live Engineering (After 50 paper trades)	36

Phase 3: Live Capital (After Phase 2 completion)	36

13.3 What Is Working Correctly NOW	36

13.4 Final Verdict	37

# EXECUTIVE SUMMARY

This audit covers the complete NexusTrader v1.3 architecture, examining every critical code path with file and line-number references, verifying correctness against backtests, and defining the exact gap between the current paper-trading state and a live-money deployment.

| Category | Finding |
| --- | --- |
| System Version | v1.3 (Session 37, 2026-03-28) |
| Architecture | Signal pipeline → Regime → Confluence → Risk → Execution |
| Active Models | TrendModel, MomentumBreakout, FundingRate, Sentiment, PBL, SLC |
| Disabled Models | MeanReversion, LiquiditySweep, VWAPReversion, OrderBook |
| Backtest PF (4yr) | 1.2682 with 0.04%/side fees ¦ CAGR 47.44% ¦ MaxDD 20.33% |
| Stage 8 Validation | 52/52 PASSED (live logs 2026-03-28 12:06:08) |
| Test Suite | 1,459 passed ¦ 11 skipped ¦ 0 failed |
| Trading Mode | PAPER (Demo Bybit) — Phase 1 (0.5% risk per trade) |
| Overall Verdict | READY FOR PHASE 1 PAPER TRADING ¦ NOT YET READY FOR LIVE |

## Key Findings

- Architecture is modular, well-separated, and thread-safe via Qt queued signals.

- All six active models have clear regimes, SL/TP logic, and fallback handling.

- Stage 8 live validation (52/52 checks) confirmed PBL and SLC signal correctly in production.

- ema_50 blocker (v1.3 Session 37) resolved: all 3 data shapes now compute 22 scan-mode columns.

- Dashboard scanner status bug resolved: SCAN_CYCLE_COMPLETE now published after each cycle.

- Live trading requires: Bybit API keys (Read+Trade), manual mode-switch via Risk page, and 50+ paper trades for Phase 1 completion.

► Critical Gap: LiveExecutor stops SL/TP in software only (no exchange-native SL/TP orders placed). If NexusTrader goes offline with open live positions, SL/TP protection is LOST.

► Critical Gap: No position reconciliation on startup in live mode — open positions must be manually entered or pre-exist in DB.

# SECTION 1 — SYSTEM ARCHITECTURE

## 1.1 Core Modules

NexusTrader consists of 15 primary subsystems. Each subsystem is a singleton (or singleton group) initialized at startup. The table below maps each component to its code location, purpose, inputs and outputs.

| Component | File | Purpose | Output | Inputs |
| --- | --- | --- | --- | --- |
| SignalGenerator | core/signals/signal_generator.py | Dispatches 6 models per symbol+regime | ModelSignal list | Models, Regime, Context |
| AssetScanner | core/scanning/scanner.py | Full HTF/LTF scan cycle orchestration | OrderCandidate list | OHLCV, Regime, SignalGenerator |
| HMM Regime | core/regime/hmm_regime_classifier.py | 6-state Gaussian HMM + rule-based blend | Regime string + probs | OHLCV (300 bars) |
| Research Regime | core/regime/research_regime_classifier.py | Vectorized ADX/ATR rules for PBL/SLC | Integer code → NX string | OHLCV (ADX/ATR columns) |
| ConfluenceScorer | core/meta_decision/confluence_scorer.py | Weighted voting, dynamic threshold | OrderCandidate or None | ModelSignal list, regime_probs |
| PositionSizer | core/meta_decision/position_sizer.py | Risk-based & pos-frac sizing modes | size_usdt float | Capital, risk_pct, entry/SL |
| RiskGate | core/risk/risk_gate.py | 12-gate pre-execution validation | approve/reject + reason | Candidate, portfolio state |
| PaperExecutor | core/execution/paper_executor.py | Simulated execution, tick monitoring | Position list, trade history | Candidates, live ticker prices |
| LiveExecutor | core/execution/live_executor.py | Real CCXT market orders | Order confirmation | Exchange object, candidates |
| OrderRouter | core/execution/order_router.py | Paper/Live dispatch + confirmation gate | Routes to executor | Mode, candidate, auto-exec gate |
| CrashDefense | core/risk/crash_defense_controller.py | 7-component crash scorer, 4-tier response | Tier + auto-actions | Tickers, df_cache |
| NotificationMgr | core/notifications/notification_manager.py | Multi-channel trade alerts | Delivery result | TRADE_CLOSED events |
| AgentCoordinator | core/agents/agent_coordinator.py | 23 intelligence agent lifecycle | Agent signals via event bus | Exchange data, news, on-chain |
| RL Trainer | core/rl/ | Shadow SAC agent, weight 0.30 | RL signal (shadow only) | Trade outcomes, market features |
| IDSS Scanner | core/scanning/scanner.py + scanner_page.py | End-to-end IDSS cycle + UI display | Candidates + UI rows | All above |

## 1.2 End-to-End Execution Flow

### Step 1 — Market Data Acquisition

AssetScanner._trigger_scan() (scanner.py:1348) creates a ScanWorker (QThread) every 30 minutes, aligned to the candle boundary + 30-second buffer. The worker spawns a ThreadPoolExecutor(max_workers=8) to concurrently fetch OHLCV data for 5 symbols (BTC/USDT, ETH/USDT, BNB/USDT, SOL/USDT, XRP/USDT) via CCXT REST with a 20-second per-symbol timeout. Tickers are fetched first (for spread/volume pre-filter).

exchange.fetch_ohlcv(symbol, '30m', limit=300)  → list[list]

### Step 2 — Indicator Computation

For each symbol, calculate_scan_mode(df) (indicator_library.py) computes exactly 22 columns in scan mode: EMA-9/20/21/50/100, ADX-14, RSI-14, MACD/Signal, ATR-14, BB-upper/lower/mid/width. The ema_50 column was missing before Session 37 (blocker for PBL). An indicator presence guard then confirms adx, ema_9, rsi_14 are present and non-NaN.

df = calculate_scan_mode(df)  # produces exactly 22 columns

# Indicator guard (scanner.py:555-571)

if any col missing → return None, 'Indicators missing'

### Step 3 — Regime Classification

Two parallel regime classifiers run for each symbol. The primary HMM+rule-based classifier (hmm_regime_classifier.py) uses 6-state Gaussian HMM with adaptive weighting (HMM 60% / RB 40%, swapped to 20%/80% when >50% HMM states map to 'uncertain'). This regime is used by TrendModel and MomentumBreakout. Separately, ResearchRegimeClassifier.classify_latest_bar() runs on 30m data for PBL and on 1h data for SLC, using exact ADX/EMA/ATR-ratio rules ported from research backtests.

# HMM (scanner.py:620-651)

regime, conf, regime_probs = hmm_clf.classify_combined(df)

# Research (scanner.py:736-758)

res_30m = research_clf.classify_latest_bar(df_30m)

regime_30m_str = research_clf.regime_to_string(res_30m)

### Step 4 — Signal Generation (Dual-Call Pattern)

SignalGenerator.generate() is called THREE times per symbol per scan cycle. Call 1 (main) uses the HMM regime for TrendModel, MomentumBreakout, FundingRate, Sentiment. Call 2 (PBL) uses the research 30m regime and context={'df_4h': ...}. Call 3 (SLC) uses the research 1h regime and context={'df_1h': ...}. Each model's ACTIVE_REGIMES list is the sole gate — models return None immediately if the passed regime is not in their list.

# Call 1: main models

signals = sig_gen.generate(sym, df, hmm_regime, '30m', regime_probs)

# Call 2: PBL (bull_trend only)

pbl_raw = sig_gen.generate(sym, df, res_regime_30m, '30m', ctx={'df_4h':df4h})

# Call 3: SLC (bear_trend only)

slc_raw = sig_gen.generate(sym, df_1h, res_regime_1h, '1h', ctx={'df_1h':df1h})

### Step 5 — Confluence Scoring

ConfluenceScorer.score() receives all ModelSignal objects. It computes adaptive weights (base_weight × regime_affinity × L1_WR × L2_context), checks directional dominance (>= 30% required), and applies a dynamic threshold adjusted by regime confidence, model count, and volatility (floor=0.28, ceiling=0.65, base=0.45 from config). Returns an OrderCandidate with entry/SL/TP from the primary model, or None if below threshold.

candidate = scorer.score(signals, symbol, regime_probs)

# Threshold range: 0.28 (low confidence) to 0.65 (high confidence)

### Step 6 — Risk Gate Validation

RiskGate.validate_batch() applies 12 sequential checks to each candidate: expiry, max-positions-per-symbol, correlation cap, max-concurrent (default 5), portfolio drawdown (<15%), capital availability, crash defense multiplier, capital allocation cap (4%), portfolio heat (<6%), spread filter (<30bps), expected-value gate (EV/risk >= 0.05), and multi-timeframe 4h conflict check. Rejected candidates are logged to SignalLog table.

### Step 7 — Execution via PaperExecutor

Approved candidates are submitted to PaperExecutor.submit() (paper_executor.py:538). Six sequential gates run: daily loss limit, drawdown circuit breaker (10%), RAG performance advisory, rolling-30 PF guardrail, max positions per symbol, and duplicate condition fingerprint. If all pass, slippage is applied (0.01-0.05% random), the position is opened, and the event bus publishes Topics.TRADE_OPENED. Tick-by-tick SL/TP monitoring runs via on_tick() (main Qt thread only).

### Step 8 — Post-Trade Learning

On position close, eight learning modules update: L1 global WR tracker, L2 per-model×regime×asset tracker, probability calibrator, trade monitor checkpoint, trade feature log, model performance tracker, live-vs-backtest tracker, filter stats tracker. All are non-fatal — exceptions logged and bypassed. DB persists the trade to SQLite 'paper_trades' table. TRADE_CLOSED event triggers NotificationManager.

# SECTION 2 — DATA PIPELINE & INDICATORS

## 2.1 OHLCV Fetching

All market data is fetched via CCXT REST (ccxt version 4.5.42). WebSocket is disabled (websocket_enabled: false in config.yaml) because WS streaming at 10Hz without throttle caused Qt crashes. The ExchangeManager singleton (exchange_manager.py) maintains one REST exchange object (Bybit demo at api-demo.bybit.com) and one optional WS object (unused). Rate limiting is enabled via CCXT's built-in enableRateLimit=True with a 15-second socket timeout.

- Primary TF fetch: fetch_ohlcv(symbol, '30m', limit=300) — 299 closed bars + 1 open

- 4h context fetch: fetch_ohlcv(symbol, '4h', limit=60) — 59 closed bars for PBL

- 1h context fetch: fetch_ohlcv(symbol, '1h', limit=150) — 149 closed bars for SLC

- Closed-candle enforcement: Last bar is dropped if its timestamp indicates it is still open (open-candle filter, scanner.py:509-521)

- Freshness guard: Rejects data if latest bar is older than 3× the timeframe duration (90s for 30m)

- Concurrent fetch: ThreadPoolExecutor(max_workers=8) with 30-second overall timeout, 20-second per-symbol

## 2.2 Indicator Computation — Scan Mode vs Full Mode

Two indicator computation modes exist. Full mode (calculate_all) computes 95+ columns for backtesting research, including Ichimoku, SuperTrend, Stochastic, Pivot Points, Fibonacci, OBV, and 17 EMA periods. Scan mode (calculate_scan_mode) computes only the 17 columns required by live models — approximately 40% faster, with no SuperTrend Python loops.

# SCAN_CORE_COLUMNS (indicator_library.py) — frozenset of 17 names

SCAN_CORE_COLUMNS = {ema_9, ema_20, ema_21, ema_50, ema_100,

adx_14, adx, rsi_14, rsi, macd, macd_signal,

atr_14, atr, bb_upper, bb_lower, bb_mid, bb_width}

Each column in SCAN_CORE_COLUMNS serves a specific model or classifier:

| Column | Indicator | Consumer |
| --- | --- | --- |

## 2.3 The ema_50 Blocker (Session 37 Fix)

Prior to Session 37, ema_50 was absent from SCAN_CORE_COLUMNS. PullbackLongModel.evaluate() (line 156) reads df['ema_50'] from the 4h context DataFrame. Without ema_50 computed, PBL always raised a KeyError internally, returning None for every symbol on every scan cycle. The fix: added 'ema_50' to SCAN_CORE_COLUMNS and added 50 to the EMA window list in calculate_scan_mode().

► VERIFIED: Live logs from 12:06:29 restart show 'calculate_scan_mode: 22 scan-mode columns on 299 rows' (30m), 'on 59 rows' (4h), 'on 149 rows' (1h). Zero 'missing ema_50' errors post-restart vs. 4 per cycle pre-fix.

## 2.4 Data Caching

ScanWorker carries a prev_df_cache dict (symbol → DataFrame) between scan cycles, passed to AssetScanner and handed to the next ScanWorker at instantiation. This cache is used by the UniverseFilter's ATR-range pre-filter to compare current ATR against previous-cycle ATR. There is no OHLCV persistence across restarts — fresh fetches on each startup cycle.

## 2.5 HTF/LTF Data Merging

There is no data merging in the traditional sense. The 30m DataFrame (primary) is passed to main models. The 4h DataFrame is passed as context['df_4h'] to PBL. The 1h DataFrame is passed as context['df_1h'] to SLC. Each model reads from its own DataFrame — no column alignment or index alignment is performed. The research regime classifier runs independently on each timeframe's data.

# SECTION 3 — REGIME SYSTEM

## 3.1 HMM Regime Classifier (hmm_regime_classifier.py)

The HMM classifier uses a 6-component GaussianHMM (diag covariance — never 'full', which causes positive-definite errors on crypto series) with 4 input features: log-return (clipped ±15%), 5-bar rolling volatility, ADX normalized [0,1], and volume/rolling-mean. Minimum 200 bars required for training. Fit uses 200 iterations with tol=1e-4.

- State labeling: Each HMM state is labeled by finding the majority rule-based regime among all bars assigned to that state (5-bar warmup first)

- Adaptive weight: If >50% HMM states map to 'uncertain' → HMM weight drops from 60% to 20%; rule-based rises from 40% to 80%

- Confidence adjustment: If top_prob - second_best_prob < 0.15 → confidence multiplied by 0.75 (uncertainty penalty)

- Fallback: If hmmlearn unavailable, training fails, or <200 bars → pure rule-based regime used (non-fatal)

- NaN startprob warning: Expected on first fit with sparse data — benign, falls back to rule-based for that call

## 3.2 Research Regime Classifier (research_regime_classifier.py)

The ResearchRegimeClassifier is an exact port of btc_regime_labeler.py from the Session 36 backtest research. It uses vectorized rules with a 3-bar hysteresis smoother. This classifier runs ONLY for PBL (on 30m data) and SLC (on 1h data) — not for TrendModel or MomentumBreakout.

### Classification Priority Order

- 1. BULL_TREND (code=1): ADX_ewm14 >= 22 AND EMA_20 > EMA_50 AND close > EMA_200 AND ATR_ratio < 1.80

- 2. BEAR_TREND (code=2): ADX_ewm14 >= 22 AND EMA_20 <= EMA_50 AND close <= EMA_200 AND ATR_ratio < 1.80

- 3. BULL_EXPANSION (code=3): ATR_ratio >= 1.80 AND 5d_return >= 6%

- 4. BEAR_EXPANSION (code=4): ATR_ratio >= 1.80 AND 5d_return <= -6% AND peak_dd < 15%

- 5. CRASH_PANIC (code=5): (peak_dd >= 15% OR 2d_return <= -8%) AND ATR_ratio >= 2.80

- 6. SIDEWAYS (code=0): default when no other condition matches

Key parameters: ADX EWM span=14 (NOT Wilder smoothing), ATR expansion threshold=1.80, crash threshold=2.80, ATR baseline 100 bars, 5-day return window=240 bars (30m fixed, not TF-scaled), hysteresis=3 bars.

## 3.3 Integer → String Mapping

regime_to_string(code) is the SOLE authoritative converter (research_regime_classifier.py:229-249). No hardcoded literals exist in callers.

| Code | Research Name | NexusTrader String | Used By |
| --- | --- | --- | --- |
| 0 | SIDEWAYS | ranging | All models with ranging affinity (mean_reversion — DISABLED) |
| 1 | BULL_TREND | bull_trend | TrendModel (long), PBL (primary — ACTIVE_REGIMES gate) |
| 2 | BEAR_TREND | bear_trend | TrendModel (short), SLC (primary — ACTIVE_REGIMES gate) |
| 3 | BULL_EXPANSION | volatility_expansion | MomentumBreakout (vol expansion gate) |
| 4 | BEAR_EXPANSION | volatility_expansion | MomentumBreakout |
| 5 | CRASH_PANIC | crisis | All models — REGIME_AFFINITY = 0.0 (hard suppress) |

## 3.4 Regime Conflict Resolution

HMM regime and Research regime operate independently and may conflict. This is intentional: HMM provides a probabilistic blended view for ConfluenceScorer's REGIME_AFFINITY weighting (used by TrendModel/MomentumBreakout). Research regime provides deterministic classification for PBL/SLC ACTIVE_REGIMES gates. The two never interact — each flows through a separate code path and a separate generate() call.

► Example: HMM might classify BTC/USDT as 'ranging' while ResearchRegime says 'bull_trend'. PBL will fire (research bull_trend). TrendModel will have reduced confluence weight (ranging affinity lower). There is no arbitration — both results are correct within their respective domains.

# SECTION 4 — STRATEGIES (CRITICAL)

## 4.1 PullbackLong (PBL) — v1.3 Active

PBL enters LONG positions during a bull trend when price pulls back close to EMA-50. All conditions are AND-gated — any failure returns None immediately.

### Entry Logic Flow (pullback_long_model.py)

- Gate 1 — Regime: ACTIVE_REGIMES = ['bull_trend']. SignalGenerator pre-gates; evaluate() has a defensive check (line 127).

- Gate 2 — Bar count: Minimum 60 bars on 30m DataFrame (line 144).

- Gate 3 — EMA-50 proximity: |close - ema_50| <= 0.5 × ATR_14 (line 163-171). Configured via mr_pbl_slc.pullback_long.ema_prox_atr_mult (default 0.5). Fails if price is too far from EMA-50.

- Gate 4 — Rejection candle (line 173-191): ALL three must be true: (a) close > open [bullish], (b) lower_wick > upper_wick [bullish tail], (c) lower_wick > body [tail dominates].

- Gate 5 — RSI: rsi_14 > 40 (line 193-196). Prevents entering from oversold exhaustion.

- Gate 6 — 4h HTF confirmation (optional, line 198-234): EMA_20 > EMA_50 on 4h chart. If df_4h missing → gate bypassed (logs 'HTF gate bypassed'). If EMA_fast <= EMA_slow → hard reject.

### Strength Calculation

base = 0.25

rsi_bonus = (min(rsi, 100) - 40) / 60 × 0.25  (max 0.25)

prox_bonus = (1 - distance/threshold) × 0.25  (max 0.25)

htf_bonus  = 0.15 (spread >1%) or 0.08 (confirmed)

strength   = min(0.90, base + rsi_bonus + prox_bonus + htf_bonus)

### Price Levels

- Entry: close (signal bar's close)

- Stop Loss: close - 2.5 × ATR_14 (below entry)

- Take Profit: close + 3.0 × ATR_14 (above entry)

- R:R ratio: 3.0 / 2.5 = 1.2 minimum

### Backtest Performance (4yr, Scenario A zero-fees)

- n: 516 trades | WR: 44.6% | PF: 0.8995

- Note: PF < 1.0 in isolation. COMBINED with SLC: PF=1.2682 (with fees). Do not disable based on PBL-only PF.

## 4.2 SwingLowContinuation (SLC) — v1.3 Active

SLC enters SHORT positions during a bear trend when price makes a new 10-bar closing low, confirming trend continuation. df_1h is a HARD dependency — no graceful degradation.

### Entry Logic Flow (swing_low_continuation_model.py)

- Gate 1 — 1h Data: context['df_1h'] must be present and have >= 30 bars (line 115-122). HARD requirement — returns None immediately if missing.

- Gate 2 — Regime: ACTIVE_REGIMES = ['bear_trend'] (line 68). Regime supplied from ResearchRegimeClassifier on 1h data.

- Gate 3 — ADX: ADX_14 >= 28 on 1h data (line 157-160). Checks both 'adx' and 'adx_14' column names.

- Gate 4 — New 10-bar closing low (line 162-175): close[i] < min(close[i-10 : i]). Exactly reproduces research gen_slc logic.

### Strength Calculation

base = 0.30

adx_bonus   = min(0.30, (ADX - 28) / 72 × 0.30)

depth_bonus = min(0.25, depth_fraction × 0.25)

depth_fraction = (prev_min10 - close) / (2 × ATR_14)

strength = min(0.85, base + adx_bonus + depth_bonus)

### Price Levels — SHORT Direction

- Entry: close (1h bar close — SHORT direction)

- Stop Loss: close + 2.5 × ATR_14 (ABOVE entry, as this is short)

- Take Profit: close - 2.0 × ATR_14 (BELOW entry)

### Backtest Performance (4yr, Scenario A zero-fees)

- n: 1,229 trades | WR: 60.9% | PF: 1.5455

- Combined system (Scenario B, with fees): PF=1.2682 | CAGR=47.44% | MaxDD=20.33%

## 4.3 TrendModel — v1.2 Active

TrendModel fires in bull_trend (LONG) and bear_trend (SHORT) regimes. ACTIVE_REGIMES = ['bull_trend', 'bear_trend']. It also has an uncertain-regime fallback with 0.667× reduced strength.

### Key Parameters

- ADX minimum: 31.0 (config: models.trend.adx_min — was 25.0 in v1.1, raised to 31.0 in Phase 5)

- EMA cross: EMA_9 > EMA_21 (long) or EMA_9 < EMA_21 (short)

- RSI band: [45, 70] for long, [30, 55] for short

- Entry buffer: 0.20 × ATR from close

- Backtest baseline: WR 50.3%, PF 1.47, Avg R +0.22

## 4.4 MomentumBreakout — v1.2 Active

MomentumBreakout fires in volatility_expansion regime (ACTIVE_REGIMES = ['volatility_expansion']). Detects breakouts above 20-bar range high (long) or below range low (short).

### Key Parameters

- Lookback: 20 bars for range definition

- Volume threshold: vol_now >= 1.5 × vol_avg (configurable via vol_mult_min)

- RSI gates: RSI > 55 for long, RSI < 45 for short

- Target: Measured move: range_high + range_size (long), range_low - range_size (short)

- Backtest: WR 63.5%, PF 4.17, Avg R +1.21 — highest-quality model

## 4.5 Disabled Models — Why

- MeanReversion: Archived v1.2: backtest PF 0.21, WR 32.2%, -$18k Study 4. Config: disabled_models list.

- LiquiditySweep: Archived v1.2: PF 0.28, WR 19.3%, -$15k Study 4.

- VWAPReversion: Archived v1.2: PF 0.28 (below 1.0 threshold, 2026-03-24).

- OrderBook: Structural gate: min_confidence/tf_weight = 0.60/0.55 = 1.09 > 1.0. Never fires at 1h+ timeframe. Not a bug.

## 4.6 Context Models (Low Weight)

- FundingRateModel: Context enrichment. Active but low weight (0.20). Reads Coinglass OI/funding data.

- SentimentModel: FinBERT (GPU) + VADER. Active but low weight (0.12). Enriches confluence with news sentiment.

# SECTION 5 — AI AGENTS & IDSS

## 5.1 Agent Architecture

The AgentCoordinator (agent_coordinator.py) initializes 23 intelligence agents at startup, after exchange connection. Each agent is a singleton injected into a module-level variable. Agents that fail to initialize are logged but do not crash the coordinator. Disabled agents are gated by config keys (agents.XXX_enabled: false) using the _is_agent_enabled() static method.

- Active agents: 12 running (producing signals)

- Disabled agents: 11 config-gated (code present, not running)

- Re-enable pattern: Set agents.XXX_enabled: true in config.yaml. No code changes needed.

| Agent | File | Active | Output | Data Source |
| --- | --- | --- | --- | --- |
| CrashDetectionAgent | crash_detection_agent.py | true | Crash score 0-10, 4-tier response | Tickers, df_cache |
| FundingRateAgent | funding_rate_agent.py | true | Funding rate signal (-1 to +1) | Coinglass API |
| LiquidationFlowAgent | liquidation_flow_agent.py | true | Liquidation cascade risk | Exchange data |
| OnchainAgent | onchain_agent.py | true | BTC/ETH on-chain metrics | External API |
| NewsAgent | news_agent.py | true | News sentiment, RSS + CryptoPanic | 5 RSS feeds + API |
| MacroAgent | macro_agent.py | true | Macro conditions (DXY, rates) | FRED API |
| GeopoliticalAgent | geopolitical_agent.py | true | Geo-risk signal | News feeds (VADER) |
| CoinglassAgent | coinglass_agent.py | true | Open Interest data (5-min TTL cache) | Coinglass v2 API |
| LiquidationIntelligenceAgent | liquidation_intelligence_agent.py | true | Exchange-level liq risk | Coinglass |
| SqueezeDetectionAgent | squeeze_detection_agent.py | true | Short/long squeeze risk | OI + funding |
| StablecoinAgent | stablecoin_agent.py | true | Stablecoin flow signal | Chain data |
| WhaleAgent | whale_agent.py | true | Large wallet movement | On-chain |
| PositionMonitorAgent | position_monitor_agent.py | true | Open position health check | PaperExecutor |
| OrderBookAgent | order_book_agent.py | FALSE | Order book depth (disabled) | Exchange depth |
| OptionsFlowAgent | options_flow_agent.py | FALSE | Options market signal (disabled) | Deribit |
| VolatilitySurfaceAgent | volatility_surface_agent.py | FALSE | IV surface (disabled) | Deribit |
| RedditAgent | reddit_agent.py | FALSE | Reddit sentiment (disabled) | Reddit API |
| SocialSentimentAgent | social_sentiment_agent.py | FALSE | Social media signal (disabled) | Twitter/X API |
| TwitterAgent | twitter_agent.py | FALSE | Twitter signal (disabled) | Twitter/X API |
| SectorRotationAgent | sector_rotation_agent.py | FALSE | Sector flow (disabled) | Market data |
| NarrativeAgent | narrative_agent.py | FALSE | Narrative shift (FinBERT, disabled) | News feeds |
| MinerFlowAgent | miner_flow_agent.py | FALSE | BTC miner flow (disabled) | On-chain |
| ScalpAgent | scalp_agent.py | FALSE | High-freq scalp signal (disabled) | Order book |

## 5.2 Coinglass Agent (Key Agent for Signal Quality)

The CoinglassAgent fetches Open Interest data from Coinglass API v2 at /public/v2/openInterest. It maintains a per-symbol 5-minute TTL cache with 12 history buckets (60-minute window for 1h % change). All public methods are protected by threading.RLock() to handle the re-entrant get_oi_data() → _build_result() call chain.

# CryptoPanic URL: /api/developer/v2/posts/?auth_token=...

# Coinglass URL: https://open-api.coinglass.com/public/v2/openInterest

► VPN WARNING: Japan VPN causes Bybit Demo 403 errors AND CryptoPanic Cloudflare blocks. First diagnostic for any 403/429/Cloudflare error: confirm VPN is OFF.

## 5.3 IDSS Scanner — How It Works Internally

IDSS (Intelligent Decision Support System) Scanner is the complete scanning pipeline plus UI display. Internally it is AssetScanner (core) + IDSSScannerTab (GUI). The scanner fires an HTF scan every 30 minutes (candle-aligned) and an LTF confirmation scan every 15 minutes.

### Score Computation Flow

- Step 1: All fired ModelSignal objects carry a strength value [0, 1.0] from each model's evaluate()

- Step 2: ConfluenceScorer applies adaptive weights (base × regime_affinity × L1_WR × L2_context)

- Step 3: Direction dominance check: winning direction weight / total weight >= 30%

- Step 4: Weighted average strength = sum(weight_i × strength_i) / total_weight

- Step 5: Dynamic threshold adjustment [0.28, 0.65] based on regime confidence + model count + volatility

- Step 6: OI modifier and liquidation modifier added (both non-fatal)

- Step 7: OrderCandidate created if score >= threshold, with entry/SL/TP from primary model

### Confluence Confluence Score Interpretation

- < 0.28: Below floor — never produces candidate

- 0.28 - 0.45: Low confidence — context-dependent threshold may reject

- 0.45 - 0.65: Production range — most candidates land here

- > 0.65: Hard ceiling — never exceeds by design

# SECTION 6 — DECISION ENGINE

## 6.1 Confluence Scoring Details

The ConfluenceScorer (confluence_scorer.py) is the critical decision point — it determines whether a set of model signals meets the quality bar for execution. It implements a three-layer weighting system.

### Layer 1: Base Model Weights

trend:           0.35   # highest — primary trend signal

momentum_breakout: 0.25   # strong breakouts

mean_reversion:  0.25   # DISABLED

vwap_reversion:  0.28   # DISABLED

liquidity_sweep: 0.15   # DISABLED

funding_rate:    0.20   # low — context only

order_book:      0.18   # DISABLED

sentiment:       0.12   # low — enrichment only

rl_ensemble:     0.30   # shadow only (not in scoring)

orchestrator:    0.22   # meta-signal injection

### Layer 2: Regime Affinity Matrix

Each model has a REGIME_AFFINITY dict mapping regime strings to activation weights [0, 1]. Examples: TrendModel has affinity 1.0 for bull_trend/bear_trend, 0.0 for crisis/liquidation_cascade. MomentumBreakout has affinity 1.0 for volatility_expansion, 0.3 for bull_trend. These affinities modulate base weights by the current regime probability mass.

regime_activation = sum(affinity[regime] * prob[regime] for all regimes)

adaptive_weight   = base_weight * regime_activation * L1_multiplier * L2_multiplier

### Layer 3: L1/L2 Adaptive Weights

L1 is the global per-model win-rate multiplier from TradeOutcomeTracker. L2 is a contextual multiplier: per-model×regime (±10%) and per-model×asset (±8%). Combined multiplier is clamped to [0.70, 1.30]. With <5 trades (Phase 1), fallback returns 1.0. With 5-9 trades, partial L2 (confidence-scaled). With >=10 trades, full L2.

### Direction Dominance Check

Signals are separated by direction (long vs short). The dominant direction must have total adaptive weight >= 30% of all signals' total weight. If below 30%, the scorer returns None — signals are too conflicted. This prevents opposing models from creating ambiguous candidates.

### Dynamic Threshold

base_threshold = 0.45  # idss.min_confluence_score in config

regime_factor: if top_prob >= 0.70 → 1.05 (lower threshold)

if top_prob <= 0.40 → 0.85 (higher threshold)

model_factor:  max(0.75, active_weights / max_weights)

vol_factor:    vol_expansion/crisis → 1.15, compression → 0.95

final_threshold = clamp(base × regime × model × vol, 0.28, 0.65)

## 6.2 Pre-Trade Filtering

Before confluence scoring, ScanWorker applies pre-scan filters (scanner.py:573-581). Time-of-day filter is default disabled (filters.time_of_day.enabled: false). Volatility filter checks ATR ratio against min/max bounds. The indicator presence guard (v1.3 fix) rejects symbols where calculate_scan_mode() silently failed.

## 6.3 Multi-Timeframe 4h Gate

After confluence scoring, if multi_tf.confirmation_required: true (default), the scanner fetches 4h data and classifies the HTF regime. If the signal direction conflicts with the 4h regime (e.g., buy signal + 4h bear_trend), the candidate is rejected by RiskGate. This was the Phase 5 winning configuration: combined PF=2.976 vs 1.825 without the gate.

## 6.4 Rejection Logic Summary

- Below threshold: score < dynamic_threshold — most common rejection

- Directional conflict: dominance < 30% — model signals disagree

- 4h MTF conflict: buy in 4h bear_trend or sell in 4h bull_trend

- EV gate: EV/risk < 0.05 — expected value too low vs risk

- Spread too wide: spread > 30bps — high slippage risk

- Portfolio heat: adding position would exceed 6% heat limit

- Drawdown block: portfolio DD >= 15% — capital protection

- Crash defense: CDA multiplier = 0.0 in SYSTEMIC tier — no new positions

# SECTION 7 — POSITION SIZING & RISK

## 7.1 Position Sizing Modes

NexusTrader implements two sizing modes selectable per model family.

### Mode 1: Risk-Based Sizing (Default — TrendModel, MomentumBreakout)

risk_usdt = capital × risk_pct_per_trade / 100  # e.g., 0.5% of $100k = $500

stop_dist  = abs(entry_price - stop_loss) / entry_price

size_usdt  = risk_usdt / stop_dist

# Cap at max_capital_pct (4%)

size_usdt  = min(size_usdt, capital × 0.04)

Phase 1 config: risk_pct_per_trade=0.5%. This means $500 risk per $100k capital, and a position size that loses $500 if stop is hit. With a 2.5% stop, size = $500 / 0.025 = $20,000 (capped to $4,000 by 4% hard cap).

### Mode 2: Pos-Frac Sizing (PBL/SLC — when mr_pbl_slc.enabled: true)

proposed_size = pos_frac × equity  # 0.35 × $100k = $35,000

heat_after = (deployed + proposed) / equity

# Reject if heat_after > max_heat (0.80 = 80%)

# Reject if open_positions >= max_positions (10)

# Reject if symbol_count >= max_per_asset (3)

Pos-frac sizing uses a fixed fraction of equity (35% per Research Phase 5 backtest). The heat gate prevents over-deployment: with 2 positions open at 35% each (70% deployed), a 3rd position would create 105% heat — rejected.

## 7.2 Portfolio Heat System

Portfolio heat measures risk exposure across all open positions. Each position contributes heat = size_usdt × abs(entry - SL) / entry. The RiskGate checks total heat (existing + new) against the 6% limit (risk_engine.portfolio_heat_max_pct).

# Example: $30k position, 1% stop distance → heat = $300

# 3 such positions → total heat $900 on $100k capital = 0.9% heat

# Hard limit: 6% heat = $6,000 absolute risk on $100k

## 7.3 Crash Defense Auto-Execute

The CrashDefenseController (crash_defense_controller.py) monitors a 7-component crash score (0-10). When crash_defense.auto_execute: false (default), the controller monitors and notifies only. Auto-execute requires explicit config change.

### Tier Thresholds and Actions

- NORMAL (< 5.0): No action. Trading continues normally.

- DEFENSIVE (5.0-7.0): Auto: move_all_longs_to_breakeven() — sets SL = entry_price for all buy positions

- HIGH_ALERT (7.0-8.0): Auto: partial_close(symbol, 0.50) for each long — reduce 50%

- EMERGENCY (8.0-9.0): Auto: close_all_longs(exit_reason='crash_defense_emergency')

- SYSTEMIC (>= 9.0): Auto: close_all() — all positions, all sides

► move_all_longs_to_breakeven() sets pos.stop_loss = pos.entry_price DIRECTLY. It does NOT use adjust_stop() which would reject a stop at the exact entry price. This is intentional and documented.

## 7.4 Rolling PF Guardrails

PaperExecutor.submit() applies rolling PF guardrails (Section 5 implementation, Session 34). These run AFTER PositionSizer output.

- Hard block: Rolling-30 PF < 1.0 → return False (block trade). Excludes partial_close exits from calculation.

- Size scalar: Rolling-20 PF < 1.5 → 50% size reduction. Requires >= 20 full closes to activate.

- Scale gate advisory: Rolling-50 PF >= 2.0 AND >= 50 trades → SYSTEM_ALERT for phase advancement consideration

## 7.5 Loss Streak Handling

In quarter-Kelly mode (legacy path), 3+ consecutive losses trigger a 50% size reduction (loss_streak_size_multiplier=0.5). 2 consecutive wins clears the streak. In risk-based mode (current default), loss streaks are handled at portfolio level via the rolling PF scalar.

## 7.6 Symbol Weights (SymbolAllocator)

Candidates are ranked by adjusted_score = base_score × symbol_weight before batch risk gate evaluation. Symbol weights (STATIC mode): SOL=1.3, ETH=1.2, BTC=1.0, BNB=0.8, XRP=0.8. The adjusted_score is for RANKING ONLY — it is never used in position sizing, stop calculation, or execution. size_usdt comes from PositionSizer exclusively.

adjusted_score = base_score × symbol_weight  # ranking only

size_usdt      = calculate_risk_based(...)    # independent of symbol weight

# SECTION 8 — UI & PAGES (VALIDATION)

## 8.1 Page Inventory

NexusTrader has 20 GUI pages (main_window.py). Each is a QWidget loaded into a QStackedWidget. Key pages are validated below.

| Page | File | What It Shows | Validation Status |
| --- | --- | --- | --- |
| Dashboard | dashboard_page.py | System health: exchange mode, scanner status, last trade, crash score, ticker prices | Scanner status: fixed Session 37 (SCAN_CYCLE_COMPLETE now published). Startup probe: 10s delay (was 3.5s, caused false 'Stopped'). |
| IDSS AI Scanner | scanner_page.py | Scan results table, per-symbol regime/score/status, auto-scan toggle, last scan timestamp | Symbol rows updated via scan_all_results signal. 'Last Scan' shows local time. 'Idle' = between scans (scanner running). |
| Paper Trading | paper_trading_page.py | Open positions table, signal history, auto-execution controls | Reads from PaperExecutor._positions. Updated via TRADE_OPENED/TRADE_CLOSED events. |
| Trade History | trade_history_page.py | Closed trades table, P&L, R-value, model, regime | Source: paper_executor._closed_trades (memory) + SQLite. Match on restart via _load_history(). |
| Performance Analytics | performance_page.py | 9 tabs: Overview, Model Performance, Regime Analysis, Risk Analysis, Exit Analysis, Edge Analysis, Validation, Drawdown, Monte Carlo | Reads from SQLite paper_trades + closed_trades list. Updated on TRADE_CLOSED. |
| Risk Management | risk_page.py | Paper/Live mode toggle, rolling PF, drawdown, daily loss, position list, crash score | Mode toggle is the ONLY path to live trading. Confirmation dialog required. |
| Backtesting | backtesting_page.py | Backtest runner, strategy selection, date range, results table, equity curve | Runs full historical backtest using calculate_all() — NOT calculate_scan_mode(). |
| Settings | settings_page.py | 7 tabs: General, Models, Risk, Notifications, Exchange, API Keys, Portfolio Allocation | Writes to config.yaml at runtime. Changes take effect on next scan cycle. |
| Logs | logs_page.py | Tail of nexus_trader.log, filter by level, search by keyword | Reads from log file on disk. Real-time tail updates every 2 seconds. |
| Chart Workspace | chart_page.py | TradingView-style OHLCV chart, indicator overlays, regime coloring | Live data from exchange via 2-second REST polling. |
| Exchange Management | exchange_page.py | Exchange connection, API key entry, connection test, activate/deactivate | Keys encrypted with Fernet before DB storage. Never displayed in plaintext after save. |
| Agents | agents_page.py | 23 agent status, last signal, health metrics | Reads from AgentCoordinator. Updated via agent event bus signals. |

## 8.2 Known UI Discrepancies — Verified and Fixed

### Dashboard Scanner Status (Session 37 Fix)

SYMPTOM: Dashboard showed 'IDSS Scanner: Stopped' (red) while Scanner page showed 'Status: Idle' (green). CAUSE: Two bugs. (1) Topics.SCAN_CYCLE_COMPLETE was defined in event_bus.py but never published — Dashboard's _on_scan_cycle_complete() callback never fired. (2) Startup probe delay was 3.5s but scanner has 8-second GPU/RL init delay — probe always saw _running=False.

► FIX: Added bus.publish(Topics.SCAN_CYCLE_COMPLETE, ...) in AssetScanner._on_scan_complete(). Changed probe delay from 3500ms to 10000ms. 7 regression tests added — all pass.

### Scanner Page 'Last Scan' Time

The 'Last Scan' field on the IDSS Scanner page shows LOCAL time (not UTC). The Dashboard's 'Running | Last scan: X min ago' shows relative time computed from UTC. These are different representations of the same timestamp — no discrepancy.

## 8.3 Data Accuracy Verification

- Open positions: PaperExecutor._positions dict is the authoritative in-memory source. JSON persists snapshot on every close. SQLite stores completed trades.

- Capital: Loaded from SQLite replay on restart (_load_history). JSON capital is intermediate snapshot only.

- Trade history: SQLite 'paper_trades' table is authoritative. paper_executor._closed_trades is in-memory copy built from DB on startup.

- P&L calculation: pnl_pct = (exit - entry) / entry × 100 for long. pnl_usdt = size_usdt × pnl_pct / 100. Slippage (0.01-0.05%) applied to both entry and exit.

# SECTION 9 — NOTIFICATIONS

## 9.1 Architecture

NotificationManager is a singleton that subscribes to key event bus topics and routes alerts to up to 5 channels: WhatsApp (Twilio), Telegram, Email (SMTP), SMS (Twilio), and optionally Gemini AI enrichment. A ThreadPoolExecutor (max 4 workers) handles concurrent channel sends. A background retry thread handles failed sends with exponential backoff.

## 9.2 Trigger Events

- TRADE_OPENED: New position opened — sends signal alert with symbol, side, entry, SL, TP, score, models

- TRADE_CLOSED: Position closed — sends P&L summary with exit reason, realized R, duration

- PARTIAL_CLOSE: 33% partial at 1R — separate 'partial_exit' template (not full-close template)

- DRAWDOWN_ALERT: CrashDefense DEFENSIVE tier triggered — capital warning

- RISK_LIMIT_HIT: CrashDefense HIGH_ALERT/EMERGENCY tier — urgent alert

- EMERGENCY_STOP: CrashDefense SYSTEMIC tier — critical alert

- SCAN_CYCLE_COMPLETE: Hourly scan summary (if configured)

- SYSTEM_ALERT: General system alerts (rolling PF advisory, scale gate)

## 9.3 Key Normalization Rule

When routing TRADE_CLOSED events to the notification template, the raw PaperExecutor trade dict uses different key names from what the template expects. This mapping is mandatory (notification_manager.py:_on_trade_closed):

side          → direction

pnl_usdt      → pnl

size_usdt     → size  (formatted)

models_fired  → strategy

exit_reason   → close_reason

duration_s    → duration

► Missing or wrong key normalization causes the notification template to render empty fields. This is a historical bug (fixed) — but any new template must follow the same mapping contract.

## 9.4 Rate Limiting & Reliability

- Twilio WhatsApp/SMS: 28 msg/min limit (2-msg buffer under 30/min). Exceeded → queued for 61-second retry.

- Deduplication: Same template+dedup_key within 60 seconds → suppressed

- Retry logic: Backoff: 5s, 10s, 20s. Max 3 attempts. Failed after 3 → logged as ERROR.

- Health check: Scheduled every 6h (configurable). System status notification to all channels.

- Daily summary: Scheduled at 22:00 local time. P&L, WR, trade count for the day.

► Reliability gap: If all notification channels are down, trading continues silently. No alert is generated about failed alerts. Operator must check nexus_trader.log manually for notification errors.

# SECTION 10 — LIVE TRADING READINESS

## 10.1 What Is Required From User

| Requirement | Detail | Status |
| --- | --- | --- |
| Bybit Account | Bybit mainnet or Demo account with USDT margin enabled | MANDATORY |
| API Key | Read + Trade permissions. NO Withdrawal permission. | MANDATORY |
| API Secret | Paired with API Key. Passphrase only for KuCoin/OKX. | MANDATORY |
| Exchange Mode | Select 'Demo Trading (Bybit only)' for paper with real data, or 'Live' for real money. | MANDATORY |
| Mode Switch | Click 'Switch to LIVE' on Risk Management page → confirm dialog → done. | MANDATORY |
| VPN Off | Japan VPN blocks Bybit Demo API (403) and CryptoPanic (Cloudflare). Must be off. | MANDATORY |
| config.yaml auto_execute | Must be true (already set). Scanner fires automatically. | ALREADY SET |
| Phase 1 Completion | Complete 50+ paper trades before ANY live capital deployment. | PENDING (0/50) |
| Crash Defense auto_execute | Currently false (monitor only). Enable for automated risk response. | OPTIONAL |
| Notification channels | Configure WhatsApp/Telegram for live trade alerts. | RECOMMENDED |

## 10.2 Exchange Integration — How It Works

LiveExecutor (live_executor.py, 810 lines) places real market orders via CCXT. On submit(candidate), it validates exchange connectivity, computes base-currency amount, rounds to exchange precision, checks against min_amount and min_cost from market info, then calls exchange.create_order(symbol, 'market', side, amount). The fill price is stored as the order's 'average' field.

# LiveExecutor._place_order() — key steps

ex = self._exchange()  # validates connectivity

amount = size_usdt / entry_price

amount = ex.amount_to_precision(symbol, amount)  # exchange precision

order = ex.create_order(symbol, 'market', side, amount)

### Balance Reading

bal = ex.fetch_balance()

usdt_free = bal['USDT']['free']  # available margin

### Position Reading

# LiveExecutor stores positions in _positions dict (in-memory + DB)

# On startup: loads from DB only (no exchange sync)

# CRITICAL GAP: no exchange.fetch_positions() on startup

## 10.3 Reconnection Logic

There is NO automatic reconnection logic in the current codebase. If the exchange connection drops during a running position, the following sequence occurs:

- ExchangeManager publishes Topics.EXCHANGE_ERROR event

- Dashboard shows error in status row

- ScanWorker fails to fetch OHLCV (returns []) — scan cycle produces 0 candidates

- PaperExecutor continues tick-monitoring from cached prices (no live tick updates)

- On reconnect (manual or auto from ExchangeManager._build_instance), exchange publishes Topics.EXCHANGE_CONNECTED

- Scanner resumes on next timer tick

► Gap: Tick monitoring stops when exchange is disconnected. Open positions' SL/TP checks only run when on_tick() is called with live prices. Stale prices may cause missed SL/TP hits during outage.

## 10.4 State Consistency

### Paper Mode (Current State) — Robust

- Capital: SQLite replay is authoritative. JSON is snapshot. Restart sequence: load JSON → load SQLite (overwrites capital).

- Positions: PaperPosition objects restored from JSON on startup. Both _auto_partial_applied and _breakeven_applied flags restored.

- Trade history: SQLite paper_trades is authoritative. In-memory list rebuilt from DB on startup.

### Live Mode — Gaps

- Position state: DB stores positions opened via LiveExecutor. But if position was modified directly on exchange, DB is stale.

- Balance sync: fetch_balance() called per-submission only. Between scans, balance may have changed (funding, fees).

- Order state: No open order tracking — if a conditional order was placed and filled, LiveExecutor may not know.

## 10.5 Small Capital Testing

Testing with 10 USDT is NOT viable due to exchange minimum order sizes. Bybit minimum order is approximately $5-10 USDT notional depending on the pair. At Phase 1 risk settings (0.5% risk, 4% max position):

capital = $10,000 | risk_usdt = $50 | with 2.5% stop: size = $2,000 (capped to $400 at 4%)

capital = $1,000  | risk_usdt = $5  | with 2.5% stop: size = $200 (capped to $40 at 4%)

capital = $200    | risk_usdt = $1  | with 2.5% stop: size = $40  (near minimum)

- Recommended minimum for testing: $500 USDT with reduced risk_pct to 1.0% → $5 risk → $200 positions

- Absolute minimum viable: $200 USDT (barely above exchange minimums, no room for drawdown)

- Phase 1 recommendation: Use Bybit Demo account (free, real market data, no real capital)

## 10.6 Required Changes for Live Money Deployment

The following changes are REQUIRED before deploying real capital (not needed for Demo paper trading):

| Severity | Issue | Description | Required Fix |
| --- | --- | --- | --- |
| CRITICAL | Software-only SL/TP | LiveExecutor monitors SL/TP in Python. No exchange-native conditional orders placed. If NexusTrader crashes/restarts with open live positions, SL/TP protection is LOST until software reconnects and resumes monitoring. | Place native SL/TP orders on exchange immediately after entry. Requires LiveExecutor enhancement. |
| CRITICAL | No startup position reconciliation | On startup, LiveExecutor.get_open_positions() reads from DB only. If positions were opened/closed on exchange while NexusTrader was offline, state will be stale and trades may be duplicated or missed. | Add exchange.fetch_positions() on startup and reconcile vs DB. Requires new code. |
| HIGH | No exchange-side cancel on stop move | adjust_stop() in LiveExecutor updates internal state but does NOT cancel existing exchange stop orders or place new ones. Exchange stop remains at old level. | Implement exchange-native stop order modification via CCXT edit_order(). |
| HIGH | Paper/live trade mixing | Switching from paper to live mid-session leaves paper trade history in DB alongside future live trades. No separation flag in schema. | Add 'execution_mode' column to paper_trades table via _migrate_schema(). |
| MEDIUM | No position size minimum check against balance | LiveExecutor checks against exchange minimums but not against actual USDT balance. An underfunded account could generate multiple sub-minimum orders. | Add balance check in LiveExecutor._fetch_usdt_balance() before _place_order(). |
| MEDIUM | Slippage model is paper-only | PaperExecutor applies 0.01-0.05% random slippage. LiveExecutor uses actual exchange fill. The paper slippage model is NOT realistic for large orders (>$5k on illiquid pairs). | Monitor actual slippage in live mode. Add SLIPPAGE_ACTUAL tracking to trade DB. |
| LOW | 10 USDT minimum testing | Exchange minimum order is ~10 USDT for most pairs. At 0.5% risk with 2.5% stop, position size = $200+ at $40k capital. Testing with $10k capital and 0.5% risk = $50 positions. Viable but inefficient. | Test with minimum $10k capital and 0.5% risk. Adjust risk_pct for smaller accounts. |
| LOW | No WebSocket in live mode | REST polling is reliable but introduces 2-5 second data latency. At 30m TF this is negligible but may miss fast SL hits. | Re-enable WS with throttle when moving to live. Add 1-second per-symbol throttle in _process_ticker(). |

# SECTION 11 — BACKTEST RESULTS

## 11.1 PBL+SLC Combined System (4-Year Backtest, commit c2c5e30)

The v1.3 PBL+SLC system backtest covered 2022-03-22 to 2026-03-21 (4 years), BTC/USDT + ETH/USDT + SOL/USDT, 30m primary timeframe, 200-bar rolling regime window. Production configuration matches backtest exactly after Session 36 regime alignment fix.

| Scenario | CAGR | PF | WR | MaxDD | n |
| --- | --- | --- | --- | --- | --- |
| A: Zero fees | 66.44% | 1.3708 | 56.1% | -16.37% | 1,745 |
| B: 0.04%/side maker | 47.44% | 1.2682 | 56.1% | -20.33% | 1,745 |
| Research baseline (BTC only, v7_final) | 50.41% | 1.2975 | 61.1% | -20.66% | 1,476 |

* Production target: PF >= 1.18 (with fees). Scenario B PF = 1.2682 — TARGET MET. Note: PBL PF = 0.8995 in isolation (below 1.0) but combined system clears target. Do not disable PBL based on standalone PF.

## 11.2 Phase 5 Exit Mode Comparison (v1.2 Baseline)

The Phase 5 partial-exit configuration (33% at 1R + breakeven SL, enabled by default via config exit.mode=partial) was validated against full-exit mode:

Full exit (v1.1):              PF 1.825 | MaxDD 8.2R | WR 51.3%

Partial 33% at 1R (v1.2):     PF 2.634 | MaxDD 4.7R | WR 53.8%

Combined best (30m+4h MTF):   PF 2.976 | MaxDD 4.1R | WR 57.1%  ← PRODUCTION CONFIG

► Phase 5 partial exit + MTF gate is the production configuration. These settings are live in config.yaml.

## 11.3 Per-Model Backtest Baselines (Study 4, 13 months)

| Model | WR | PF | Avg R | Status | Version |
| --- | --- | --- | --- | --- | --- |
| TrendModel | 50.3% | 1.47 | +0.22 | Active | v1.2 |
| MomentumBreakout | 63.5% | 4.17 | +1.21 | Active | v1.2 |
| PBL (combined sys) | 44.6% | 0.8995* | — | Active | v1.3 |
| SLC (combined sys) | 60.9% | 1.5455 | — | Active | v1.3 |
| MeanReversion | 32.2% | 0.21 | — | DISABLED | v1.2 |
| LiquiditySweep | 19.3% | 0.28 | — | DISABLED | v1.2 |
| VWAPReversion | — | 0.28 | — | DISABLED | v1.2 |
| OrderBook | — | <=1.0 | — | DISABLED | v1.2 |

## 11.4 Backtest vs Production Alignment

Stage 8 runtime validation (scripts/stage8_runtime_validation.py) confirmed the production system generates signals consistent with backtest research. Key validations from live logs (2026-03-28 12:06:08 restart):

► PBL fired 5 times on 70,079 BTC 30m bars: first at 2022-03-26 16:00 UTC, strength=0.267, dir=long, EMA50 proximity + rejection candle + RSI confirmed.

► SLC fired 5 times: first at 2022-03-31 23:00 UTC, strength=0.340, dir=short, ADX + new 10-bar low confirmed.

► ACTIVE_REGIMES gate confirmed: PBL returns None when regime!=bull_trend, SLC returns None when regime!=bear_trend.

► calculate_scan_mode: 22 columns on all 3 data shapes (30m/299 bars, 4h/59 bars, 1h/149 bars).

► Backtest uses research ResearchRegimeClassifier for all labeling. Production uses ResearchRegimeClassifier for PBL/SLC and HMM+rule-based for TrendModel/MomentumBreakout. This dual-regime architecture is correct and validated.

# SECTION 12 — ASSET FLEXIBILITY

## 12.1 Current Watchlist

The production watchlist is configured in config.yaml under scanner.watchlists.Default.symbols: BTC/USDT, ETH/USDT, BNB/USDT, SOL/USDT, XRP/USDT. The scanner fetches all 5 symbols on each HTF cycle.

## 12.2 Adding a New Asset (e.g., HYPE/USDT)

Adding a new asset requires only config changes — no code modifications. The system is designed for flexible symbol addition.

### Required Changes

- Step 1 — Config watchlist: Add 'HYPE/USDT' to scanner.watchlists.Default.symbols in config.yaml

- Step 2 — Symbol weight: Add HYPE/USDT: 1.0 to symbol_allocator.weights in config.yaml (or use default 1.0)

- Step 3 — Exchange verification: Confirm Bybit lists HYPE/USDT as a perpetual contract. Check via exchange_manager.get_exchange().markets.

- Step 4 — Minimum order check: Verify exchange minimum notional for HYPE/USDT is within position sizing range.

### No Code Changes Required

- Scanner uses self._watchlist_mgr.get_active_symbols() — reads from config dynamically

- All models are symbol-agnostic — no hardcoded symbol names in model logic

- ResearchRegimeClassifier runs per-symbol on whatever OHLCV is fetched

- HMM models are per-symbol dicts — new symbol gets its own model on first scan

- SymbolAllocator has a default weight fallback for unknown symbols

## 12.3 Replacing an Asset

Removing an asset is simpler: remove it from scanner.watchlists.Default.symbols. The scanner will no longer fetch or process it. Any open positions in the removed symbol continue to be monitored by PaperExecutor (positions are symbol-keyed, not watchlist-dependent).

## 12.4 Limitations

- Exchange support: CCXT must support the symbol. Bybit supports most major USDT-margined perpetuals. Spot trading is not implemented (all models assume perpetual futures).

- Research validation: PBL/SLC backtests were on BTC/SOL/ETH only. Their parameters (EMA proximity, swing bars, ATR multipliers) were tuned on these assets. New assets may need parameter review.

- OI data: CoinglassAgent maps 'BTC/USDT' → 'BTC'. New exotic symbols may not be in Coinglass's database.

- SymbolAllocator weights: Dynamic mode switches between 3 BTC-dominance profiles. New symbols must be added to all 3 profiles or they receive default weight in static mode only.

- Scan capacity: 5 symbols × 3 fetches (30m, 4h, 1h) = 15 CCXT calls per cycle. Adding more symbols increases scan latency and may approach the 30-second overall timeout.

## 12.5 Recommended Procedure

- 1. Add symbol to config.yaml watchlist

- 2. Restart NexusTrader

- 3. Monitor first 3 scan cycles for fetch errors or missing indicator warnings

- 4. Verify no 'Indicators missing' status for the new symbol

- 5. Run 20+ paper scan cycles before enabling auto-execute for the new symbol

# SECTION 13 — GAPS & NEXT STEPS

## 13.1 Complete Gap Analysis

| # | Severity | Gap | Description | Required Fix | Timeline |
| --- | --- | --- | --- | --- | --- |
| 1 | CRITICAL | No exchange-native SL/TP orders | Software-only SL/TP in LiveExecutor. Crash = no protection. | Implement create_order with stopLoss/takeProfit params (CCXT supports for Bybit). Add SL order immediately after market fill. | Before any live capital |
| 2 | CRITICAL | No startup position reconciliation in live mode | LiveExecutor reads DB only on restart. Exchange positions not fetched. | Add fetch_positions() call in LiveExecutor.__init__ and reconcile vs DB. | Before any live capital |
| 3 | HIGH | No exchange stop-order update on SL adjustment | adjust_stop() updates DB only. Exchange native stop stays at old level. | Add exchange.edit_order() or cancel+replace stop order in adjust_stop(). | Before live capital |
| 4 | HIGH | Paper/live trade mixing in DB | No execution_mode flag on paper_trades rows. | Add 'execution_mode' TEXT column via _migrate_schema(). Populate on every trade write. | Before mode switching |
| 5 | HIGH | Phase 1 not complete | 0 of 50 target trades in paper. Cannot assess live performance. | Complete 50 paper trades. Review WR, PF, Avg R vs Phase 1 targets. | Before live capital |
| 6 | MEDIUM | FilterStatsTracker not wired | record_trade_outcome() not called in paper_executor._close_position(). | Wire FilterStatsTracker in _close_position(). Reference: CLAUDE.md pending actions. | Q2 2026 |
| 7 | MEDIUM | No balance check before order in LiveExecutor | Underfunded account may generate sub-minimum orders that fail silently. | Add fetch_balance() check in _place_order() before create_order(). | Before live capital |
| 8 | MEDIUM | Calibrator AUC not yet measurable | Requires 500+ trades. Currently at 0. | Run after 500 trades. If AUC delta with/without confluence_score < 0.01, drop feature. | After 500 trades |
| 9 | LOW | Score calibration monotonicity not verified | Requires 200+ trades. | After 200 trades: verify probability calibrator is monotonic (score → win_prob). | After 200 trades |
| 10 | LOW | Test Position button visible | Should be hidden before public release. | Remove or hide _test_position_button in risk_page.py before release. | Before public release |
| 11 | LOW | LiquiditySweep and MeanReversion re-evaluation | 75+ paper trades needed to assess if disabling remains correct. | After 75+ paper trades: compare OOS expectancy vs backtest. Potentially re-enable. | After 75 trades |
| 12 | LOW | WebSocket disabled | REST polling introduces 2-5 second data latency. | Re-enable WS with 1-second per-symbol throttle + Qt-queued on_tick() dispatch. | Optional / Phase 2 |

## 13.2 Recommended Sequence to Go Live

### Phase 1: Complete Paper Trading (NOW → 50 trades)

- Continue paper trading on Bybit Demo with current config (v1.3, mr_pbl_slc.enabled=true, risk_pct=0.5%)

- Monitor Phase 1 targets: WR >= 45%, PF >= 1.10, Avg R >= 0.10R, MaxDD < 10R

- After 50 trades: run ScaleManager.evaluate_advancement() to get Phase 2 recommendation

- Do NOT change signal logic, model weights, or parameters during Phase 1

### Phase 2: Pre-Live Engineering (After 50 paper trades)

- Fix Gap #1: Implement exchange-native SL/TP orders in LiveExecutor._place_order()

- Fix Gap #2: Add startup position reconciliation via fetch_positions()

- Fix Gap #3: Add exchange stop-order update in adjust_stop()

- Fix Gap #4: Add execution_mode column to paper_trades via _migrate_schema()

- Fix Gap #7: Add balance pre-check in _place_order()

- Configure Bybit API keys (Read + Trade, no Withdrawal)

- Run 10 test cycles in Bybit Demo mode via live executor path (not paper mode)

### Phase 3: Live Capital (After Phase 2 completion)

- Start with minimum viable capital ($500-$1,000 USDT)

- Switch to LIVE mode via Risk Management page (confirm dialog)

- Monitor first 5 live trades manually — verify fills, SL/TP, notifications

- Enable crash_defense.auto_execute: true after verifying manual workflow

- Scale to Phase 2 capital ($10k-$50k) only after 50+ live trades confirm performance

## 13.3 What Is Working Correctly NOW

► Signal pipeline: dual-generate() pattern, ACTIVE_REGIMES gate, research regime classifier — all validated Stage 8

► Indicator computation: 22 scan-mode columns on all 3 data shapes — confirmed live logs

► ema_50 blocker: resolved — zero 'missing ema_50' errors post-restart

► Dashboard scanner status: resolved — SCAN_CYCLE_COMPLETE published after each cycle

► Partial exit + breakeven SL: flags persisted, no duplicate partials on restart

► Crash defense architecture: 4-tier response, auto-execute config-gated

► Notification normalization: key mapping validated, partial_close routing fixed

► Test suite: 1,459 passed, 11 skipped, 0 failed

► Stage 8 runtime validation: 52/52 PASSED

## 13.4 Final Verdict

NexusTrader v1.3 is READY FOR PHASE 1 PAPER TRADING with the current Bybit Demo configuration. The architecture is sound, the signal pipeline is validated end-to-end, and all critical bugs from Sessions 33-37 have been resolved.

► NexusTrader is NOT YET READY for real capital deployment. Two CRITICAL gaps (software-only SL/TP, no startup reconciliation) must be resolved before any live money is placed. These are engineering tasks estimated at 2-4 hours each.

Recommended next action: Complete 50 paper trades. While trades accumulate, implement the Phase 2 engineering fixes in parallel. Target live deployment after: 50 paper trades + Phase 2 engineering + Bybit API configuration + 10 live-path test cycles on Demo.