NEXUSTRADER

Phase 1 — Live Executor Hardening

Production Certification Report v2 (Review Fixes)

Date: 2026-03-29  |  Session: 53

Status: PHASE 1 v2 COMPLETE — RESUBMITTED FOR APPROVAL

# 1. Executive Summary

Phase 1 v2 addresses all 7 review findings from the initial submission. The original 5 requirements remain intact and verified. The 7 additional hardening requirements have been fully implemented with 43 new tests (113 total Phase 1 tests, all passing).

| Metric | Value |
| --- | --- |
| Phase 1 original tests | 70 / 70 PASSED |
| Review fix tests | 43 / 43 PASSED |
| Total Phase 1 tests | 113 / 113 PASSED |
| Core regression (11 files) | 261 passed, 10 pre-existing, 8 skipped |
| Phase-1-caused regressions | ZERO |
| Files modified | 3 (live_executor.py, exit_manager.py, test_phase1_live_executor.py) |
| New files | 1 (test_phase1_review_fixes.py) |

# 2. Review Findings → Fixes

| # | Review Finding | Fix Applied | Tests | Result |
| --- | --- | --- | --- | --- |
| 1 | Close-all not robust (no retries, no partial fill) | Retries (3x exp backoff), verify_position_closed(), close_residual(), critical state on failure | 7 tests (TestCloseAllRetries) | PASS |
| 2 | Reconciliation assigns speculative SL/TP | Orphans get SL=0/TP=0; ExitManager skips zero SL/TP; manual review required | 4 tests (TestReconciliationNoSpeculativeSLTP) | PASS |
| 3 | Drawdown uses unreliable equity estimates | _fetch_total_equity returns -1 on failure; drawdown_pct returns -1 (uncertain); equity_uncertain blocks trading; CB doesn't trip on uncertain | 6 tests (TestDrawdownStrictFallback) | PASS |
| 4 | Config.yaml no validation or fail-safe | 7 required keys validated (type+range); _config_validation_failed blocks trading; override_config_validation() for manual override | 6 tests (TestConfigValidation) | PASS |
| 5 | ExitManager execution order not proven | 8 conflict tests proving: time > trailing > breakeven > auto_partial > SL/TP; parity mode isolation; short position order | 8 tests (TestExitManagerExecutionOrder) | PASS |
| 6 | JSON vs DB merge rules not deterministic | Field-level precedence: Category A (DB auth) for trade identity, Category B (JSON auth) for exit state; _DB_AUTHORITATIVE_FIELDS + _JSON_AUTHORITATIVE_FIELDS frozensets | 4 tests (TestMergePrecedenceRules) | PASS |
| 7 | No explicit single position per symbol | Explicit check in submit() + _place_order() with warning log; opposite direction also rejected | 4 tests (TestSinglePositionPerSymbol) | PASS |

# 3. Fix 1: Close-All Robustness

## 3.1 Behavior

_emergency_close_all() now accepts max_retries (default 3). For each position: (1) attempt market close, (2) on failure, retry with exponential backoff (0.5s, 1s, 2s), (3) after successful close, call _verify_position_closed() which queries the exchange to confirm zero residual, (4) if residual detected, call _close_residual() to market-close the leftover quantity. If all retries exhaust for any symbol, _enter_critical_state() fires: sets _critical_state=True, adds to _critical_failed_symbols, persists to JSON, publishes SYSTEM_ALERT, and blocks ALL operations.

## 3.2 Critical State

_critical_state is the highest-priority gate in _pre_trade_check(). When set: no new entries, no pending confirmations, no order placement. State is persisted to live_system_state.json and survives restarts. Only clear_critical_state() (manual) can unblock.

## 3.3 Test Evidence

| Test | Scenario | Assertion |
| --- | --- | --- |
| test_close_all_retries_on_first_failure | First close throws, second succeeds | closed=1, critical NOT entered |
| test_close_all_enters_critical_on_exhausted_retries | All 2 retries fail | closed=0, _enter_critical_state called with BTC/USDT |
| test_close_all_handles_partial_fill | Close OK but 0.3 residual | _close_residual called with 0.3, critical NOT entered |
| test_critical_state_blocks_all_trading | critical_state=True | _pre_trade_check returns CRITICAL STATE |
| test_critical_state_persists_across_restart | State saved to JSON | JSON contains critical_state=True |
| test_clear_critical_state | Manual reset | critical_state=False, list empty |
| test_close_all_multi_symbol_partial_failure | BTC closes, ETH fails | closed=1, critical entered with ETH only |

# 4. Fix 2: Reconciliation — No Speculative SL/TP

Previously, orphaned exchange positions got conservative SL/TP (5% from entry). This is dangerous because we don't know the trade thesis. Now: SL=0.0, TP=0.0. ExitManager._check_static_sl_tp() was updated to skip checks when SL=0 or TP=0 (guard: 'if sl > 0 and price <= sl'). The position is tracked but inert until the user sets SL/TP manually after clearing the manual review flag.

Test evidence: test_orphan_gets_zero_sl_tp asserts SL==0.0 and TP==0.0 on the created LivePosition. test_zero_sl_tp_does_not_trigger_exit confirms ExitManager returns None for price=50 with SL=0/TP=0.

# 5. Fix 3: Drawdown Strict Fallback

_fetch_total_equity() now returns -1.0 (not 0.0) when the exchange is unreachable or returns zero balance. The drawdown_pct property checks for equity < 0: if true, sets _equity_uncertain=True and returns -1.0. _check_circuit_breaker() was updated: when dd < 0, it blocks trading (returns True) but does NOT trip the breaker (because we don't know the real drawdown). _pre_trade_check() independently checks _equity_uncertain and blocks with a clear message. When equity becomes available again, _equity_uncertain auto-clears.

Key invariant: the system NEVER estimates equity. If it can't get a reliable number, it halts. The breaker is not tripped on uncertainty (avoids close-all on temporary network blip).

# 6. Fix 4: Config.yaml Validation

_load_config() now validates 7 required keys against expected types and ranges. _REQUIRED_CONFIG class dict maps each key to (type, default). Range validation: daily_loss_limit_pct and drawdown_circuit_breaker_pct must be 0<x<=100. If any key is missing, wrong type, or out of range, _config_validation_failed is set True and trading is blocked. If the config module itself fails to import (corrupt YAML), safe defaults are loaded and trading is blocked. override_config_validation() allows the user to manually unblock after inspecting the loaded values.

Test evidence: test_valid_config_passes confirms no errors on good config. test_missing_key_triggers_validation_failure confirms blocking on missing keys. test_invalid_range_triggers_failure confirms 150% circuit breaker is rejected.

# 7. Fix 5: ExitManager Execution Order Proof

The evaluation order is: (1) time exit, (2) trailing stop update, (3) breakeven at +1R, (4) auto-partial at +1R, (5) static SL/TP. This order is now proven by 8 conflict tests where multiple conditions are simultaneously true.

| Test | Conflict | Winner |
| --- | --- | --- |
| test_time_exit_fires_before_trailing_stop | bars_held=5=max AND trailing would update | time_exit |
| test_auto_partial_fires_before_take_profit | price at TP AND +2R (partial trigger) | auto_partial |
| test_breakeven_applied_before_sl_check | price at +1R, SL still below entry | breakeven applied (SL→entry) |
| test_trailing_stop_updates_before_sl_check | trail SL=114, price=114 | SL updated to 114, then stop_loss fires |
| test_parity_mode_skips_all_advanced_exits | bars>max, +1R, trailing — parity mode | None (only static SL/TP checked) |
| test_execution_order_short_position | bars=3=max on short, price profitable | time_exit |
| test_full_priority_chain_buy | trailing+breakeven+partial all active | auto_partial (trailing updates SL first) |
| test_sl_tp_is_last_check | price at TP, all flags already applied | take_profit |

# 8. Fix 6: JSON vs DB Merge Precedence

Two frozensets define field ownership: _DB_AUTHORITATIVE_FIELDS (16 fields: symbol, side, entry_price, quantity, stop_loss, take_profit, size_usdt, entry_size_usdt, score, regime, models_fired, timeframe, rationale, opened_at, entry_order_id, status) and _JSON_AUTHORITATIVE_FIELDS (10 fields: trailing_stop_pct, max_hold_bars, bars_held, highest_price, lowest_price, _breakeven_applied, _auto_partial_applied, _initial_risk, current_price, unrealized_pnl). Any field not in either set falls back to DB.

Test evidence: test_db_authoritative_for_trade_identity creates records where DB has entry_price=50000 and JSON has entry_price=49999 — merged result is 50000 (DB wins). Same test verifies bars_held=15 comes from JSON (JSON wins for exit state).

# 9. Fix 7: Single Position Per Symbol

Explicit duplicate-symbol check added in both submit() and _place_order(). submit() checks before queuing for confirmation. _place_order() rechecks before exchange order (defense in depth). Both log a WARNING with the exact symbol and side. Even an opposite-direction order on the same symbol is rejected (no hedging support — matches PaperExecutor contract).

Test evidence: test_submit_rejects_duplicate_symbol confirms submit returns False when BTC/USDT position exists. test_place_order_rejects_duplicate_symbol confirms _place_order also rejects. test_different_symbol_allowed confirms ETH/USDT can be opened when BTC/USDT is already open.

# 10. Pre-Trade Safety Gate Ordering

The _pre_trade_check() method enforces gates in strict priority order. Each gate is checked independently and returns immediately on the first block. This ordering is proven by TestPreTradeCheckOrdering tests.

| Priority | Gate | When Blocks | How to Unblock |
| --- | --- | --- | --- |
| 1 (highest) | critical_state | Close-all failure | clear_critical_state() |
| 2 | config_validation_failed | Config corrupt/missing/invalid | override_config_validation() |
| 3 | circuit_breaker_tripped | Drawdown >= threshold | reset_circuit_breaker() |
| 4 | requires_manual_review | Reconciliation issues | clear_manual_review() |
| 5 | equity_uncertain | Exchange unreachable | Auto-clears when equity available |
| 6 | daily_loss_limit | Daily P&L >= limit | Auto-resets at UTC midnight |
| 7 (lowest) | proactive CB check | Drawdown just crossed | reset_circuit_breaker() |

# 11. Complete Test Results

## 11.1 Phase 1 Review Fixes (43 tests)

| Test Class | Count | Coverage | Result |
| --- | --- | --- | --- |
| TestCloseAllRetries | 7 | Retries, partial fill, critical state | PASS |
| TestReconciliationNoSpeculativeSLTP | 4 | Zero SL/TP, manual review | PASS |
| TestDrawdownStrictFallback | 6 | Equity -1, uncertainty flag, CB no-trip | PASS |
| TestConfigValidation | 6 | Valid/missing/invalid/import-fail/block/override | PASS |
| TestExitManagerExecutionOrder | 8 | All priority conflict scenarios | PASS |
| TestMergePrecedenceRules | 4 | DB auth, JSON auth, JSON-only, field coverage | PASS |
| TestSinglePositionPerSymbol | 4 | Duplicate reject, different allowed, re-open | PASS |
| TestPreTradeCheckOrdering | 4 | Full gate ordering + combined | PASS |

Total review fix tests: 43 / 43 PASSED

## 11.2 Original Phase 1 Tests (70 tests)

All 70 original tests continue to pass after review fixes. Updated 3 _make_executor() helpers to include new attributes (_critical_state, _equity_uncertain, _config_validation_failed).

Total original tests: 70 / 70 PASSED

## 11.3 Combined Phase 1

113 / 113 PASSED (70 original + 43 review fixes)

## 11.4 Core Regression

261 passed, 10 pre-existing failures (6 missing 'ta' library in sandbox, 3 PBL param shift from Session 50, 1 speed benchmark), 8 skipped. ZERO Phase-1-caused regressions.

# 12. Conclusion

All 7 review findings have been addressed with implementation + tests + proof. The system now has: (1) robust close-all with retries and critical state escalation, (2) no speculative SL/TP on orphaned positions, (3) strict equity fallback that halts rather than estimates, (4) config validation with fail-safe defaults, (5) proven execution order with 8 conflict scenarios, (6) deterministic field-level merge precedence, and (7) explicit single-position-per-symbol enforcement.

Phase 1 v2 is resubmitted for final approval.