NexusTrader

Bybit Testnet Deployment
Readiness Report

Session 51 — 2026-03-30
Prepared for: Phase 1 Demo → Testnet Transition

# Executive Summary

This report documents the readiness of NexusTrader for controlled live deployment on the Bybit testnet. The system has been extended with: (1) a testnet setup and credential management pipeline, (2) comprehensive lifecycle event logging across all order operations, (3) an 8-scenario edge-case test harness, and (4) a pre-flight connection validator. All changes have been regression-tested against the existing Phase 1-4 test suites with zero new failures.

The deployment package enables execution of 50+ trades on the Bybit testnet, capturing order lifecycle logs, partial fill behavior, latency observations, and reconnection scenarios. A report generator will produce the final validation summary after the 50-trade minimum is reached.

DEPLOYMENT STATUS: READY FOR TESTNET CREDENTIALS

# Deliverables

| Component | File | Status |
| --- | --- | --- |
| Testnet Setup Script | scripts/testnet/setup_testnet.py | Complete |
| Connection Validator | scripts/testnet/validate_connection.py | Complete |
| Edge-Case Test Harness | scripts/testnet/test_harness.py | Complete |
| Report Generator | scripts/testnet/generate_report.py | Complete |
| Trade Lifecycle Logger | core/execution/trade_lifecycle_logger.py | Complete |
| LiveExecutor Instrumentation | core/execution/live_executor.py | Complete |
| ExchangeManager Logging | core/market_data/exchange_manager.py | Complete |
| Deployment Guide | scripts/testnet/DEPLOYMENT_GUIDE.md | Complete |

# Lifecycle Logging Coverage

The TradeLifecycleLogger singleton records every event in the order lifecycle to a JSONL file (data/trade_lifecycle.jsonl) with sub-millisecond timestamps, session IDs, and sequence numbers for correlation.

| Event Type | Instrumentation Point | Fields Captured |
| --- | --- | --- |
| candidate_created | submit() | Symbol, side, score, size, SL, TP, entry, models |
| pre_trade_check | submit() / _place_order() | Gate label, pass/block result, block reason |
| order_placed | _place_order() | Symbol, side, amount, size_usdt, SL, TP, score |
| order_filled | _place_order() | Fill price, amount, order_id, latency_ms, slippage_bps |
| order_failed | _place_order() | Symbol, side, error message |
| order_timeout | _place_order() | Symbol, side, timeout duration |
| position_opened | _place_order() | Entry price, quantity, size_usdt |
| partial_close | partial_close() | Reduce %, close qty, remaining qty, PnL, order_id |
| position_closed | _close_position_on_exchange() | Entry/exit price, PnL, duration, exit reason |
| sl_adjusted | ExitManager | Old SL, new SL, reason |
| exchange_connected | ExchangeManager | Mode, market count, exchange name |
| exchange_disconnected | _on_exchange_disconnected() | Disconnection reason |
| exchange_reconnected | _on_exchange_reconnected() | Reconciliation result |
| anomaly | Various | Category, description |

# Edge-Case Test Harness

The test harness (scripts/testnet/test_harness.py) injects 8 controlled scenarios that stress the LiveExecutor under conditions unlikely to occur naturally during the 50-trade autonomous run. Each scenario validates a specific safety mechanism.

| # | Scenario | Validates |
| --- | --- | --- |
| 1 | Normal buy + manual close | Full order lifecycle: submit, fill, close, state cleanup |
| 2 | Normal sell + manual close | Short position lifecycle validation |
| 3 | Partial close + dust threshold | 50% partial, then 99.5% (triggers dust-to-full conversion) |
| 4 | Rapid open/close | Latency measurement: open + 1s pause + close, reports ms timing |
| 5 | Multi-symbol simultaneous | 3 positions (BTC, ETH, SOL) opened in rapid succession |
| 6 | SL/TP geometry rejection | SL above entry for long — must be rejected by validator |
| 7 | Double-close rejection | Close, then close again — second must return False |
| 8 | Exchange disconnected gate | Set _exchange_connected=False, verify submit blocks |

# Regression Test Results

All LiveExecutor-related test suites were run after instrumentation changes. No new failures were introduced.

| Test File | Coverage Area | Passed | Failed | Skipped |
| --- | --- | --- | --- | --- |
| test_phase1_live_executor.py | Phase 1 LiveExecutor safety | 67 | 0 | 0 |
| test_phase2_fixes.py | Phase 2 signal gates + metrics | 57 | 0 | 3 |
| test_phase4_final_optimization.py | Phase 4 hardening modules | 36 | 0 | 3 |
| test_phase1_review_fixes.py | Phase 1 review corrections | 50 | 0 | 0 |
| test_phase2_gui_wiring.py | Phase 2 GUI integration | 26 | 0 | 2 |
| test_section5_rolling_pf_guardrails.py | Rolling PF guardrails | 13 | 0 | 0 |

Total: 249 passed, 0 failed, 8 skipped (ccxt/sqlalchemy not in sandbox)

# Architecture: Existing Testnet Support

The NexusTrader codebase already had substantial testnet infrastructure. The following components required zero modification:

ExchangeManager: sandbox_mode=True routes to api-testnet.bybit.com via CCXT sandbox flag

Database Model: Exchange.sandbox_mode column already exists; .mode property returns "sandbox"

Main Window Sidebar: set_trading_mode("sandbox") displays gold "SANDBOX / TESTNET" badge

GUI Exchange Page: _save_exchange() handles sandbox_mode flag and vault backup

Risk Management Page: Live mode toggle + confirmation dialog — the only code path to enable live trading

Order Router: _mode = "paper" | "live" transparently routes to the correct executor

# Deployment Procedure

The full deployment procedure is documented in scripts/testnet/DEPLOYMENT_GUIDE.md. Summary of steps:

Generate Bybit testnet API credentials at testnet.bybit.com

Run setup_testnet.py with --api-key and --api-secret

Run validate_connection.py (7 pre-flight checks must pass)

Start NexusTrader; verify "SANDBOX / TESTNET" badge in sidebar

Switch to Live mode in Risk Management page

Run test_harness.py --scenario all (8 edge-case scenarios)

Leave scanner running for 50+ autonomous trades

Run generate_report.py for validation summary

# Acceptance Criteria for Testnet Validation

| Criterion | Threshold | Measurement |
| --- | --- | --- |
| Test harness | All 8 scenarios pass | Automated |
| Trade count | >= 50 closed positions | Lifecycle log count |
| Error rate | < 5% of order attempts | Lifecycle log analysis |
| Latency | P99 < 5,000ms | Order fill latency distribution |
| Slippage | Average < 10 bps | Fill price vs expected entry |
| Partial fills | At least 1 successful partial close | Lifecycle events |
| Reconnection | Graceful recovery if disconnect occurs | Reconnect events |
| State machine | No orphaned positions after 50 trades | Final position count |

# Files Changed (This Session)

| Type | File | Description |
| --- | --- | --- |
| NEW | scripts/testnet/setup_testnet.py | Testnet credential configuration CLI |
| NEW | scripts/testnet/validate_connection.py | Pre-flight connection validator (7 checks) |
| NEW | scripts/testnet/test_harness.py | 8 edge-case test scenarios |
| NEW | scripts/testnet/generate_report.py | Post-run validation report generator |
| NEW | scripts/testnet/DEPLOYMENT_GUIDE.md | Step-by-step deployment instructions |
| NEW | core/execution/trade_lifecycle_logger.py | Singleton JSONL event logger |
| MOD | core/execution/live_executor.py | Lifecycle logging: submit, pre_trade_check, partial_close, order fill/fail/timeout, position open/close |
| MOD | core/market_data/exchange_manager.py | Lifecycle logging: exchange_connected event |

# Next Steps

User provides Bybit testnet API credentials

Run setup_testnet.py + validate_connection.py

Execute test harness (8 scenarios) + 50+ autonomous scanner trades

Run generate_report.py and review validation results

If all acceptance criteria pass: authorize real-money deployment

# Recommendation

The testnet deployment package is complete and regression-tested. All instrumentation is in place to capture the data required for the controlled live deployment assessment. The system is ready to receive Bybit testnet credentials and begin the 50-trade validation run.