NexusTrader

Desktop to Web Migration

Status Summary & Next Steps

April 3, 2026

Session 53 Checkpoint

Phase 5 In Progress

# 1. Migration Overview

NexusTrader is being migrated from a PySide6 (Qt) desktop application to a modern web-based architecture. The goal is a fully browser-accessible trading system with real-time data, mobile responsiveness, and containerized deployment.

The migration follows a phased approach with formal design documents and acceptance criteria for each phase. The desktop engine continues running as a headless service, while a new FastAPI backend and React frontend provide the user interface.

### Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React 19, TypeScript, Vite 8, Tailwind CSS 4, Zustand, TanStack Query, lightweight-charts |
| Backend | FastAPI (Python), PostgreSQL 16, Redis 7, JWT auth, Alembic migrations |
| Real-time | WebSocket with Redis pub/sub bridge, 11 channels, heartbeat + token refresh |
| Testing | Playwright (Chromium, desktop + mobile), Docker Compose E2E stack |
| Infrastructure | Docker Compose (prod + E2E), GitHub Actions CI |

# 2. Approved Migration Plan

The migration is structured into 5 phases, each with a formal design document, acceptance criteria, and regression gates.

| Phase | Name | Scope | Status |
| --- | --- | --- | --- |
| 1 | Foundation | Project scaffolding, Docker, DB schema, API skeleton | COMPLETE |
| 2 | Core Platform | Auth (JWT), WebSocket infra, 11 channels, engine bridge, DB migration (25 tables, 2.2M rows) | COMPLETE |
| 3 | Trading Operations | 5 operational pages (Dashboard, Scanner, Charts, Trading, Risk), mobile-first, WS integration | COMPLETE |
| 4 | Operational Maturity | Settings, Logs, Analytics, Backtesting, Validation pages + Playwright E2E infra | COMPLETE |
| 5 | Advanced Analytics & Stress Testing | 4 analytics sub-pages, Playwright Docker CI, backtest stress tests | IN PROGRESS |

## Phase 5 Workstreams (Current)

Phase 5 has three parallel workstreams:

- Workstream A: Advanced Analytics (4 sub-pages: Equity/Drawdown, Trade Performance, Model Performance, Regime Analysis)

- Workstream B: Playwright Docker + CI infrastructure (Dockerfile, docker-compose.e2e.yml, GitHub Actions)

- Workstream C: Backtest Stress Testing (concurrency, long-running stability, cancellation, failure injection, result integrity)

# 3. Current State

## E2E Test Suite: 46/46 Passing

All 46 Playwright E2E tests now pass across both desktop-chromium (1280x720) and mobile-chromium (Pixel 5, 393px) viewports. This was achieved by fixing login placeholder selectors, WebSocket reconnect timing, mobile navigation patterns, and responsive element visibility.

| Viewport | Tests | Result | Key Fixes Applied |
| --- | --- | --- | --- |
| Desktop Chromium | 24 / 24 | ALL PASS | Login placeholders, WS reconnect timing |
| Mobile Chromium | 22 / 22 | ALL PASS | navigateTo() helper, mobile drawer scoping, engine status dot selector |

### Test Coverage by Spec File

| Spec File | Coverage | Desktop | Mobile |
| --- | --- | --- | --- |
| 01-login.spec.ts | Auth flow, form validation, redirect | 3 | 3 |
| 02-dashboard.spec.ts | Dashboard render, engine status | 1 | 1 |
| 03-scanner.spec.ts | Scanner page, scan trigger | 1 | 1 |
| 04-trading.spec.ts | Positions, trade history | 1 | 1 |
| 05-settings.spec.ts | Tabs (Risk, Strategy, Execution, API), toggles | 3 | 3 |
| 06-logs.spec.ts | Log viewer, filter controls | 1 | 1 |
| 07-analytics.spec.ts | Metric cards, equity chart | 1 | 1 |
| 08-backtest.spec.ts | Config panel, date inputs, run button | 1 | 1 |
| 09-validation.spec.ts | 3 validation sections | 1 | 1 |
| 10-mobile.spec.ts | Hamburger nav, 11 links, overflow | 0 | 4 |
| ws-connect.spec.ts | WS handshake, token auth, heartbeat | 4 | 0 |
| ws-subscribe.spec.ts | Channel subscribe, messages | 4 | 0 |
| ws-reconnect.spec.ts | Disconnect, auto-reconnect | 4 | 0 |

## Frontend Pages Delivered (13 total)

All 13 pages are implemented, responsive (mobile-first with Tailwind breakpoints), and connected to live API endpoints with WebSocket real-time overlay.

- Dashboard, Scanner, Charts, Trading, Risk (Phase 3)

- Intelligence, Settings (7 tabs), Logs, Analytics, Backtesting, Validation (Phase 4)

- Login, Setup (Auth flow)

## Backend API (18 router modules)

FastAPI backend with JWT authentication, async PostgreSQL (asyncpg), Redis pub/sub for WebSocket bridge, and Alembic schema migrations. All 25 desktop database tables migrated (2.2M rows).

## Infrastructure

- docker-compose.yml: Production stack (PostgreSQL 16 + Redis 7 + API + Engine)

- docker-compose.e2e.yml: E2E stack (PostgreSQL 15 + Redis + API + Vite preview + Playwright)

- Playwright Dockerfile: mcr.microsoft.com/playwright base image with Chromium

- run_e2e.bat: Local Windows test runner script

# 4. Next Steps

With all 46 E2E tests passing and Phases 1-4 complete, the remaining work falls into Phase 5's three workstreams:

## Workstream A: Advanced Analytics Pages

Four new analytics sub-pages under /analytics with tab navigation. Each requires new backend endpoints (engine actions via Redis) and frontend chart components.

- Equity & Drawdown Analysis — Enhanced equity curve with area fill, drawdown curve, rolling metrics (WR/PF on dual Y-axis), underwater chart. New endpoints: /analytics/drawdown-curve, /analytics/rolling-metrics.

- Trade Performance Breakdown — R-multiple distribution histogram, expectancy card with formula, duration vs outcome analysis. New endpoints: /analytics/r-distribution, /analytics/duration-analysis.

- Strategy/Model Performance — Sortable table with filter chips (regime/asset/date), sparkline mini-charts per model, color coding (green PF>1.2, yellow 1.0-1.2, red <1.0).

- Regime Analysis — Regime performance table, distribution donut chart, PF comparison bar chart, regime transition heatmap. New endpoints: /analytics/by-regime, /analytics/regime-transitions.

## Workstream B: CI/CD Pipeline

Docker and CI infrastructure is partially in place. Remaining work:

- GitHub Actions workflow (web/.github/workflows/e2e.yml): trigger on push to main/web-* branches, build frontend, start services, run Playwright, upload artifacts

- Verify all 46 specs execute and pass inside the Docker E2E stack (not just local run_e2e.bat)

- Add new E2E specs for the Phase 5 analytics endpoints

## Workstream C: Backtest Stress Testing

Five stress test scenarios to validate backtest engine reliability under load:

- Controlled concurrency: 3 simultaneous backtest jobs with isolated results

- Long-running stability: 2-year dataset, memory monitoring via tracemalloc, 10-min timeout

- Cancellation handling: POST /backtest/cancel/{job_id} endpoint, clean termination, no zombie threads

- Failure injection: invalid symbols (400/422), bad date ranges, missing data, malformed params

- Result integrity: identical backtests produce deterministic results within 0.1% tolerance

## Acceptance Gate

Phase 5 has 25 acceptance criteria. Key gates: all analytics pages render with real data, Docker E2E passes all specs, stress tests complete without crashes, mobile responsive at 375px, full regression (Phases 1-5) zero failures.

# 5. Summary

| Metric | Value |
| --- | --- |
| Phases Complete | 4 of 5 (Phase 5 in progress) |
| Frontend Pages | 13 implemented, all responsive |
| Backend API Routers | 18 modules, JWT auth, async PostgreSQL |
| Database Migration | 25 tables, 2,233,685 rows migrated |
| E2E Tests | 46/46 passing (desktop + mobile Chromium) |
| WebSocket Channels | 11 channels with heartbeat + token refresh |
| Remaining Work | 4 analytics pages, GitHub Actions CI, 5 stress test scenarios |