NEXUSTRADER WEB MIGRATION

Asset Management Redesign — Execution Plan

Workstream 8J — For Approval

April 3, 2026

| Document Type | Execution Plan (Pre-Implementation Gate) |
| --- | --- |
| Scope | Asset Management page → Single Source of Truth for tradable universe |
| Affects | DB schema, API, Engine IPC, Frontend, Scanner integration, Config pipeline |
| Risk Level | HIGH — touches live trading pipeline (scanner → signal → execution) |
| Prerequisite | 8H Demo Monitor gate approval (pending) |
| Approval Required | YES — all 11 sections must be approved before implementation |

# Table of Contents

1.  Section 1: Current-State Assessment

2.  Section 2: Proposed Architecture

3.  Section 3: Data Model / Schema Changes

4.  Section 4: API / Service Contract Plan

5.  Section 5: Update Frequency and Caching Strategy

6.  Section 6: UI/UX Redesign Plan

7.  Section 7: End-to-End Integration Plan

8.  Section 8: Test and Validation Plan

9.  Section 9: Proof Plan

10.  Section 10: Risks, Edge Cases, and Rollback Strategy

11.  Section 11: Implementation Phases

# Section 1: Current-State Assessment

## 1.1 What the Page Does Today

The Asset Management tab lives inside ExchangeManagement.tsx as the second tab ("assets") alongside the exchange configuration tab. It provides a read-only catalog of exchange-synced market pairs with six static columns: Symbol, Base Currency, Quote Currency, Price Precision, Min Amount, and Min Cost.

The page offers three interactive controls: a quote currency filter (hardcoded to USDT/BTC/ETH/BNB), a text search box, and a "Sync Assets" button that dispatches an exchange.sync_assets command to the engine via Redis IPC.

## 1.2 What the Page Does NOT Do

- Does not show any live market data (price, volume, 24h change, spread, funding rate)

- Does not indicate which assets are in the active trading watchlist vs. merely available on the exchange

- Does not allow enabling/disabling assets for scanning, signal generation, or trade execution

- Does not display SymbolAllocator weights or allow editing them

- Does not show UniverseFilter pass/fail status (volume, spread, ATR gates)

- Does not surface any scanner diagnostic data (last scan time, regime, signal count)

- Does not publish changes to config.yaml watchlists or symbol_allocation sections

- Is completely disconnected from the operational trading pipeline

## 1.3 Hardcoded Symbol Fragmentation

The tradable universe is currently defined in 6 independent locations with no single source of truth:

| Location | Line(s) | Context | Symbols |
| --- | --- | --- | --- |
| config.yaml | 592–596 | scanner.watchlists.Default.symbols | BTC, ETH, BNB, SOL, XRP |
| config.yaml | 638–643 | symbol_allocation.static_weights | BTC, ETH, BNB, SOL, XRP |
| watchlist.py | 18 | DEFAULT_WATCHLIST fallback | BTC, ETH, BNB, SOL, XRP |
| Settings.tsx | 1087 | Portfolio allocation grid | BTC, ETH, SOL, BNB, XRP |
| Charts.tsx | 55, 250 | Default + fallback watchlist | BTC, ETH, SOL, BNB, XRP |
| ExchangeManagement.tsx | 595–597 | Quote currency filter options | USDT, BTC, ETH, BNB |

## 1.4 Verdict

The Asset Management page is a passive catalog with zero operational value. It neither reads from nor writes to the trading pipeline. A professional crypto trading tool requires a centralized asset universe manager that controls what gets scanned, evaluated, and traded. The current page fails this requirement entirely.

# Section 2: Proposed Architecture

## 2.1 Design Principle: Single Source of Truth

The Asset Management page becomes the SOLE interface for defining which USDT-perpetual pairs NexusTrader considers for scanning, evaluation, signal generation, and trade execution. All other consumers (Scanner, Charts, Settings, SymbolAllocator) read from the same DB-backed asset registry. No hardcoded symbol lists survive.

## 2.2 Data Flow Architecture

The redesigned system follows a unidirectional data flow:

| Step | Component | Description |
| --- | --- | --- |
| 1 | Exchange Sync | CCXT fetch_markets() populates assets table with all tradable pairs from active exchange |
| 2 | User Selection | User toggles is_tradable flag on Asset Management page for desired pairs |
| 3 | Weight Assignment | User sets allocation_weight per tradable asset (default 1.0) |
| 4 | API Persistence | Backend writes is_tradable + allocation_weight to PostgreSQL assets table |
| 5 | Config Sync | Backend updates config.yaml scanner.watchlists and symbol_allocation.static_weights via engine IPC |
| 6 | Scanner Consumption | WatchlistManager.get_active_symbols() reads from config.yaml (unchanged contract) |
| 7 | Live Enrichment | Backend periodically fetches tickers via CCXT, pushes to WebSocket "assets" channel |
| 8 | Frontend Display | React merges REST (DB fields) + WebSocket (live data) for real-time table |

## 2.3 Key Architectural Decisions

- DB as authority, config.yaml as consumer: PostgreSQL assets table is the source of truth. config.yaml is a derived artifact updated whenever the user changes the tradable set. This preserves the existing scanner contract (WatchlistManager reads config.yaml) while giving the web UI full control.

- No engine-side watchlist mutations: The API layer writes config.yaml directly (or via a dedicated engine command). The engine never independently modifies the watchlist. This eliminates race conditions between UI edits and engine state.

- CCXT in API layer for live data: The test_connection fix (Session 51) proved CCXT works in the API process. A background task in the API layer fetches tickers every 15s and pushes to Redis pub/sub → WebSocket. This avoids overloading the engine’s scan cycle.

- Pagination + virtual scrolling for 500+ symbols: Backend returns paginated results (100/page default). Frontend uses @tanstack/react-virtual for DOM virtualization. No full-table DOM render.

# Section 3: Data Model / Schema Changes

## 3.1 Asset Table — New Columns

The existing Asset model (web/backend/app/models/trading.py, lines 58–82) requires 4 new columns:

| Column | Type | Default | Purpose |
| --- | --- | --- | --- |
| is_tradable | Boolean | false | Controls whether this asset appears in the scanner watchlist. Distinct from is_active (exchange-level availability). |
| allocation_weight | Float | 1.0 | SymbolAllocator weight. Replaces config.yaml symbol_allocation.static_weights. |
| category | String(20) | null | User-assigned grouping (e.g. "Layer 1", "DeFi", "Meme"). Optional, for filtering. |
| notes | Text | null | Free-text user notes per asset. Optional. |

## 3.2 Existing Columns — No Changes

These columns remain unchanged: id, exchange_id (FK), symbol, base_currency, quote_currency, min_amount, min_cost, price_precision, amount_precision, is_active, last_updated. The unique constraint (exchange_id, symbol) is preserved.

## 3.3 Migration Strategy

- Alembic migration adds columns with server_default values (is_tradable=false, allocation_weight=1.0).

- Post-migration data seed: for each symbol in current config.yaml scanner.watchlists.Default.symbols, UPDATE assets SET is_tradable=true WHERE symbol IN (...). This preserves the user’s current 5-symbol watchlist.

- Post-migration weight seed: for each symbol in config.yaml symbol_allocation.static_weights, UPDATE assets SET allocation_weight=<weight> WHERE symbol=<sym>.

- Rollback: ALTER TABLE assets DROP COLUMN is_tradable, allocation_weight, category, notes. Config.yaml remains untouched (still has the original watchlist).

## 3.4 Index Strategy

- CREATE INDEX ix_asset_tradable ON assets(exchange_id, is_tradable) WHERE is_tradable = true — fast lookup for the 5–50 tradable assets.

- CREATE INDEX ix_asset_quote ON assets(exchange_id, quote_currency) — supports the quote filter query.

# Section 4: API / Service Contract Plan

## 4.1 Existing Endpoints — Modifications

| Endpoint | Method | Changes |
| --- | --- | --- |
| GET /exchanges/{id}/assets | GET | Add query params: is_tradable (bool filter), category (string filter), sort_by (symbol¦volume¦weight), order (asc¦desc), page (int), per_page (int, default 100). Response adds: is_tradable, allocation_weight, category, notes, total_count, page, per_page. |
| POST /exchanges/{id}/sync-assets | POST | No contract change. Preserves existing is_tradable/allocation_weight values during upsert (ON CONFLICT DO UPDATE excludes these columns). |

## 4.2 New Endpoints

| Endpoint | Method | Description |
| --- | --- | --- |
| PATCH /exchanges/{id}/assets/{asset_id} | PATCH | Update is_tradable, allocation_weight, category, notes for a single asset. Returns updated asset. Triggers config sync. |
| PATCH /exchanges/{id}/assets/bulk | PATCH | Batch update: [{asset_id, is_tradable?, allocation_weight?}]. Max 100 per request. Triggers single config sync after all updates. |
| GET /exchanges/{id}/assets/tradable | GET | Returns only is_tradable=true assets with allocation_weight. Lightweight endpoint for Charts, Settings, and other consumers. |
| POST /exchanges/{id}/assets/sync-config | POST | Manually trigger config.yaml sync from DB state. Normally automatic, but exposed for recovery. |
| GET /exchanges/{id}/assets/tickers | GET | Returns latest cached ticker data for all assets (or filtered by is_tradable). Fallback for clients without WebSocket. |

## 4.3 Config Sync Service

Every mutation to is_tradable or allocation_weight triggers an async config sync:

- Query all assets WHERE is_tradable=true for the active exchange.

- Build watchlist payload: {"Default": {"symbols": [...], "enabled": true}}.

- Build weight payload: {"BTC/USDT": 1.0, "SOL/USDT": 1.3, ...}.

- Send engine IPC command: config.update with keys scanner.watchlists and symbol_allocation.static_weights.

- Engine writes to config.yaml and reloads WatchlistManager in-memory state.

- Engine publishes config.updated event on Redis pub/sub for any interested subscriber.

Failure handling: If engine IPC times out (30s), the API returns HTTP 207 (Multi-Status) with DB changes committed but config sync failed. Frontend displays a warning banner with a retry button (calls sync-config endpoint).

## 4.4 Engine IPC Commands — New/Modified

| Command | Payload / Behavior |
| --- | --- |
| config.update | Accepts {key: value} dict. Engine calls settings.set(key, value) for each, then settings.save(). Returns {status: "ok"}. |
| exchange.sync_assets (modified) | After market fetch, upserts to DB via SQLAlchemy. Uses ON CONFLICT (exchange_id, symbol) DO UPDATE SET price_precision=..., min_amount=..., is_active=... EXCLUDING is_tradable, allocation_weight, category, notes. |
| assets.get_tickers | Fetches tickers for all is_tradable=true symbols via CCXT fetch_tickers(). Returns dict of {symbol: {last, bid, ask, change_pct, volume_24h, high_24h, low_24h, funding_rate}}. |

# Section 5: Update Frequency and Caching Strategy

## 5.1 Data Categories and Refresh Rates

| Data Category | Source | Refresh Rate | Rationale |
| --- | --- | --- | --- |
| Static metadata | DB (assets table) | On sync only | price_precision, min_amount, etc. change rarely. Fetched once via REST. |
| User settings | DB (assets table) | On mutation | is_tradable, allocation_weight. TanStack Query invalidation on PATCH success. |
| Live price/volume | CCXT fetch_tickers() | Every 15 seconds | Balance between data freshness and rate limits. Bybit REST: 120 req/5s. |
| Funding rate | CCXT fetch_funding_rates() | Every 60 seconds | Funding rates change slowly (every 8h settlement). 60s is sufficient. |
| UniverseFilter status | Engine scan results | Per scan cycle (~15m) | Published on SCAN_CYCLE_COMPLETE. Cached in Redis, fetched via REST. |

## 5.2 Caching Architecture

- Redis ticker cache: Key: nexus:tickers:{exchange_id}. Value: JSON dict of all tickers. TTL: 30s. Written by API background task. Read by WebSocket broadcaster and REST fallback endpoint.

- TanStack Query (frontend): queryKey: ["exchange-assets", exchangeId, filters]. staleTime: 60s for DB fields. Invalidated on PATCH mutation success. Live ticker data merged from useWSStore (not refetched via REST).

- WebSocket channel: Channel name: "assets:tickers". Payload: {symbol: {last, bid, ask, change_pct, volume_24h, high_24h, low_24h, funding_rate}}. Broadcast every 15s from API background task.

## 5.3 Rate Limit Budget

Bybit REST API allows 120 requests per 5 seconds. The ticker fetch for N symbols uses 1 request (fetch_tickers fetches all at once). Funding rate fetch uses 1 request per symbol. With 50 tradable symbols at 60s intervals, that is 50 req/60s = 0.83 req/s. Combined with scanner’s existing OHLCV fetches (~5 symbols × 2 TFs = 10 req/15min), total steady-state load is well within limits.

Hard cap: Maximum 100 tradable symbols enforced at the API layer. This ensures funding rate fetches never exceed 100 req/60s = 1.67 req/s.

# Section 6: UI/UX Redesign Plan

## 6.1 Page Layout

The Asset Management page becomes a standalone route (/assets), removed from the Exchange Management tab structure. It receives its own sidebar entry. Layout:

- Top bar: Page title, active exchange badge, last sync timestamp, Sync Assets button, tradable count badge (e.g. "12 / 487 tradable").

- Filter bar: Search input, quote currency dropdown (dynamic from DB, not hardcoded), is_tradable toggle (All / Tradable Only / Not Tradable), category dropdown, sort dropdown.

- Asset table: Virtualized, full-width, with the columns defined in Section 6.2.

- Bulk action bar (sticky footer): Appears when 1+ rows selected. Actions: Enable Trading, Disable Trading, Set Weight, Set Category.

## 6.2 Table Columns

| Column | Source | Width | Details |
| --- | --- | --- | --- |
| Checkbox | — | 40px | Multi-select for bulk actions. Header checkbox selects all visible. |
| Symbol | DB | 120px | e.g. BTC/USDT. Sortable. Clicking opens Charts page filtered to this symbol. |
| Tradable | DB | 80px | Toggle switch. Writes is_tradable via PATCH. Green=on, gray=off. |
| Weight | DB | 80px | Inline editable number input. Writes allocation_weight via PATCH. Range 0.1–3.0. |
| Last Price | WS | 100px | Live from ticker. Green/red flash on change. Formatted to price_precision decimals. |
| 24h Change | WS | 90px | Percentage with color coding. Green ≥ 0%, red < 0%. |
| 24h Volume | WS | 110px | USDT volume, formatted (e.g. $1.2B, $45.3M). Sortable. |
| Spread | WS | 80px | (ask-bid)/bid × 100. Color: green ≤ 0.1%, amber ≤ 0.3%, red > 0.3%. |
| Funding Rate | WS | 90px | 8h funding rate %. Green if favorable for position direction. |
| Filter Status | Engine | 100px | UniverseFilter pass/fail. Icons: checkmark (pass), X (fail) with tooltip showing which filter failed. |
| Category | DB | 100px | Dropdown or chip. Editable inline. |
| Min Cost | DB | 80px | Static. From exchange market data. |

## 6.3 Performance: Virtual Scrolling

With 487+ USDT pairs on Bybit, DOM virtualization is mandatory. Implementation:

- Library: @tanstack/react-virtual (already used by TanStack Query ecosystem, minimal bundle impact).

- Row height: Fixed at 48px. Enables O(1) scroll position calculation.

- Overscan: 10 rows above/below viewport. Prevents flicker during fast scroll.

- Estimated total rows: 500–800 for Bybit USDT pairs. Only ~20 rendered in DOM at any time.

## 6.4 Real-Time Data Merge Pattern

The table uses the established TanStack Query + Zustand WebSocket merge pattern:

- useQuery fetches DB fields (symbol, is_tradable, weight, precision, etc.) via REST.

- useWSStore subscribes to "assets:tickers" channel for live price/volume/spread/funding.

- useMemo merges both sources by symbol key into a single row object array.

- React.memo on row components prevents re-render unless that row’s data changed.

This is identical to the pattern used in the Dashboard and Demo Monitor pages.

# Section 7: End-to-End Integration Plan

## 7.1 Consumer Refactoring

Every hardcoded symbol list must be replaced with a call to the tradable assets API:

| Consumer | Current Source | New Source |
| --- | --- | --- |
| Settings.tsx (line 1087) | Hardcoded 5-symbol array | GET /exchanges/{id}/assets/tradable → dynamic grid |
| Charts.tsx (line 55, 250) | Hardcoded default + fallback | GET /exchanges/{id}/assets/tradable → dynamic symbol selector |
| WatchlistManager (watchlist.py) | config.yaml scanner.watchlists | No change (config.yaml updated by API config sync) |
| SymbolAllocator (symbol_allocator.py) | config.yaml symbol_allocation.static_weights | No change (config.yaml updated by API config sync) |
| UniverseFilter (universe_filter.py) | Called by scanner with symbol list | No change (receives symbols from WatchlistManager) |
| ExchangeManagement.tsx (line 595) | Hardcoded USDT/BTC/ETH/BNB | SELECT DISTINCT quote_currency FROM assets WHERE exchange_id=X |

## 7.2 Config Sync Invariants

- config.yaml scanner.watchlists.Default.symbols ALWAYS equals the set of symbols WHERE is_tradable=true in the assets table.

- config.yaml symbol_allocation.static_weights ALWAYS equals the map of {symbol: allocation_weight} WHERE is_tradable=true.

- These invariants are enforced by the config sync service. Manual edits to config.yaml watchlists are overwritten on next UI mutation.

- If the user has never visited the Asset Management page (fresh install), the migration seed preserves the existing 5-symbol config.yaml watchlist.

## 7.3 Scanner Integration Sequence

- User toggles BTC/USDT, ETH/USDT, SOL/USDT as tradable on Asset Management page.

- API PATCH updates DB. Config sync writes scanner.watchlists.Default.symbols: [BTC/USDT, ETH/USDT, SOL/USDT] to config.yaml via engine IPC.

- Engine reloads WatchlistManager in-memory cache.

- Next scan cycle: scanner._trigger_scan() calls get_active_symbols() → returns [BTC/USDT, ETH/USDT, SOL/USDT].

- Scanner runs ScanWorker with exactly those 3 symbols. No other symbols are scanned.

The scanner contract (WatchlistManager.get_active_symbols()) is unchanged. The only difference is that config.yaml is now written by the web UI instead of manual editing.

# Section 8: Test and Validation Plan

## 8.1 Unit Tests (Backend)

| Test | Count | Validates |
| --- | --- | --- |
| PATCH /assets/{id} — toggle is_tradable | 5 | DB update, response schema, invalid ID, unauthorized, concurrent toggle |
| PATCH /assets/bulk — batch update | 4 | Up to 100 items, over-limit rejection, partial failure, empty list |
| GET /assets?is_tradable=true | 3 | Filter correctness, pagination, sort ordering |
| GET /assets/tradable | 2 | Returns only tradable, includes weight |
| Config sync on mutation | 6 | config.yaml watchlist updated, static_weights updated, engine IPC called, timeout handling, idempotency, empty tradable list |
| Sync assets preserves user fields | 3 | is_tradable/weight/category/notes unchanged after re-sync |
| Alembic migration | 2 | Forward migration applies, rollback drops columns cleanly |
| Rate limit on ticker fetch | 2 | 100 symbol hard cap enforced, graceful degradation |

## 8.2 Unit Tests (Frontend)

| Test | Count | Validates |
| --- | --- | --- |
| Asset table renders from REST data | 3 | Column count, row count, empty state |
| Tradable toggle calls PATCH | 2 | Optimistic update, error rollback |
| Weight input calls PATCH on blur | 2 | Debounce, range validation (0.1–3.0) |
| WebSocket ticker merge | 3 | Price update reflected, missing ticker handled, stale data indicator |
| Bulk action bar | 3 | Appears on selection, Enable/Disable dispatches, deselects after action |
| Virtual scroll renders subset | 2 | Only ~20 DOM rows for 500 items, scroll position maintained |
| Filter and search | 3 | Quote filter, search debounce, is_tradable filter |
| Settings.tsx reads from API | 2 | No hardcoded symbols, dynamic grid from /tradable |
| Charts.tsx reads from API | 2 | No hardcoded fallback, symbol selector populated from /tradable |
| No hardcoded symbol arrays anywhere | 1 | Grep assertion: no ["BTC/USDT", "ETH/USDT", ...] in frontend src/ |

## 8.3 Integration Tests

| Test | Count | Validates |
| --- | --- | --- |
| Toggle tradable → config.yaml updated → scanner sees new symbol | 1 | Full pipeline from UI action to scanner consumption |
| Sync assets does not reset user’s tradable selections | 1 | Upsert preserves is_tradable/weight |
| WebSocket ticker broadcast reaches frontend | 1 | End-to-end: CCXT → Redis → WS → Zustand → table cell |
| Concurrent mutations from two sessions | 1 | Last-write-wins, no data corruption |

Total estimated test count: ~54 tests

# Section 9: Proof Plan

Before declaring the workstream complete, the following evidence must be collected:

| # | Proof Item | Method | Pass Criteria |
| --- | --- | --- | --- |
| 1 | All 54 tests pass | pytest + vitest | 0 failures, 0 errors |
| 2 | Toggle tradable → config.yaml reflects change within 5s | Manual test with file watch | config.yaml scanner.watchlists updated |
| 3 | Scanner uses only tradable symbols on next cycle | Engine log grep for get_active_symbols() | Exactly the tradable set appears |
| 4 | Live ticker data updates every 15s in UI | Browser DevTools WS inspector | assets:tickers messages at ~15s interval |
| 5 | 500+ symbols render without jank | Sync Bybit full market, scroll test | < 16ms frame time during scroll (60fps) |
| 6 | Sync assets preserves tradable/weight | Toggle 3 assets, re-sync, verify toggles intact | is_tradable unchanged after sync |
| 7 | No hardcoded symbol arrays in frontend | grep -r "BTC/USDT.*ETH/USDT" web/frontend/src/ | Zero matches |
| 8 | Settings page allocation grid is dynamic | Toggle a new asset tradable, check Settings | New symbol appears in grid |
| 9 | Charts page symbol selector is dynamic | Toggle a new asset tradable, check Charts | New symbol appears in selector |
| 10 | Config sync failure shows warning banner | Stop engine, toggle asset, verify UI banner | Warning with retry button displayed |

# Section 10: Risks, Edge Cases, and Rollback Strategy

## 10.1 Risk Matrix

| # | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| R1 | Config sync fails silently → scanner uses stale watchlist | HIGH | Config sync returns explicit success/failure. Frontend shows warning banner on failure. sync-config retry endpoint. Engine logs config write timestamp. |
| R2 | Race condition: user toggles asset while scanner is mid-cycle | MEDIUM | Scanner reads watchlist at cycle START and locks for duration. Mid-cycle config changes take effect on NEXT cycle. This is existing behavior. |
| R3 | CCXT ticker fetch fails → stale prices shown in UI | MEDIUM | Redis TTL 30s. If no update in 30s, frontend shows "stale" indicator (gray text, timestamp). Tooltip shows last update time. |
| R4 | User sets 100 tradable assets → scanner overloaded | MEDIUM | Scanner already has a per-symbol timeout and worker model. 100 symbols at 15min cadence = ~7 symbols/minute. Within capacity. UI warns when tradable count > 50. |
| R5 | Alembic migration fails on existing data | LOW | All new columns have server_default. No NOT NULL without default. Tested in CI with populated DB fixture. |
| R6 | Engine rejects config.update IPC command | MEDIUM | New command. Must be added to engine dispatch table (same pattern as exchange.* commands). If missing, config sync fails with clear error logged. |
| R7 | Multiple browser tabs mutate simultaneously | LOW | PostgreSQL row-level locks prevent corruption. Last-write-wins semantic. TanStack Query refetch on window focus ensures UI catches up. |

## 10.2 Edge Cases

- Zero tradable assets: Scanner receives empty symbol list → skips scan cycle, logs info. UI shows "No tradable assets selected" state.

- Asset delisted from exchange: Next sync marks is_active=false. If is_tradable=true AND is_active=false, UI shows warning icon. Scanner’s UniverseFilter will reject it on volume=0.

- New asset listed on exchange: Next sync adds it with is_tradable=false. User must explicitly enable it. No auto-trade on new listings.

- config.yaml manually edited: Next UI mutation overwrites the watchlist section. This is by design — DB is authoritative.

- Engine not running: Config sync timeout. DB changes persist. Config.yaml updated on next engine start via a startup sync-config call.

## 10.3 Rollback Strategy

- Revert Alembic migration: alembic downgrade -1 (drops 4 columns).

- Revert frontend to previous ExchangeManagement.tsx with Asset tab.

- Revert API endpoints (remove PATCH, /tradable, /tickers, /sync-config).

- config.yaml is unaffected — retains last-synced watchlist. Scanner continues working.

- No data loss: trades, positions, signals tables have no dependency on new columns.

Rollback is clean because the new columns are additive and the config sync is a convenience layer, not a structural dependency.

# Section 11: Implementation Phases

Implementation is split into 4 phases, each independently testable and deployable. No phase depends on the next being complete.

## Phase 1: Schema + API Foundation

Estimated scope: ~200 lines backend

- Alembic migration: add is_tradable, allocation_weight, category, notes to assets table.

- Migration seed script: populate is_tradable/weight from existing config.yaml.

- PATCH /assets/{id} endpoint with config sync trigger.

- PATCH /assets/bulk endpoint.

- GET /assets/tradable endpoint.

- Modify GET /assets to support new filters, pagination, sorting.

- Modify sync_assets upsert to preserve user fields.

- Engine: add config.update command handler to dispatch table.

- Tests: ~27 backend tests.

Gate: All 27 tests pass. Manual verification: PATCH toggles is_tradable, config.yaml updates.

## Phase 2: Live Ticker Pipeline

Estimated scope: ~150 lines backend + frontend

- API background task: fetch tickers every 15s via CCXT, write to Redis.

- API background task: fetch funding rates every 60s, merge into ticker cache.

- WebSocket broadcaster: read from Redis, push to "assets:tickers" channel every 15s.

- GET /assets/tickers REST fallback endpoint.

- Frontend: useWSStore subscription for "assets:tickers" channel.

- Tests: ~5 backend + 3 frontend tests.

Gate: WebSocket messages arriving at 15s intervals confirmed in browser DevTools.

## Phase 3: Frontend Redesign

Estimated scope: ~400 lines frontend

- Install @tanstack/react-virtual dependency.

- New AssetManagement.tsx page component (standalone route /assets).

- Virtualized table with all 12 columns from Section 6.2.

- Tradable toggle, weight input, category dropdown — all inline editable.

- Bulk action bar with Enable/Disable/Set Weight/Set Category.

- Filter bar: search, quote filter (dynamic), tradable filter, category filter, sort.

- REST + WebSocket merge via useMemo.

- Stale data indicator when ticker age > 30s.

- Refactor Settings.tsx to fetch symbols from /tradable instead of hardcoded array.

- Refactor Charts.tsx to fetch symbols from /tradable instead of hardcoded array.

- Tests: ~18 frontend tests.

Gate: 500+ symbols scroll at 60fps. No hardcoded symbol arrays in frontend/src/.

## Phase 4: Integration Proof + Gate Report

Estimated scope: ~4 integration tests + documentation

- 4 integration tests from Section 8.3.

- Execute all 10 proof items from Section 9.

- Generate gate report (.docx) with evidence for each proof item.

- Full regression: all existing tests + all new tests pass.

Gate: All 10 proof items PASS. Gate report approved.

## Implementation Summary

| Phase | Scope | Est. Tests | Dependency | Deliverable |
| --- | --- | --- | --- | --- |
| 1: Schema + API | Backend | ~27 | None | PATCH endpoints working |
| 2: Ticker Pipeline | Backend + WS | ~8 | Phase 1 | Live data flowing |
| 3: Frontend | React | ~18 | Phase 1 + 2 | New page deployed |
| 4: Integration | E2E | ~4 + proofs | Phase 1–3 | Gate report |

Total estimated tests: ~57. Total estimated new/modified code: ~750 lines across backend, engine, and frontend.