NEXUSTRADER WEB MIGRATION

Full Parity Audit Report

DELIVERABLE 1

Generated: 2026-04-03

# 1. Executive Summary

This report presents an exhaustive feature-by-feature comparison between the NexusTrader desktop application (PySide6, 23 pages + 3 hidden pages) and the NexusTrader web application (React 19 + FastAPI, 13 pages). Every desktop feature has been mapped to its web counterpart and classified as EXISTS, PARTIAL, or MISSING.

Overall Status: 25 EXISTS / 13 PARTIAL / 31 MISSING (out of 69 feature items)

Severity Breakdown: 4 CRITICAL / 15 HIGH / 18 MEDIUM / 7 LOW

The audit reveals significant gaps. 4 features are classified CRITICAL (system cannot safely operate without them), 15 are HIGH (core functionality loss), 18 are MEDIUM (reduced capability), and 7 are LOW (cosmetic or minor).

# 2. Audit Scope

Desktop baseline: 20 sidebar pages + 3 hidden pages (Strategies, Signal Explorer, Quant Dashboard). Settings page contains 7 tabs. Exchange Management page has add/edit dialog with connection testing.

Web current state: 13 pages (Dashboard, Scanner, Trading, Charts, Intelligence, Analytics with 4 sub-tabs, Backtest, Risk, Validation, Logs, Settings with 4 tabs, Setup, Login, NotFound).

Audit method: Source-code-level review of every desktop page (main Python file + child widgets), every web page (TSX components), every API endpoint (FastAPI routes), and every WebSocket channel.

# 3. Page-Level Summary

| Desktop Page | Desktop Section | Web Status | Web Pages | Gap Count | Summary |
| --- | --- | --- | --- | --- | --- |
| Dashboard | DASHBOARDS | EXISTS | Dashboard.tsx | 1 | Fully implemented. Missing ticker strip (available in Quant Dashboard on desktop). |
| Demo Live Monitor | DASHBOARDS | MISSING | — | 1 | Entire page missing. No Bybit demo health monitor. |
| System Health | DASHBOARDS | PARTIAL | Validation + Risk | 5 | Features split across Validation and Risk pages. No unified health view. Notification channel status missing. |
| Risk Management | DASHBOARDS | EXISTS | Risk.tsx | 0 | Fully implemented including kill switch. |
| AI Intelligence | DASHBOARDS | PARTIAL | Intelligence.tsx | 4 | Agent grid exists but meta-signal summary, narrative analysis, and risk conditions missing. |
| Intelligence Agents | DASHBOARDS | PARTIAL | Intelligence.tsx | 2 | Merged into Intelligence page with reduced detail. Orchestrator summary bar missing. |
| Market Regime | DASHBOARDS | MISSING | — | 1 | Entire page missing. No regime display, HMM probabilities, or history. |
| IDSS AI Scanner | TRADING | EXISTS | Scanner.tsx | 0 | Fully implemented. |
| Chart Workspace | TRADING | PARTIAL | Charts.tsx | 1 | Basic charting works. Fewer indicator overlays than desktop. |
| Paper Trading | TRADING | PARTIAL | Trading.tsx | 1 | Core functionality works. Missing manual trade entry form. |
| Research Lab | RESEARCH | MISSING | — | 1 | Entire page missing. No parameter optimization, sweep engine, or baseline runner. |
| Backtesting | RESEARCH | PARTIAL | Backtest.tsx | 2 | Can run backtests. Missing equity chart and trade-by-trade list in results. |
| News & Sentiment | RESEARCH | MISSING | — | 1 | Entire page missing. No news feed, Reddit, or sentiment charts. |
| Orders & Positions | ANALYSIS | PARTIAL | Trading.tsx | 1 | Basic positions/history in Trading page. Missing advanced filters, summary strip, IDSS analysis detail panel. |
| Tuning Proposals | ANALYSIS | MISSING | — | 1 | Entire page missing. No adaptive learning proposals workflow. |
| Performance Analytics | ANALYSIS | PARTIAL | Analytics.tsx | 2 | 4 of 9 tabs implemented. Missing edge analysis and some advanced tabs. |
| Notifications | SYSTEM | MISSING | — | 1 | Entire page missing. No notification management, test, or history. |
| Exchange Management | SYSTEM | MISSING | — | 1 | CRITICAL: Entire page missing. Cannot configure exchanges. |
| Settings | SYSTEM | PARTIAL | Settings.tsx | 6 | 4 of 7 tabs exist. Missing AI & ML, Notifications, Intelligence Agents, Data & Feeds, Backtesting, Portfolio Allocation. No vault encryption. |
| Logs | — | EXISTS | Logs.tsx | 0 | Fully implemented with real-time streaming. |
| Help Center | — | MISSING | — | 1 | Entire page missing. |
| Strategies (hidden) | — | MISSING | — | 1 | Entire page missing. No model grid, parameter editor, or audit log. |
| Signal Explorer (hidden) | — | MISSING | — | 1 | Entire page missing. |
| Quant Dashboard (hidden) | — | MISSING | — | 1 | Entire page missing. |

# 4. Full Parity Matrix (Feature-by-Feature)

69 feature items audited. Each row maps a specific desktop feature to its web implementation status.

| Desktop Feature | Desktop Page | Status | Web Location | Severity | Gap Description |
| --- | --- | --- | --- | --- | --- |
| Dashboard — Portfolio Overview | Dashboard | EXISTS | Dashboard.tsx | — | Capital, PnL, drawdown, open positions — fully implemented |
| Dashboard — Recent Trades | Dashboard | EXISTS | Dashboard.tsx | — | Last 10 trades table — fully implemented |
| Dashboard — System Status | Dashboard | EXISTS | Dashboard.tsx | — | Exchange, DB, scanner, threads, uptime — fully implemented |
| Dashboard — Crash Defense Card | Dashboard | EXISTS | Dashboard.tsx | — | Tier, score, defensive mode — fully implemented |
| Dashboard — Ticker Strip (live prices) | Quant Dashboard | MISSING | — | MEDIUM | Desktop has live BTC/ETH/SOL/BNB/XRP price ticker strip with % change. Web has no equivalent. |
| Dashboard — Status Bar (UTC clock, exchange, feeds, AI) | MainWindow | MISSING | — | LOW | Desktop has persistent status bar at bottom with UTC clock, exchange status, feed status, AI provider. Web has no status bar. |
| Demo Live Monitor — Full Page | Demo Monitor | MISSING | — | HIGH | Real-time Bybit demo trading health: capital, heat, open positions, last 10 trades, win streak, drawdown, live vs Study 4 backtest comparison. Entire page missing from web. |
| System Health — Crash Status Panel | System Health | PARTIAL | Validation.tsx + Risk.tsx | MEDIUM | Crash tier/score shown in Risk page. Full crash status panel with defense mode detail is split across pages, not unified. |
| System Health — Exchange Status Cards | System Health | PARTIAL | Validation.tsx | MEDIUM | Basic exchange connectivity shown in validation health. Desktop shows per-exchange latency, symbol count, API tested, last connected. |
| System Health — Agent Health Grid | System Health | PARTIAL | Intelligence.tsx | MEDIUM | Agent statuses shown on Intelligence page. Desktop System Health shows all agents in unified grid with status dots, error counts, stale indicators. |
| System Health — Database Section | System Health | PARTIAL | Validation.tsx | LOW | Basic DB check in validation health. Desktop shows record counts (trades, signals, proposals). |
| System Health — Notification Channels Status | System Health | MISSING | — | HIGH | Desktop shows WhatsApp/Telegram/Email/SMS channel status with last sent times. Not present in web. |
| System Health — System Event Log | System Health | PARTIAL | Logs.tsx | LOW | Logs page covers system events. Desktop has a compact event log specifically in the health page. |
| Risk — Portfolio Heat/Drawdown/Circuit Breaker | Risk Management | EXISTS | Risk.tsx | — | Heat gauge, drawdown, daily loss, circuit breaker — fully implemented |
| Risk — Crash Defense Monitor | Risk Management | EXISTS | Risk.tsx | — | Tier, score, defensive mode, actions log — fully implemented |
| Risk — Emergency Kill Switch | Risk Management | EXISTS | Risk.tsx | — | Kill switch with typed confirmation modal — fully implemented |
| Risk — Open Exposure Table | Risk Management | EXISTS | Risk.tsx | — | Position exposure list — fully implemented |
| AI Intelligence — Meta-Signal Summary | Intelligence | MISSING | — | HIGH | Desktop has large meta-signal summary bar: SYSTEM VERDICT, META SIGNAL (-1 to +1), CONFIDENCE %, BIAS (risk_on/off), MACRO RISK score, Veto Badge. Web Intelligence page only shows agent grid, no meta-signal. |
| AI Intelligence — Signal Contributors Grid | Intelligence | PARTIAL | Intelligence.tsx | MEDIUM | Web shows agent cards with status/signal/confidence. Desktop has detailed weight display, progress bars centered at 50, per-agent bullish/bearish contribution. |
| AI Intelligence — Market Context Link | Intelligence | MISSING | — | LOW | Desktop has compact market context panel linking to Regime page. Web has no equivalent. |
| AI Intelligence — Bullish/Bearish Narrative | Intelligence | MISSING | — | HIGH | Desktop has 'Why Bullish/Bearish' section with weighted driver breakdown (bullish drivers, bearish drivers, contradictory/neutral). Web has no narrative analysis. |
| AI Intelligence — Active Risk Conditions | Intelligence | MISSING | — | MEDIUM | Desktop shows macro veto, high risk score, risk-off bias warnings. Web does not surface these. |
| Intelligence Agents — Detailed Agent Rows | Intelligence Agents | PARTIAL | Intelligence.tsx | MEDIUM | Web shows simplified agent cards. Desktop shows detailed rows with AI Assessment text, signal numeric value, confidence, last update, error count, legend panel. |
| Intelligence Agents — Orchestrator Summary Bar | Intelligence Agents | MISSING | — | HIGH | Desktop has orchestrator summary bar (meta signal, bias, risk score, veto badge) at top of agents page. Web has no equivalent. |
| Market Regime — Full Page | Regime | MISSING | — | HIGH | Desktop has dedicated page: current regime card with confidence, classifier info, regime description, HMM probability distribution, regime history table (100 entries), regime statistics. Entire page missing from web. |
| IDSS Scanner — Results Grid | Market Scanner | EXISTS | Scanner.tsx | — | Symbol cards with score, direction, models, entry/SL/TP, approval status — fully implemented |
| IDSS Scanner — Trigger Scan | Market Scanner | EXISTS | Scanner.tsx | — | Trigger scan button with loading state — fully implemented |
| IDSS Scanner — Watchlist Bar | Market Scanner | EXISTS | Scanner.tsx | — | Symbol pills with weights — fully implemented |
| Chart — Candlestick + Volume | Chart Workspace | EXISTS | Charts.tsx | — | OHLCV chart with lightweight-charts — fully implemented |
| Chart — Indicator Overlays | Chart Workspace | PARTIAL | Charts.tsx | MEDIUM | Web has RSI, EMA9, EMA20 toggles. Desktop uses pyqtgraph with more indicator overlays and signal markers on the chart. |
| Chart — Signal Markers on Chart | Chart Workspace | EXISTS | Charts.tsx | — | Buy/sell markers from scanner results — implemented |
| Paper Trading — Open Positions | Paper Trading | EXISTS | Trading.tsx | — | Position cards with PnL, SL/TP, models, close button — fully implemented |
| Paper Trading — Trade History | Paper Trading | EXISTS | Trading.tsx | — | Paginated closed trades table — fully implemented |
| Paper Trading — Manual Trade Entry Form | Paper Trading | MISSING | — | MEDIUM | Desktop has form to manually enter a paper trade (symbol, side, size, SL, TP). Web has no manual trade entry — only scanner-driven. |
| Paper Trading — Close All Positions | Paper Trading | EXISTS | Trading.tsx | — | Close all button — fully implemented |
| Research Lab — Full Page | Research Lab | MISSING | — | HIGH | Desktop has multi-panel page: Baseline (run/cache), Parameter panel (FIXED/OPTIMIZE per param with ranges), Search panel (strategy selector, workers, objective, cost, date range, symbols, mode), Progress (trial counter, leaderboard), Results (sortable trial table, export), Validation (IS/OOS). Entire page missing from web. |
| Backtesting — Run Backtest | Backtesting | EXISTS | Backtest.tsx | — | Symbol/date/timeframe/fee config + async job management — fully implemented |
| Backtesting — Results Metrics | Backtesting | EXISTS | Backtest.tsx | — | PF, WR, MaxDD, CAGR, Sharpe, trade count — fully implemented |
| Backtesting — Equity Curve Chart | Backtesting | MISSING | — | MEDIUM | Desktop shows equity curve and drawdown chart in backtest results. Web shows metrics only, no charts. |
| Backtesting — Trade-by-Trade List | Backtesting | MISSING | — | MEDIUM | Desktop shows individual backtest trades. Web returns trades[] but UI does not render them. |
| News & Sentiment — Full Page | News & Sentiment | MISSING | — | HIGH | Desktop has 3-tab page: News Feed (table with headline, source, symbol, sentiment, score, click-to-open), Reddit (subreddit, title, score, comments, sentiment), History (time-series chart). KPI strip (positive/neutral/negative counts). Filters (symbol, sentiment, timeframe). Entire page missing from web. |
| Orders & Positions — Full Page | Orders & Positions | PARTIAL | Trading.tsx | HIGH | Desktop has 2-tab page (Open Positions + Trade Journal) with advanced filters (symbol, side, regime, exit reason, min score), summary strip (6 KPIs), and IDSS Analysis detail panel (classification, setup/risk/execution/decision scores, R:R, regime affinity, AI explanation). Web Trading page covers basic positions/history but lacks filters, summary strip, and IDSS analysis. |
| Tuning Proposals — Full Page | Proposals | MISSING | — | HIGH | Desktop page: pending/approved/rejected/applied proposals from adaptive learning. Summary strip, proposals table (category, parameter, direction, confidence, severity, auto-tune, status), detail panel with backtest-on-demand, approve/reject workflow, applied history. Entire page missing from web. |
| Analytics — Equity & Drawdown | Performance Analytics | EXISTS | Analytics.tsx | — | Equity curve, drawdown chart, rolling metrics — fully implemented |
| Analytics — Trade Performance | Performance Analytics | EXISTS | Analytics.tsx | — | PnL/R distributions, duration analysis, expectancy breakdown — fully implemented |
| Analytics — Model Performance | Performance Analytics | EXISTS | Analytics.tsx | — | Model breakdown table with regime filter, sortable — fully implemented |
| Analytics — Regime Analysis | Performance Analytics | EXISTS | Analytics.tsx | — | Regime distribution, performance table, PF chart, transition matrix — fully implemented |
| Analytics — Edge Analysis Tab | Performance Analytics | MISSING | — | MEDIUM | Desktop has dedicated Edge Analysis page with advanced edge metrics. Web Analytics does not include this. |
| Analytics — Demo Monitor Integration | Performance Analytics | MISSING | — | LOW | Desktop Performance Analytics has 9 tabs; web has 4. Some desktop tabs (like trade quality scoring) are missing. |
| Notifications — Full Page | Notifications | MISSING | — | HIGH | Desktop has dedicated page: 4 channel status cards (WhatsApp/Telegram/Email/SMS), 11 notification preference checkboxes, health check interval, test buttons per channel, notification history table. Entire page missing from web. |
| Exchange Management — Full Page | Exchange Management | MISSING | — | CRITICAL | Desktop page: exchange cards grid (8 supported exchanges), add/edit dialog (exchange selector, Live/Sandbox/Demo mode, API key/secret/passphrase form, AES-256 encryption, connection test worker), delete exchange, activate exchange. Web has ZERO exchange management — no way to configure or switch exchanges. |
| Settings — Risk Management Tab | Settings | PARTIAL | Settings.tsx | MEDIUM | Web Risk tab has 5 fields (risk_pct, max_capital_pct, max_portfolio_heat, max_drawdown, max_open_positions). Desktop has 7 fields including max_spread_filter, default SL/TP percentages, min_sharpe_live. |
| Settings — AI & ML Tab | Settings | MISSING | — | CRITICAL | Desktop tab: AI provider selector (Auto/Anthropic/OpenAI/Gemini/Ollama), per-provider API key + model selection, ML confidence threshold, model retrain interval, AI strategy generation toggle. Web Settings has NO AI configuration tab. |
| Settings — Data & Feeds Tab | Settings | MISSING | — | HIGH | Desktop tab: default timeframe, historical data days, data cache toggle, sentiment sources (Crypto News, CryptoPanic, Reddit with keys). Web has timeframe selector in Execution tab but no data/feed configuration. |
| Settings — Backtesting Defaults Tab | Settings | MISSING | — | MEDIUM | Desktop tab: default fee %, slippage %, capital USDT, walk-forward train/validate windows. Web has no backtesting defaults configuration. |
| Settings — Notifications Tab | Settings | MISSING | — | CRITICAL | Desktop tab: WhatsApp (Twilio SID/token/numbers), Telegram (bot token/chat ID), Email (SMTP server/port/credentials), SMS (Twilio phone numbers) — each with enable toggle and test button. Web has NO notification configuration. |
| Settings — Intelligence Agents Tab | Settings | MISSING | — | HIGH | Desktop tab: per-agent enable/disable checkboxes (8 agents), agent API keys (FRED, LunarCrush, CoinGlass, CryptoPanic). Web has 4 API keys in API Keys tab but no agent enable/disable toggles. |
| Settings — Portfolio Allocation Tab | Settings | MISSING | — | HIGH | Desktop tab: base asset weights (BTC/ETH/Altcoins %), auto-rebalance toggle, rebalance interval (daily/weekly/monthly), deviation threshold. Web has NO portfolio allocation configuration. |
| Settings — Strategy Tab | Settings | EXISTS | Settings.tsx | — | Min confluence score, multi-TF confirmation, model toggles — fully implemented |
| Settings — Execution Tab | Settings | EXISTS | Settings.tsx | — | Auto-execute scans, default timeframe — fully implemented |
| Settings — API Keys Tab | Settings | PARTIAL | Settings.tsx | MEDIUM | Web has 4 keys (CryptoPanic, CoinGlass, Reddit ID/Secret). Desktop has all these plus vault-encrypted AI provider keys, Twilio keys, FRED, LunarCrush. Web lacks vault encryption. |
| Strategies — Full Page (Hidden) | Strategies | MISSING | — | HIGH | Desktop hidden page: model grid (name, type, enabled, weight, WR, PF, trades, P&L), detail panel with 4 tabs (Parameters per-model, Regime Affinity sliders, Global Parameters, Audit Log), dirty tracking, save/reset. Not in web. |
| Signal Explorer — Full Page (Hidden) | Signal Explorer | MISSING | — | MEDIUM | Desktop hidden page: signal table with filters (symbol, strategy, direction, date range), pagination, detail panel (signal meta, IDSS data, rationale/AI explanation). Not in web. |
| Quant Dashboard — Full Page (Hidden) | Quant Dashboard | MISSING | — | MEDIUM | Desktop hidden page: ticker strip, candlestick chart (pyqtgraph), performance summary, live positions table, crash risk monitor, account summary card. Not in web. |
| Help Center — Full Page | Help Center | MISSING | — | MEDIUM | Desktop page: search bar, category sidebar, article reader (markdown → HTML), onboarding checklist (6 items). Not in web. |
| Vault Encryption (Fernet AES-256) | Settings + Exchange Mgmt | MISSING | — | CRITICAL | Desktop encrypts all API keys/secrets with Fernet AES-256 in a vault file. Web stores API keys as plaintext in config. No vault encryption layer. |
| EventBus Real-Time Updates | All Pages | PARTIAL | WebSocket | LOW | Desktop uses in-process EventBus pub/sub. Web uses WebSocket channels — functionally equivalent for most use cases. |
| Persistent Sidebar Navigation | MainWindow | EXISTS | Layout.tsx | — | Sidebar nav — fully implemented |
| Theme (Bloomberg Dark) | MainWindow | PARTIAL | — | LOW | Desktop uses Bloomberg-inspired dark theme. Web uses light theme with clean modern design. Functional but visually different. |

# 5. Critical Gaps — Detailed Analysis

## 5.1 Exchange Management (CRITICAL)

The desktop application supports 8 exchanges (Binance, Bybit, OKX, Kraken, Coinbase, KuCoin, and more) with Live/Sandbox/Demo modes. Credentials are encrypted using Fernet AES-256 and stored in a vault file. A connection test worker verifies API connectivity before saving. The web application has ZERO exchange configuration — it cannot connect to any exchange.

Impact: Without exchange management, the web version cannot function as a trading system. Users cannot configure API credentials, select exchanges, or test connections. This is the single most blocking gap.

## 5.2 Vault Encryption (CRITICAL)

The desktop stores all sensitive keys (API keys, secrets, tokens) in an AES-256 encrypted vault file. The web Settings page stores API keys as plaintext in the config dictionary. This is a security regression — any config backup or accidental exposure leaks all credentials.

Impact: Security risk. API keys stored without encryption. Must implement server-side encryption before production use.

## 5.3 Settings — AI & ML Tab (CRITICAL)

The desktop Settings has a full AI & ML tab: 4 provider options (Anthropic, OpenAI, Gemini, Ollama), per-provider API key input with vault encryption, model selection dropdowns, ML confidence threshold, retrain interval, and AI strategy generation toggle. The web has no AI configuration whatsoever.

Impact: Cannot configure AI providers or manage AI-related settings. The AI Intelligence system depends on this configuration.

## 5.4 Settings — Notifications Tab (CRITICAL)

The desktop Settings has a full Notifications tab with 4 channels: WhatsApp (Twilio), Telegram (Bot Token + Chat ID), Email (SMTP), SMS (Twilio). Each has an enable toggle, credential inputs, and a test button. The web has no notification configuration.

Impact: Cannot set up any notification channels. Alerts, trade notifications, and health checks cannot reach the user.

# 6. Missing Pages Summary

The following 10+ desktop pages are entirely absent from the web application:

1. Demo Live Monitor — Real-time Bybit demo health (HIGH)

2. Market Regime — HMM regime analysis with history and probabilities (HIGH)

3. Research Lab — Parameter optimization and sweep engine (HIGH)

4. News & Sentiment — News feed, Reddit, sentiment charts (HIGH)

5. Tuning Proposals — Adaptive learning proposals workflow (HIGH)

6. Notifications — Channel management, preferences, testing, history (HIGH)

7. Exchange Management — Exchange CRUD, vault, connection testing (CRITICAL)

8. Help Center — Articles, search, onboarding checklist (MEDIUM)

9. Strategies — Model grid, parameters, regime affinity, audit (HIGH)

10. Signal Explorer — Signal history with filters and detail (MEDIUM)

11. Quant Dashboard — Ticker strip, candlestick chart, account summary (MEDIUM)

# 7. Conclusion

The web migration covers approximately 36% of features at EXISTS level, with 19% at PARTIAL level. 45% of features are entirely MISSING. The 4 CRITICAL gaps must be resolved before the web version can be considered a functional replacement for the desktop application.

The Implementation Plan (Deliverable 2) provides a phased approach to close all gaps.