NEXUSTRADER WEB MIGRATION

Phase 8 — Full Parity Implementation Plan

23 Workstreams / 4 Priority Tiers / 100% Parity Target

Generated: 2026-04-03

# 1. Executive Summary

This plan specifies every workstream required to achieve 100% feature parity between NexusTrader desktop (PySide6, 23 + 3 hidden pages) and web (React 19 + FastAPI). Each workstream includes: exact backend API endpoints, frontend components, engine command registrations, security requirements, test plan (unit / sandbox / E2E), and explicit PASS/FAIL acceptance criteria.

Priority 1 — CRITICAL (5 workstreams): Vault Encryption, Exchange Management, Settings AI & ML, Settings Notifications, Settings Remaining Tabs

Priority 2 — HIGH (7 workstreams): Notifications Page, Market Regime, Demo Monitor, Tuning Proposals, News & Sentiment, Strategies, Orders & Positions Full

Priority 3 — MEDIUM (7 workstreams): Intelligence Upgrades, Backtesting Charts, Research Lab, Signal Explorer, Help Center, Manual Trade Entry, Analytics Tabs

Priority 4 — LOW (4 workstreams): System Health Unified, Quant Dashboard, Status Bar, Chart Enhancements

Total: 23 workstreams. No placeholders. No mock implementations. All features fully functional.

# 2. Dependency Graph & Execution Order

Workstreams have hard dependencies. The execution order below respects all dependency chains.

| Step | Workstream | Priority | Depends On | Reason |
| --- | --- | --- | --- | --- |
| 1 | 8A: Vault Encryption Service | CRITICAL | None | Foundation — all credential storage depends on this |
| 2 | 8B: Exchange Management | CRITICAL | 8A | Needs vault for API key encryption |
| 3 | 8C: Settings — AI & ML Tab | CRITICAL | 8A | Needs vault for provider API keys |
| 4 | 8D: Settings — Notifications Tab | CRITICAL | 8A | Needs vault for Twilio/SMTP/Telegram tokens |
| 5 | 8E: Settings — Remaining Tabs | HIGH | 8A | Data & Feeds, Backtesting, Intel Agents, Portfolio Allocation — needs vault for agent API keys |
| 6 | 8F: Notifications Page | HIGH | 8D | Needs notification settings configured first |
| 7 | 8G: Market Regime Page | HIGH | None | Independent — uses engine regime classifier |
| 8 | 8H: Demo Monitor Page | HIGH | None | Independent — reads executor state |
| 9 | 8I: Tuning Proposals Page | HIGH | None | Independent — reads adaptive learning engine |
| 10 | 8J: News & Sentiment Page | HIGH | 8E | Needs sentiment API keys from Data & Feeds settings |
| 11 | 8K: Strategies Page | HIGH | None | Independent — reads strategy registry |
| 12 | 8L: Orders & Positions Full | HIGH | None | Extends existing Trading page |
| 13 | 8M: Intelligence Upgrades | MEDIUM | None | Extends existing Intelligence page |
| 14 | 8N: Backtesting Charts + Trades | MEDIUM | None | Extends existing Backtest page |
| 15 | 8O: Research Lab Page | MEDIUM | 8E | Needs backtesting defaults from settings |
| 16 | 8P: Signal Explorer Page | MEDIUM | None | Independent — reads signal log DB |
| 17 | 8Q: Help Center Page | MEDIUM | None | Independent — static content |
| 18 | 8R: Manual Trade Entry | MEDIUM | None | Extends existing Trading page |
| 19 | 8S: Analytics Additional Tabs | MEDIUM | None | Extends existing Analytics page |
| 20 | 8T: System Health Unified | LOW | 8F | Needs notification channel status |
| 21 | 8U: Quant Dashboard | LOW | None | Independent — reads executor + tickers |
| 22 | 8V: Status Bar | LOW | None | Independent — reads health endpoint |
| 23 | 8W: Chart Enhancements | LOW | None | Independent — frontend only |

Parallelism: Steps 2, 3, 4 can execute in parallel after step 1 completes. Steps 7-12 can execute in parallel. Steps 13-19 can execute in parallel. Steps 20-23 can execute in parallel.

# 3. Integration Pattern (All Workstreams)

Every workstream follows the same integration pattern. This section specifies it once to avoid repetition.

3.1 Backend — New API Router

File: web/backend/app/api/{feature}.py

Pattern: APIRouter with prefix, tags, and Depends(get_current_user). All data operations delegated to engine via _send_engine_command().

Registration: Import in main.py, call app.include_router(router, prefix='/api/v1').

Engine whitelist: Add new action strings to ALLOWED_ACTIONS in engine.py.

3.2 Frontend — New Page Component

File: web/frontend/src/pages/{Feature}.tsx

Pattern: React component using TanStack Query for data fetching, useWSStore for WebSocket subscriptions, Tailwind CSS for styling.

Routing: Add <Route> in App.tsx, add sidebar item in AppShell/Layout.

API client: Add functions in web/frontend/src/api/{feature}.ts calling axios GET/POST to /api/v1/{feature}/*.

3.3 WebSocket Channel (if real-time needed)

Add channel name to CHANNELS in ws/manager.py. Add Redis bridge subscription in core_patch/redis_bridge.py for nexus:events:{channel}.

3.4 Database Models (if persistence needed)

Add SQLAlchemy model in web/backend/app/models/. Create Alembic migration. Models use async sessions via get_db() dependency.

# 4. Priority 1 — CRITICAL Workstreams

These 5 workstreams must be completed first. The system cannot safely operate without them.

## 8A: Vault Encryption Service

Severity: CRITICAL | Depends on: Nothing | Blocks: 8B, 8C, 8D, 8E

Backend Implementation

Create web/backend/app/services/vault.py:

- class VaultService with Fernet AES-256 encryption

- __init__(key_path: Path): Load or generate Fernet key at data/.nexus_web_key

- encrypt(value: str) -> str: Returns base64-encoded ciphertext

- decrypt(ciphertext: str) -> str: Returns plaintext

- rotate_key() -> None: Re-encrypt all stored values with new key

- Singleton: get_vault() -> VaultService (cached)

Create web/backend/app/api/vault.py:

- POST /api/v1/vault/rotate-key: Rotate encryption key (admin only)

- GET /api/v1/vault/status: Key exists, creation date, value count

Engine Command Integration

- New engine commands: vault.encrypt, vault.decrypt, vault.rotate, vault.status

- Add all 4 to ALLOWED_ACTIONS in engine.py

- Settings endpoints (settings_api.py) must intercept vault keys and encrypt before sending to engine

Vault Key Registry (from desktop _VAULT_KEYS)

VAULT_KEYS = {

"ai.anthropic_api_key", "ai.openai_api_key", "ai.gemini_api_key",

"sentiment.news_api_key", "sentiment.reddit_client_id", "sentiment.reddit_client_secret",

"agents.fred_api_key", "agents.lunarcrush_api_key", "agents.coinglass_api_key", "agents.cryptopanic_api_key",

"notifications.twilio_sid", "notifications.twilio_token", "notifications.telegram_token",

"notifications.email_password", "notifications.gemini_password",

}

Security Requirements

- Key file permissions: 0o600 (owner read/write only)

- Key file location: outside web root (data/.nexus_web_key)

- Plaintext values NEVER written to disk, logs, or API responses

- API responses return masked values: '****' + last4 characters

- Key rotation re-encrypts all values atomically (transaction)

- Environment variable NEXUS_ENCRYPTION_KEY overrides file-based key (for Docker/production)

Test Plan

UNIT (web/backend/tests/test_vault.py):

- test_encrypt_decrypt_roundtrip: encrypt('secret') -> decrypt() == 'secret'  [PASS/FAIL]

- test_encrypt_empty_string: encrypt('') -> decrypt() == ''  [PASS/FAIL]

- test_decrypt_invalid_token: decrypt('garbage') -> raises VaultDecryptionError  [PASS/FAIL]

- test_key_generation: VaultService(nonexistent_path) creates key file  [PASS/FAIL]

- test_key_file_permissions: stat(key_path).st_mode & 0o777 == 0o600  [PASS/FAIL]

- test_key_rotation: rotate_key() -> old ciphertext no longer valid, new decrypt works  [PASS/FAIL]

- test_singleton: get_vault() is get_vault()  [PASS/FAIL]

- test_env_key_override: Set NEXUS_ENCRYPTION_KEY env var -> vault uses it  [PASS/FAIL]

INTEGRATION (web/backend/tests/test_vault_integration.py):

- test_settings_save_encrypts_vault_keys: POST /settings with api_key -> stored encrypted  [PASS/FAIL]

- test_settings_load_returns_masked: GET /settings -> vault keys show ****last4  [PASS/FAIL]

Acceptance Criteria (PASS/FAIL)

[  ] Fernet key auto-generated on first run

[  ] All 15 vault keys encrypted before disk write

[  ] No plaintext secret appears in config.yaml, DB, or API response

[  ] GET /settings returns masked values for all vault keys

[  ] Key rotation re-encrypts all values without data loss

[  ] 10/10 unit tests pass, 2/2 integration tests pass

## 8B: Exchange Management Page

Severity: CRITICAL | Depends on: 8A (Vault) | Blocks: Nothing

Backend — app/api/exchanges.py

GET  /exchanges                    — List all configured exchanges

GET  /exchanges/supported           — List supported exchanges + modes

POST /exchanges                    — Add exchange (encrypt creds via vault)

PUT  /exchanges/{id}               — Update exchange credentials

DELETE /exchanges/{id}             — Remove exchange

POST /exchanges/{id}/test          — Test connection (load_markets + fetch_balance)

POST /exchanges/{id}/activate      — Set as active exchange

POST /exchanges/{id}/sync-assets   — Sync available markets

Engine Commands (add to ALLOWED_ACTIONS)

exchange.list, exchange.supported, exchange.add, exchange.update, exchange.delete,

exchange.test, exchange.activate, exchange.sync_assets

Supported Exchanges (from desktop SUPPORTED_EXCHANGES)

Binance, Bybit, OKX, KuCoin, Coinbase, Kraken, Bitget, Gate.io

Mode Options

Live: All 8 exchanges

Sandbox/Testnet: Binance, Bybit, OKX only (SANDBOX_SUPPORTED set)

Demo Trading: Bybit only (uses api-demo.bybit.com)

Frontend — pages/ExchangeManagement.tsx

Exchange Cards Grid: Each card shows — name, mode badge (Live/Sandbox/Demo), status (Connected/Disconnected), last connected time, market count, API tested status, action buttons (Edit, Delete, Activate).

Add Exchange Button: Opens ExchangeDialog modal.

ExchangeDialog: exchange selector (8 options), mode selector (3 options, filtered by exchange), API Key field, API Secret field (password), Passphrase field (password, shown only for KuCoin/OKX), security note panel, Test Connection button with spinner/result, Save/Cancel buttons.

Sidebar entry: Under SYSTEM section, icon + 'Exchange Management'.

Connection Test Logic (matches desktop ConnectionTestWorker)

1. Create CCXT exchange instance with provided credentials

2. If sandbox mode: set exchange.setSandboxMode(true)

3. If demo mode (Bybit): override urls to api-demo.bybit.com

4. Call load_markets() — tests basic connectivity

5. Call fetch_balance() — tests authenticated access

6. Return success + market count + balance summary, or error message

7. Timeout: 15 seconds

Data Model (matches desktop Exchange ORM)

exchanges table: id, name, api_key_encrypted, api_secret_encrypted, api_passphrase_encrypted, sandbox_mode (bool), demo_mode (bool), is_active (bool), last_connected (timestamp), markets_count (int), api_tested (bool)

WebSocket Channel: exchanges

Events: exchange.connected, exchange.disconnected, exchange.error, exchange.activated

Test Plan

UNIT (test_exchanges.py): 12 tests

- test_list_exchanges_empty, test_add_exchange_binance_live, test_add_exchange_bybit_demo

- test_update_exchange_credentials, test_delete_exchange

- test_activate_exchange, test_test_connection_success, test_test_connection_failure

- test_supported_exchanges_list, test_passphrase_required_kucoin

- test_sandbox_mode_validation (reject unsupported exchanges)

- test_credentials_encrypted_in_db (verify stored value != plaintext)

E2E (17-exchange-management.spec.ts): 8 tests

- test_page_loads_empty_state, test_add_exchange_dialog_opens

- test_add_bybit_demo_exchange, test_edit_exchange_credentials

- test_delete_exchange_confirmation, test_activate_exchange

- test_mode_dropdown_filters_by_exchange, test_passphrase_field_visibility

Acceptance Criteria (PASS/FAIL)

[  ] 8 exchanges selectable in dialog

[  ] 3 modes (Live/Sandbox/Demo) with correct exchange filtering

[  ] Credentials encrypted via vault before storage

[  ] API responses never return plaintext credentials

[  ] Connection test executes load_markets + fetch_balance

[  ] Passphrase field only shown for KuCoin/OKX

[  ] Active exchange switchable (only one active at a time)

[  ] Exchange cards show status, mode badge, market count

[  ] 12 unit tests pass, 8 E2E tests pass

## 8C: Settings — AI & ML Tab

Severity: CRITICAL | Depends on: 8A (Vault)

Exact Fields (from desktop settings_page.py Tab 2)

ai.active_provider: combo ['Auto', 'Anthropic Claude', 'OpenAI', 'Google Gemini', 'Local (Ollama)'] default 'Auto'

ai.anthropic_api_key: text password (vault key)

ai.anthropic_model: combo ['claude-opus-4-6', 'claude-sonnet-4-6', 'claude-haiku-4-5-20251001'] default 'claude-opus-4-6'

ai.openai_api_key: text password (vault key)

ai.openai_model: combo ['gpt-4o', 'gpt-4-turbo', 'gpt-4', 'gpt-3.5-turbo'] default 'gpt-4o'

ai.gemini_api_key: text password (vault key)

ai.gemini_model: combo ['gemini-2.0-flash', 'gemini-2.5-pro-exp-03-25', 'gemini-1.5-pro', 'gemini-1.5-flash'] default 'gemini-2.0-flash'

ai.ollama_model: combo ['deepseek-r1:14b', 'deepseek-r1:7b', 'qwen2.5:14b', 'qwen2.5:7b', 'llama3.1:8b', 'mistral:7b', 'phi4:14b'] default 'deepseek-r1:14b'

ai.ollama_url: text default 'http://localhost:11434/v1'

ai.ml_confidence_threshold: number 0.50-0.99, default 0.65, step 0.01

ai.retrain_interval_hours: number 1.0-168.0, default 24.0, suffix 'hours'

ai.strategy_generation_enabled: checkbox, default True

Frontend Changes (Settings.tsx)

Add 'AI & ML' tab (5th tab). Provider selector radio/combo group. Conditional provider section (show only active provider fields). Each API key field: password input + eye toggle + masked display + status badge. Model selector dropdowns. ML threshold slider. Retrain interval input. AI generation toggle.

Backend Changes (settings_api.py)

Extend get_config and update_config to handle ai.* keys. Vault keys (ai.anthropic_api_key, ai.openai_api_key, ai.gemini_api_key) encrypted on save, masked on read. Non-vault keys (ai.active_provider, ai.ollama_url, etc.) stored as plaintext in config.

Test Plan

UNIT: test_ai_settings_save_vault_keys, test_ai_settings_masked_read, test_provider_switch, test_model_options_by_provider

E2E: test_ai_tab_renders_all_fields, test_change_provider_shows_correct_fields, test_save_api_key_shows_masked

Acceptance Criteria (PASS/FAIL)

[  ] All 12 fields present matching desktop Tab 2

[  ] 5 provider options in selector

[  ] API keys vault-encrypted on save

[  ] GET /settings returns ****last4 for all AI API keys

[  ] Model dropdown options match desktop exactly

## 8D: Settings — Notifications Tab

Severity: CRITICAL | Depends on: 8A (Vault) | Blocks: 8F

Exact Fields (from desktop settings_page.py Tab 5)

Section: WhatsApp (Twilio)

notifications.whatsapp.enabled: checkbox, default False

notifications.twilio_sid: text password (vault)

notifications.twilio_token: text password (vault)

notifications.whatsapp.from_number: text, default 'whatsapp:+14155238886'

notifications.whatsapp.to_number: text

Section: Telegram

notifications.telegram.enabled: checkbox, default False

notifications.telegram_token: text password (vault)

notifications.telegram.chat_id: text

Section: Email (SMTP)

notifications.email.enabled: checkbox, default False

notifications.email.smtp_host: text, default 'smtp.gmail.com'

notifications.email.smtp_port: text, default '587'

notifications.email_password: text password (vault)

notifications.email.from_address: text

notifications.email.to_addresses: text (comma-separated)

Section: Gemini (Gmail alt)

notifications.gemini.enabled: checkbox, default False

notifications.gemini_password: text password (vault)

notifications.gemini.to_address: text

notifications.gemini.ai_enrich: checkbox, default False

Section: SMS (Twilio)

notifications.sms.enabled: checkbox, default False

notifications.sms.from_number: text

notifications.sms.to_number: text

Section: What to Notify (11 preferences + health check)

notifications.preferences.trade_opened (True), trade_closed (True), trade_stopped (True),

trade_rejected (False), strategy_signal (False), risk_warning (True), market_condition (False),

system_error (True), emergency_stop (True), daily_summary (True), health_check (True)

notifications.preferences.health_check_interval_hours: combo [1,2,3,4,6,12,24], default 6

Section: Desktop Notifications

notifications.desktop_enabled: checkbox, default True

Test Endpoint

POST /api/v1/settings/notifications/test/{channel} — Send test notification via specified channel

Channels: whatsapp, telegram, email, gemini, sms

Returns: { success: bool, message: str }

Acceptance Criteria (PASS/FAIL)

[  ] 5 notification channels configurable (WhatsApp, Telegram, Email, Gemini, SMS)

[  ] Each channel has enable toggle + credential fields

[  ] 5 vault keys encrypted (twilio_sid, twilio_token, telegram_token, email_password, gemini_password)

[  ] 11 notification preference toggles + health check interval

[  ] Test endpoint sends actual notification (or validates config if service unavailable)

[  ] Settings persist across restart

## 8E: Settings — Remaining Tabs (Data & Feeds, Backtesting, Intelligence Agents, Portfolio Allocation)

Severity: HIGH | Depends on: 8A (Vault) | Blocks: 8J, 8O

Tab: Data & Feeds (desktop Tab 3)

data.default_timeframe: combo [1m,5m,15m,1h,4h,1d] default '1h'

data.historical_days: number 30-1825, default 365

data.cache_enabled: checkbox, default True

sentiment.news_enabled: checkbox, default True

sentiment.news_api_key: text password (vault)

sentiment.cryptopanic_api_key: text password (vault) — shared with Intel Agents

sentiment.reddit_enabled: checkbox, default False

sentiment.reddit_client_id: text password (vault)

sentiment.reddit_client_secret: text password (vault)

Tab: Backtesting (desktop Tab 4)

backtesting.default_fee_pct: number 0.0-2.0, default 0.1, step 0.001

backtesting.default_slippage_pct: number 0.0-1.0, default 0.05, step 0.001

backtesting.default_initial_capital: number 100-10000000, default 10000

backtesting.walk_forward_train_months: int 6-60, default 24

backtesting.walk_forward_validate_months: int 1-24, default 6

Tab: Intelligence Agents (desktop Tab 6)

agents.auto_start: checkbox, default True

agents.min_confluence_boost: number, default 0.25

agents.options_enabled, agents.funding_enabled, agents.orderbook_enabled: checkboxes

agents.options_max_days_expiry: number, default 35.0

agents.fred_api_key, agents.lunarcrush_api_key, agents.coinglass_api_key, agents.cryptopanic_api_key: text password (vault)

Tab: Portfolio Allocation (desktop Tab 7)

symbol_allocation.mode: combo [STATIC, BTC_DOMINANCE, PROFILE] default 'STATIC'

Static: per-symbol weight sliders (BTC, ETH, SOL, XRP, BNB, ADA, AVAX, MATIC, DOGE, LINK)

BTC Dominance: btc_dominance_pct, btc_dominance_high, btc_dominance_low

Profile: Conservative/Balanced/Aggressive presets

Acceptance Criteria (PASS/FAIL)

[  ] 4 new tabs present in Settings (total: 8 tabs)

[  ] All field names, types, ranges, and defaults match desktop exactly

[  ] Vault keys encrypted (5 sentiment + 4 agent keys)

[  ] Portfolio allocation mode switching works correctly

[  ] All settings persist and reload correctly after restart

# 5. Priority 2 — HIGH Workstreams

7 workstreams implementing missing pages critical for core trading operations.

## 8F: Notifications Page

Depends on: 8D | Tests: 6 unit + 5 E2E

API Endpoints

GET /notifications/channels (4 channel statuses)

GET /notifications/preferences (11 toggles + health_check_interval)

PUT /notifications/preferences

POST /notifications/test/{channel}

POST /notifications/test-all

GET /notifications/history?limit=100

Engine Commands

notification.channels, notification.preferences.get, notification.preferences.set, notification.test, notification.test_all, notification.history

Frontend Components

4 channel status cards (WhatsApp/Telegram/Email/SMS) with status dots and last-sent times

11 notification preference toggles in 2-column grid

Health check checkbox + interval dropdown (1,2,3,4,6,12,24 hours)

Test buttons per channel + Test All button

Notification history table (Time, Type, Key, Channels, Status) max 100 rows

Auto-refresh 30s or via NOTIFICATION_SENT WS event

WebSocket Channel

notifications

Acceptance Criteria (PASS/FAIL)

[  ] 4 channel cards with real-time status

[  ] 11 preference toggles save/load correctly

[  ] Test buttons trigger actual notification send

[  ] History table populates with sent notifications

[  ] Health check interval configurable

## 8G: Market Regime Page

Depends on: None | Tests: 4 unit + 4 E2E

API Endpoints

GET /regime/current (name, confidence, classifier_info, since, description)

GET /regime/history?limit=50

GET /regime/hmm-probabilities (per-regime float dict)

GET /regime/statistics (hours + percentage per regime)

Engine Commands

regime.current, regime.history, regime.hmm_probabilities, regime.statistics

Frontend Components

Current Regime card: colored dot, name with emoji, confidence %, classifier info (HMM 60% + Rule-based 40%), since timestamp

Regime Description card: textual meaning + detection path

HMM Probability Distribution: horizontal bars for 6 regimes (bull_trend, bear_trend, ranging, vol_expansion, vol_compression, uncertain) with exact colors (#00CC77, #FF3355, #FFB300, #1E90FF, #8899AA, #4A6A8A)

Regime History table (Time, Regime, Confidence, Classifier, Duration) last 50 entries

Regime Statistics: per-regime count cards

5-second UI refresh + 5-minute re-classification polling

WebSocket Channel

regime

Acceptance Criteria (PASS/FAIL)

[  ] Current regime displayed with correct color and emoji

[  ] HMM probabilities sum to ~100%

[  ] History table shows regime transitions

[  ] Statistics show time-in-regime percentages

[  ] 6 regime types with exact colors match desktop

## 8H: Demo Live Monitor Page

Depends on: None | Tests: 3 unit + 3 E2E

API Endpoints

GET /demo/status (capital, heat, open_positions, win_streak, drawdown)

GET /demo/recent-trades (last 10 trades)

GET /demo/parity (live vs Study 4 comparison: WR, PF, AvgR)

Engine Commands

demo.status, demo.recent_trades, demo.parity

Frontend Components

5 live metrics cards: Capital (USDT), Heat %, Open Positions, Win Streak, Max Drawdown

Last 10 trades table (Symbol, Side, PnL, Duration)

Live vs Backtest comparison panel: side-by-side WR, PF, Avg R

Auto-refresh 5s polling

WebSocket Channel

demo

Acceptance Criteria (PASS/FAIL)

[  ] Real-time capital and heat display

[  ] Trade history shows last 10 with P&L

[  ] Backtest comparison renders Study 4 baselines

## 8I: Tuning Proposals Page

Depends on: None | Tests: 6 unit + 5 E2E

API Endpoints

GET /proposals?status=pending (list with filters)

GET /proposals/{id} (full detail)

POST /proposals/{id}/approve

POST /proposals/{id}/reject

POST /proposals/{id}/backtest (symbol, timeframe params)

GET /proposals/applied-history

Engine Commands

proposals.list, proposals.detail, proposals.approve, proposals.reject, proposals.backtest, proposals.applied_history

Frontend Components

Summary strip: 4 count chips (Pending/Approved/Rejected/Applied) with colors (yellow/green/red/blue)

Proposals table: Category, Parameter, Direction, Confidence, Severity, Auto-Tune, Status

Detail panel: trigger evidence (trade count, occurrence %, severity, avg PnL, avg score), proposed change (parameter, direction, description, expected benefit), confidence & risk section, backtest result section

Symbol combo (BTCUSDT, ETHUSDT, SOLUSDT, XRPUSDT, BNBUSDT) + TF combo (1h, 4h, 15m)

Approve/Reject buttons + Run Backtest button

Applied history table: Proposal ID, Parameter, Direction, PF Delta%, Applied By, Applied At

WebSocket Channel

proposals

Acceptance Criteria (PASS/FAIL)

[  ] Proposals listed with all 7 columns

[  ] Approve/reject workflow changes status

[  ] Backtest-on-demand returns PF/WR delta

[  ] Applied history table populated

[  ] Status colors match desktop exactly (yellow/green/red/blue)

## 8J: News & Sentiment Page

Depends on: 8E (sentiment API keys) | Tests: 4 unit + 4 E2E

API Endpoints

GET /news/feed?symbol=&sentiment=&timeframe= (articles list)

GET /news/reddit?symbol=&timeframe= (reddit posts)

GET /news/kpi (positive/neutral/negative counts + %)

GET /news/history (sentiment time-series)

Engine Commands

news.feed, news.reddit, news.kpi, news.history

Frontend Components

Filter bar: symbol combo, sentiment combo, timeframe combo, refresh button

KPI strip: 3 cards (Positive green, Neutral gray, Negative red) with count + percentage

3-tab layout: News Feed table (Time, Source, Headline, Symbol, Sentiment, Score), Reddit table (Time, Subreddit, Title, Score, Comments, Sentiment), History chart (sentiment line over time)

News rows clickable (open URL in new tab)

Sentiment coloring: Bullish=green, Neutral=gray, Bearish=red

WebSocket Channel

news

Acceptance Criteria (PASS/FAIL)

[  ] News feed displays articles from CryptoPanic + RSS

[  ] Reddit tab shows posts with subreddit/score/comments

[  ] KPI strip shows correct positive/neutral/negative breakdown

[  ] Filter by symbol and sentiment works

[  ] History chart renders sentiment time-series

## 8K: Strategies Page

Depends on: None | Tests: 8 unit + 5 E2E

API Endpoints

GET /strategies (model grid)

GET /strategies/{model}/parameters

PUT /strategies/{model}/parameters

GET /strategies/{model}/regime-affinity

PUT /strategies/{model}/regime-affinity

GET /strategies/global-parameters

PUT /strategies/global-parameters

GET /strategies/audit-log

Engine Commands

strategies.list, strategies.params.get, strategies.params.set, strategies.affinity.get, strategies.affinity.set, strategies.global.get, strategies.global.set, strategies.audit

Frontend Components

Model grid table: Enable checkbox, Strategy name, Type badge (CORE=#4488CC, AGENT=#CC7700, ML=#AA44CC, META=#008888), Weight spinner, Status, Win Rate, PF, Trades, P&L, Last Signal

4-tab detail panel: Parameters (per-model forms organized by section), Regime Affinity (sliders for 6 regimes, -1 to +1), Global Parameters (cross-model settings), Audit Log (monospace text)

Dirty tracking: save/reset buttons, unsaved changes indicator

Selection → detail panel updates

WebSocket Channel

strategies

Acceptance Criteria (PASS/FAIL)

[  ] All models listed with correct type badges

[  ] Parameters editable per-model with correct ranges

[  ] Regime affinity sliders work for all 6 regimes

[  ] Save persists changes, reset reverts

[  ] Audit log records all changes with timestamps

## 8L: Orders & Positions — Full Version

Depends on: None | Tests: 5 unit + 4 E2E

API Endpoints

GET /trades/history with filters: symbol, side, regime, exit_reason, min_score, page, per_page

GET /trades/summary (total, WR, PF, total_pnl, avg_trade, best_trade)

GET /trades/{id}/analysis (IDSS: classification, scores, R:R, affinity, overrides, root_causes, recommendations, AI explanation)

Engine Commands

trade.history_filtered, trade.summary, trade.analysis

Frontend Components

Filter bar: symbol search, side combo (All/Buy/Sell), regime combo (7 options), exit reason combo (All/TP/SL/Manual), min score combo (Any/0.55/0.65/0.75/0.85), apply button

Summary strip: 6 KPIs (Total Trades, Win Rate, PF, Total P&L, Avg Trade, Best Trade)

IDSS Analysis detail panel (expandable on row click): Overall score 0-100 with bar, Setup/Risk/Execution/Decision scores, Hard overrides list, Root causes with severity badges, Recommendations, AI explanation text

Exit reason colors: Stop Loss=#FF3355, Take Profit=#00CC77, Manual=#8899AA

Model abbreviations: TRD, MRV, MOM, LIQ

Acceptance Criteria (PASS/FAIL)

[  ] All 5 filters work correctly

[  ] Summary strip shows 6 accurate KPIs

[  ] IDSS analysis panel renders all scorecard fields

[  ] Exit reason and regime colors match desktop exactly

[  ] Paginated history with filtered results

# 6. Priority 3 — MEDIUM Workstreams (8M-8S)

## 8M: Intelligence — Meta-Signal & Narrative Upgrades

Extend Intelligence.tsx: Add meta-signal summary bar (verdict, signal value -1 to +1, confidence %, bias, macro risk, veto badge). Add Bullish/Bearish Narrative section with weighted driver breakdown. Add Active Risk Conditions section. Enhance agent cards with weight display and centered progress bars. Backend: GET /signals/meta-signal, GET /signals/narrative, GET /signals/risk-conditions.

Acceptance Criteria (PASS/FAIL)

[  ] Meta-signal bar matches desktop (verdict/signal/confidence/bias/risk/veto)

[  ] Narrative section shows bullish + bearish + contradictory drivers

[  ] Risk conditions surface veto/high-risk/risk-off warnings

## 8N: Backtesting — Equity Chart + Trade List

Extend Backtest.tsx: Add equity curve chart (lightweight-charts area series, green), drawdown chart (area series, red), and trade-by-trade table (sortable, all backtest trades) to results section. Backend: GET /backtest/results/{id}/equity-curve, GET /backtest/results/{id}/trades.

Acceptance Criteria (PASS/FAIL)

[  ] Equity curve renders after backtest completes

[  ] Drawdown chart renders below equity curve

[  ] Trade list shows individual trades with entry/exit/PnL/duration

## 8O: Research Lab Page

New page pages/ResearchLab.tsx. Baseline panel (run/cache/status/metrics). Parameter panel (FIXED/OPTIMIZE toggles per param with min/max ranges). Search panel (strategy: pbl_slc/pbl/slc/trend/momentum/full_system/custom; symbols multi-select; dates; objective: profit_factor/sharpe/cagr/max_drawdown; workers; cost; confluence mode: none/technical_only; orchestration: naive/research_priority; HMM confidence gate 0.0-0.80). Progress panel (trial counter, best PF, progress bar). Results table (trial_id, params, n_trades, PF, WR, CAGR, MaxDD, elapsed, status). Backend: POST /research/baseline, GET /research/baseline, POST /research/sweep, GET /research/sweep/{id}/status, GET /research/sweep/{id}/results, GET /research/parameters. Engine commands: research.baseline.run, research.baseline.get, research.sweep.start, research.sweep.status, research.sweep.results, research.parameters.

Acceptance Criteria (PASS/FAIL)

[  ] Baseline runs and caches with status display

[  ] Parameter FIXED/OPTIMIZE toggles work

[  ] Sweep launches with all configuration options

[  ] Progress panel shows live trial count + best PF

[  ] Results table displays all trial data

## 8P: Signal Explorer Page

New page pages/SignalExplorer.tsx. Filter bar (symbol, strategy, direction, date range). Paginated signal table (Time, Symbol, Strategy, Direction, Strength, Entry, Regime, 50/page). Detail panel on row click (signal meta, entry/SL/TP, R:R, strength, regime, rationale/AI explanation). Backend: GET /signal-explorer?filters+page+per_page, GET /signal-explorer/{id}.

Acceptance Criteria (PASS/FAIL)

[  ] Signals paginated with 50/page

[  ] Filters work for symbol/strategy/direction/date

[  ] Detail panel shows full signal data including rationale

[  ] Pagination controls work (prev/next + page indicator)

## 8Q: Help Center Page

New page pages/HelpCenter.tsx. Search bar with real-time filtering. Category sidebar (Getting Started, Trading Strategy, Risk Management, Intelligence Agents, Market Regime, Backtesting). Article reader (markdown-to-HTML). Onboarding checklist (6 items: connect exchange, set risk params, review strategy, run backtest, paper trade, enable live trading). No backend — articles bundled as static markdown.

Acceptance Criteria (PASS/FAIL)

[  ] Search filters articles in real-time

[  ] Category sidebar narrows article list

[  ] Article reader renders markdown correctly

[  ] Onboarding checklist tracks completion state

## 8R: Manual Trade Entry Form

Extend Trading.tsx: Add manual trade entry button that opens modal/form with fields: symbol selector, side (long/short), size USDT, entry price (auto-fill from last price), stop loss, take profit. Submit creates paper position. Backend: POST /trading/manual-entry.

Acceptance Criteria (PASS/FAIL)

[  ] Manual trade form opens from Trading page

[  ] All 6 fields present with validation

[  ] Submitted trade appears in open positions

[  ] Standard close/management works for manual trades

## 8S: Analytics — Additional Tabs (Edge Analysis + Quality)

Extend Analytics.tsx: Add Edge Analysis tab (edge decay chart, expectancy by setup type, edge consistency metrics). Add additional quality metrics matching desktop's 9-tab layout. Backend: GET /analytics/edge-analysis, GET /analytics/trade-quality.

Acceptance Criteria (PASS/FAIL)

[  ] Edge Analysis tab renders with data

[  ] Trade quality metrics displayed

[  ] All analytics tabs match desktop's 9-tab structure

# 7. Priority 4 — LOW Workstreams (8T-8W)

## 8T: System Health — Unified Page

New page pages/SystemHealth.tsx combining: crash status panel (tier+score+defense), exchange cards (per-exchange latency, symbol count, API tested, last connected), agent grid (all 23 agents with status dots, error counts, stale indicators), DB section (record counts), notification channel status (per-channel last-sent), system event log (compact table). Backend: Extend GET /system/health with notification channel status and per-exchange detail.

Acceptance Criteria (PASS/FAIL)

[  ] All subsystem statuses in one unified page

[  ] Notification channel status visible

[  ] Per-exchange detail matches desktop

## 8U: Quant Dashboard (Hidden Page)

New page pages/QuantDashboard.tsx: ticker strip (BTC/ETH/SOL/BNB/XRP live prices with % change), candlestick chart (lightweight-charts), performance summary (WR, PF, MaxDD, CAGR, Sharpe, Total Trades), live positions table, crash risk monitor, account summary card. Hidden route accessible via internal navigation. Auto-refresh 5s.

Acceptance Criteria (PASS/FAIL)

[  ] Ticker strip shows live prices

[  ] Candlestick chart renders

[  ] Performance summary shows 6 metrics

[  ] Live positions table updates

## 8V: Persistent Status Bar

Add status bar component to Layout.tsx (AppShell). Shows: UTC clock (auto-updates 1s), active exchange name + status, data feed status, AI provider name. Uses existing /system/health endpoint data. Auto-refresh 5s.

Acceptance Criteria (PASS/FAIL)

[  ] UTC clock visible on all pages

[  ] Exchange name and status shown

[  ] Feed and AI status indicators present

## 8W: Chart Enhancements

Extend Charts.tsx: Add EMA50, Bollinger Bands, VWAP indicator overlays. Add more timeframes (1m, 5m, 1d). Improve signal marker styling with entry/SL/TP horizontal lines. Add volume coloring (green for up candles, red for down).

Acceptance Criteria (PASS/FAIL)

[  ] EMA50, Bollinger, VWAP toggleable

[  ] All 6 timeframes selectable

[  ] Signal markers show entry/SL/TP lines

# 8. Security Design

8.1 Credential Storage Architecture

All sensitive values (API keys, secrets, tokens, passwords) flow through the Vault service:

Frontend: user enters plaintext -> POST /settings with value

Backend: settings_api.py checks if key is in VAULT_KEYS set -> calls vault.encrypt(value) -> sends encrypted to engine

Engine: stores encrypted value in config.yaml

Read path: engine returns encrypted -> backend calls vault.decrypt() internally -> returns masked (****last4) to frontend

Exchange creds: Same flow but stored in exchanges DB table (api_key_encrypted column)

8.2 API Response Masking

Every endpoint returning settings data MUST mask vault keys: show only last 4 characters prefixed with ****

Exchange credentials NEVER returned in any API response (not even masked)

Connection test endpoint accepts credentials but returns only success/failure

8.3 Key Management

Fernet key: auto-generated on first run, stored at data/.nexus_web_key with 0o600 permissions

Environment override: NEXUS_ENCRYPTION_KEY env var takes precedence (for Docker/K8s secrets)

Key rotation: POST /vault/rotate-key re-encrypts all values atomically

8.4 Transport Security

All API calls require JWT authentication (existing middleware)

WebSocket connections require valid JWT on handshake (existing)

Rate limiting on credential endpoints: 10/min for test, 5/min for save (existing SlowAPI)

# 9. Test Plan

9.1 Unit Tests (backend, per-workstream)

Location: web/backend/tests/test_phase8_{workstream}.py

Pattern: Mock engine commands, test request/response shapes, validate encryption/masking

Target: ~80 unit tests across all workstreams

9.2 Integration Tests

Location: web/backend/tests/test_phase8_integration.py

Scope: Settings save -> vault encrypt -> engine command -> settings load -> vault decrypt -> masked response

Exchange: Add -> encrypt -> test connection mock -> activate -> verify DB state

Target: ~15 integration tests

9.3 E2E Tests (Playwright)

Location: web/frontend/e2e/17-*.spec.ts through 23-*.spec.ts

Scope: Full user journey per new page (login -> navigate -> interact -> verify)

Responsive: 375px mobile + 1280px desktop viewport for each new page

Target: ~50 E2E tests across all workstreams

9.4 Regression

After each workstream: run full backend test suite (target: 0 failures)

After each priority tier: run all E2E specs (target: 0 failures)

Final: Full regression across all existing + new tests

# 10. Completion Criteria

The project is complete ONLY when ALL of the following are true:

[  ] All 23 workstreams implemented (no placeholders, no mocks)

[  ] 0 CRITICAL gaps remaining

[  ] 0 HIGH gaps remaining

[  ] 0 MEDIUM gaps remaining

[  ] All acceptance criteria PASS across all workstreams

[  ] Full backend test suite: 0 failures

[  ] All E2E specs: 0 failures

[  ] Vault encryption verified: no plaintext secrets in config, DB, or API responses

[  ] All 23 desktop pages + 3 hidden pages have web equivalents

[  ] Settings has 8 tabs (matching desktop 7 + API Keys)

[  ] Exchange Management fully functional with 8 exchanges and 3 modes

[  ] All 5 notification channels configurable and testable