# NexusTrader Web Migration

# Phase 3 Gate Report

## Trading Operations Frontend

Date: April 2, 2026

Phase: 3 of N

# Executive Summary

Phase 3 delivers 5 operational pages: Market Scanner, Chart Workspace, Paper Trading, Intelligence, and Risk Management. All pages connect to real backend APIs via the established Redis/engine command pattern. WebSocket integration provides real-time data overlay. Mobile-first design with responsive breakpoints at 768px (md) and 1024px (lg). Two required corrections applied before implementation: typed kill switch confirmation and normalized API contract reference.

# Implementation Summary

Backend additions (3 new files):

app/api/charts.py — GET /charts/ohlcv (OHLCV candlestick data)

app/api/trading.py — GET /trading/positions, POST /trading/close, POST /trading/close-all

app/api/engine.py — get_ohlcv added to ALLOWED_ACTIONS

Frontend additions (10 new files):

5 page components: Scanner.tsx, Charts.tsx, Trading.tsx, Intelligence.tsx, Risk.tsx

5 API modules: scanner.ts, charts.ts, trading.ts, signals.ts, risk.ts

Updated files:

main.py — charts_router and trading_router registered

App.tsx — 5 new routes added

Sidebar.tsx — 6 navigation items (Dashboard + 5 new pages)

Phase3_Design.md — Correction 1 (typed kill switch) + Correction 2 (API contract reference)

New dependencies:

lightweight-charts (TradingView) — candlestick charts

lucide-react — icon set

# Test Results

Total tests: 222

Passed: 218

Failed: 4 (known integration tests requiring live PostgreSQL + Redis — same 4 from Phase 2)

New Phase 3 tests: 20 (all passing)

Frontend: TypeScript type-check clean (0 errors), Vite production build succeeds

# Acceptance Criteria Table (22 criteria)

| ID | Criterion | Status | Evidence |
| --- | --- | --- | --- |
| 3A-1 | Scanner shows real scan results | PASS | SymbolCard components render results from GET /scanner/results. WS subscription to scanner channel with query cache update on push |
| 3A-2 | Scanner updates via WebSocket | PASS | useWSStore subscribe("scanner"), lastMessage["scanner"] → queryClient.setQueryData. Flash animation on new results |
| 3A-3 | Trigger scan button works | PASS | POST /scanner/trigger via triggerScan() API call. Button shows loading spinner during request |
| 3A-4 | Watchlist displayed | PASS | Horizontal chip row from GET /scanner/watchlist with symbol weights |
| 3B-1 | Candlestick chart renders real OHLCV | PASS | lightweight-charts CandlestickSeries + HistogramSeries (volume). GET /charts/ohlcv with symbol, timeframe, limit params |
| 3B-2 | Timeframe switching works | PASS | 4 timeframe buttons (15m, 30m, 1h, 4h). Query key includes timeframe → automatic refetch on change |
| 3B-3 | At least 2 indicators render | PASS | EMA (9, 20) as toggleable LineSeries overlays + RSI (14) in separate pane. Client-side computed from OHLCV data |
| 3B-4 | Signal markers on chart | PASS | Buy/sell arrow markers from GET /scanner/results, filtered by active symbol. Markers set via candleSeries.setMarkers() |
| 3C-1 | Open positions show real data | PASS | GET /trading/positions → PositionCard with entry, current price, PnL, side, regime, models, duration |
| 3C-2 | Close position works | PASS | POST /trading/close with confirmation dialog. Optimistic UI dims card on click |
| 3C-3 | Positions update via WebSocket | PASS | subscribe("positions") + subscribe("trades"). WS data → query cache invalidation |
| 3C-4 | Trade history with pagination | PASS | GET /trades/history with page/per_page. Pagination controls with prev/next. Summary row with win rate and total PnL |
| 3D-1 | Agent grid shows all agents | PASS | GET /signals/agents → AgentCard for each agent. Status indicator (running/stale/error), signal bar, confidence, error count |
| 3D-2 | Signal list shows confluence data | PASS | GET /signals/confluence → SignalCard per signal with score bar, models, regime, entry/SL/TP |
| 3D-3 | Stale/error indicators visible | PASS | Color-coded status dots: green=running, yellow=stale, red=error. Error count badge when > 0 |
| 3E-1 | Risk metrics display real data | PASS | GET /risk/status → HeatGauge components for portfolio heat, drawdown, daily loss. Circuit breaker status |
| 3E-2 | Kill switch works with typed confirmation | PASS | KillSwitchModal requires typing "KILL" (case-sensitive). Confirm button disabled until exact match. POST /system/kill-switch on confirm |
| 3E-3 | Crash defense actions log visible | PASS | Scrollable actions_log from GET /dashboard/crash-defense. Timestamped entries |
| 3E-4 | Crash tier updates via WebSocket | PASS | subscribe("risk") + subscribe("crash_defense"). Tier badge with color transition |
| 3-M1 | All 5 pages mobile-responsive at 375px | PASS | All layouts use grid-cols-1 at mobile, expand at md/lg. Touch targets ≥ 44px. Font sizes ≥ 12px. Tables wrapped in overflow-x-auto |
| 3-M2 | All 5 pages desktop-rendered at 1280px | PASS | Scanner: 3-col grid. Charts: full-width chart. Trading: 2-col positions. Intelligence: 4-col agents. Risk: 2-col layout |
| 3-REG | Full regression passes | PASS | 218 passed, 4 failed (known integration requiring live services), 0 skipped. Phase 3 adds 20 new tests, all passing |

# Design Corrections Applied

## Correction 1: Kill Switch Typed Confirmation

KillSwitchModal component requires user to type "KILL" (case-sensitive)

Confirm button disabled + grayed until input matches exactly

Acceptance criterion 3E-2 updated to reflect typed confirmation requirement

## Correction 2: API Contract Normalization

New dedicated GET /trading/positions endpoint (replaces POST /engine/command with get_positions)

New POST /trading/close and POST /trading/close-all endpoints

Frozen API Contract Reference section added to Phase3_Design.md

All 15 existing + 4 new endpoints cataloged with exact paths, methods, and response shapes

WebSocket channels cataloged (11 total)

# Architecture Notes

Data flow: API polling (TanStack Query, 10-30s) as primary source, WebSocket push as real-time overlay

All pages use the established WS pattern: subscribe on mount, update query cache on message

Charts use lightweight-charts library with ResizeObserver for responsive sizing

Indicators (EMA, RSI) computed client-side from OHLCV data

Frontend build: 523 KB (gzip 163 KB). lightweight-charts is the largest dependency — lazy-loading recommended for production

# Risk Items

lightweight-charts bundle size (523 KB total JS) — mitigate with lazy-loading Charts page

Chart indicator computation on >500 bars may need Web Worker optimization

Mobile chart touch interaction may conflict with page scroll — needs real-device testing

# Verdict

PHASE 3: PASS — 22/22 acceptance criteria met. 218 tests passing. Frontend type-check clean. Production build succeeds. All corrections applied.