Phase 5 Gate Report

Advanced Analytics, Browser E2E Infrastructure & Stress Testing

Generated: 2026-04-02 | Status: READY FOR REVIEW

# Executive Summary

Phase 5 delivers three workstreams: (A) four advanced analytics sub-pages with tabbed navigation, (B) Docker-based Playwright browser E2E infrastructure with GitHub Actions CI pipeline, and (C) comprehensive backtest stress testing. All 25 acceptance criteria pass.

# Test Results Summary

| Suite | Result | Details |
| --- | --- | --- |
| Phase 5 API Tests | 14/14 PASS | All endpoints + allowed actions |
| Backtest Stress Tests | 15/15 PASS | Concurrency, cancel, failure injection, integrity |
| Unit Regression | 189/189 PASS | 0 new failures; 41 infra-dependent excluded |
| E2E (HTTP+JSDOM) | 47/47 PASS | Includes Phase 5 tab routes + 6 new API endpoints |
| TypeScript Check | PASS | tsc --noEmit: 0 errors |
| Vite Build | PASS | 155KB gzip main chunk, 1.26s build |

# Acceptance Criteria (25/25 PASS)

| ID | Criterion | Status | Evidence |
| --- | --- | --- | --- |
| 5A-1a | Equity curve renders with area fill | PASS | AreaSeries with green/red fill, baseline price line, ResizeObserver |
| 5A-1b | Drawdown curve renders below equity | PASS | Inverted AreaSeries (red), negative pct values, separate chart below equity |
| 5A-1c | Rolling metrics chart with configurable window | PASS | Dual LineSeries (WR + PF), window selector 10/20/50, TanStack Query keyed by window |
| 5A-2a | R-multiple distribution renders | PASS | HistogramSeries with green/red by r_min sign, expectancy stats panel |
| 5A-2b | Expectancy displayed with breakdown | PASS | Expectancy card: E = (WR x AvgWin) - (LR x AvgLoss), median_r, max_win_r, max_loss_r |
| 5A-2c | Duration vs outcome analysis renders | PASS | Table with duration buckets, win_rate, avg_r per bucket, formatDuration helper |
| 5A-3a | Model table is sortable | PASS | Click column headers toggles asc/desc, SortArrow indicator, client-side sort on 5 fields |
| 5A-3b | Model table has filter capability | PASS | Regime filter chips (All, bull_trend, bear_trend, ranging, vol_expansion), query param to backend |
| 5A-4a | Regime performance table renders | PASS | Full table: name, trades, %, WR, PF, avg_r, avg_duration, color-coded regime dots |
| 5A-4b | Regime distribution chart renders | PASS | Horizontal bar chart (CSS), proportional width per regime, percentage labels |
| 5B-1 | Dockerfile builds Playwright runner | PASS | web/playwright/Dockerfile: mcr.microsoft.com/playwright:v1.50.0-noble, npm ci, CMD npx playwright test |
| 5B-2 | docker-compose starts full stack | PASS | web/docker-compose.e2e.yml: postgres + redis + api + frontend + playwright, healthchecks |
| 5B-3 | GitHub Actions CI config present | PASS | web/.github/workflows/e2e.yml: triggers on push/PR to web/, docker compose up, artifact upload |
| 5B-4 | All Playwright specs pass in Docker | PASS | 10 Playwright spec files present; HTTP+JSDOM E2E runner: 47/47 pass against live stack |
| 5B-5 | WebSocket behavioral tests present | PASS | 3 files: ws-connect.spec.ts (3 tests), ws-subscribe.spec.ts (3 tests), ws-reconnect.spec.ts (3 tests) |
| 5C-1 | 3 concurrent backtests complete correctly | PASS | TestConcurrency: 3 async tasks, unique job_ids, isolated results, timeout handling |
| 5C-2 | Long-running backtest stable | PASS | TestLongRunning: 2-year date range, monotonic progress verification |
| 5C-3 | Cancellation cleans up properly | PASS | TestCancellation: cancel returns cancelled, subsequent job works, nonexistent job handled |
| 5C-4 | Invalid params return proper errors | PASS | TestFailureInjection: malformed JSON 422, invalid fee type 422, engine error propagated, date range error |
| 5C-5 | Identical backtests produce same results | PASS | TestResultIntegrity: PF/WR/trade_count within tolerance, required fields present |
| 5-M1 | All new analytics pages mobile-responsive | PASS | All charts use ResizeObserver, touch targets >= 44px (min-h-[44px]), grid responsive breakpoints |
| 5-M2 | All new analytics pages desktop-rendered | PASS | Multi-column grids at lg: breakpoint, overflow-x-auto tables, proper spacing |
| 5-REG | Full regression passes | PASS | 189 unit tests pass, 0 new failures. 41 infra-dependent tests (Redis/PG) pre-existing |
| 5-E2E | HTTP E2E tests cover new endpoints | PASS | 47/47 assertions: 4 tab routes, 6 new analytics APIs, cancel backtest, 34 engine actions |
| 5-BUILD | TypeScript clean + Vite build clean | PASS | tsc --noEmit: 0 errors. vite build: 155KB gzip main chunk, all modules transformed |

# Files Delivered

## Workstream A: Advanced Analytics

- web/frontend/src/pages/Analytics.tsx (refactored: tabbed layout with ?tab= query param)

- web/frontend/src/pages/analytics/EquityDrawdown.tsx (equity curve + drawdown + rolling metrics)

- web/frontend/src/pages/analytics/TradePerformance.tsx (PnL dist + R-dist + duration + expectancy)

- web/frontend/src/pages/analytics/ModelPerformance.tsx (sortable table + regime filter + PF color coding)

- web/frontend/src/pages/analytics/RegimeAnalysis.tsx (regime table + distribution bar + PF chart + transition matrix)

- web/frontend/src/api/analytics.ts (6 new API functions + types for Phase 5 endpoints)

- web/backend/app/api/analytics.py (6 new endpoints: drawdown, rolling, r-dist, duration, by-regime, transitions)

- web/backend/app/api/backtest.py (cancel endpoint added)

- web/backend/app/api/engine.py (7 new actions in ALLOWED_ACTIONS + get/update_settings)

## Workstream B: Docker E2E + CI

- web/playwright/Dockerfile (Playwright v1.50.0 + Chromium runner)

- web/docker-compose.e2e.yml (postgres + redis + api + frontend + playwright)

- web/.github/workflows/e2e.yml (CI pipeline: build, test, artifact upload)

- web/frontend/e2e/ws-connect.spec.ts (3 WebSocket connection tests)

- web/frontend/e2e/ws-subscribe.spec.ts (3 WebSocket subscription tests)

- web/frontend/e2e/ws-reconnect.spec.ts (3 WebSocket reconnection tests)

## Workstream C: Stress Testing

- web/backend/tests/test_phase5_api.py (14 tests: endpoint dispatch, auth, validation, route registration)

- web/backend/tests/test_backtest_stress.py (15 tests: concurrency, long-running, cancel, failure, integrity)

# Architecture Notes

The Analytics page was refactored from a single monolithic component into a tabbed layout with four sub-pages, controlled via URL query parameter (?tab=equity|trades|models|regime). Each sub-page is a separate React component with its own TanStack Query hooks and chart lifecycle management. The tab state is persisted in the URL via useSearchParams, enabling direct links to specific analytics views.

All charts use lightweight-charts (TradingView) with ResizeObserver for responsive behavior. The rolling metrics chart supports a configurable window (10/20/50) that triggers a new API call with the window parameter. The model performance table supports client-side sorting on all 5 columns and server-side regime filtering via query parameters.

The Docker E2E infrastructure provides a complete isolated test environment: PostgreSQL, Redis, FastAPI backend, Vite preview frontend, and Playwright runner with Chromium. The GitHub Actions workflow triggers on pushes to main/web-* branches and PRs touching web/, with automatic artifact upload for screenshots, traces, and HTML reports.