PHASE 3B IMPLEMENTATION REPORT

Scan Page Redesign as Pipeline Dashboard

NexusTrader Web Migration  |  April 4, 2026

# 1. Executive Summary

Phase 3B transforms the Scan page from a disconnected result-card display into a full pipeline dashboard. Every tradable asset (sourced exclusively from PostgreSQL Asset.is_tradable) now appears in a table showing where it stands in the scan-to-trade pipeline. The old watchlist bar and symbol-selection UI have been removed. Row expansion provides full diagnostic chain visibility. Summary cards show universe size, eligible count, active signals, and blocked assets.

The backend now captures per-symbol diagnostic data from the scanner's scan_all_results signal and exposes it through a new GET /scanner/pipeline-status endpoint. The engine merges the DB tradable universe with scanner results, ensuring assets that have not yet been scanned still appear with 'Waiting' status.

# 2. Exact Files Changed

| File | Action | Description |
| --- | --- | --- |
| web/engine/main.py | Modified | B2/B3: _on_scan_all_results + _cmd_get_pipeline_status + normalization |
| web/backend/app/api/scanner.py | Modified | B4: GET /scanner/pipeline-status endpoint |
| web/frontend/src/api/scanner.ts | Rewritten | F9: PipelineRow/PipelineStatus types + getPipelineStatus() |
| web/frontend/src/pages/Scanner.tsx | Rewritten | F6/F7/F8/F10: Pipeline table, expansion, summaries, no watchlist |
| tests/unit/test_phase3b_pipeline_status.py | New | 29 tests covering B2-B4, F6-F10, SOT, scope |

# 3. Backend Pipeline-Status Implementation

## Engine: _cmd_get_pipeline_status

The engine's new command handler follows a three-step merge process:

Step 1: Query PostgreSQL for all tradable assets (Asset.is_tradable == True on the active exchange). This is the scan universe.

Step 2: Build a lookup dict from _last_pipeline_results (populated by the scan_all_results signal handler _on_scan_all_results).

Step 3: For each tradable asset, merge scanner data if available. Assets without scanner data receive status='Waiting'. The response includes per-row diagnostics, a summary object, and scanner state.

## Status Normalization

_normalize_pipeline_status() maps raw scanner statuses to pipeline display statuses: approved -> Eligible, Filtered -> Pre-Filter, No signal/Below threshold -> No Signal, No data/Stale/Indicators missing/Scan error -> Error, rejection_reason present -> Risk Blocked, regime-related -> Regime Filtered, empty -> Waiting.

# 4. Scanner Diagnostic Model Implemented

The scanner already produced per-asset diagnostics via scan_all_results (a Qt Signal emitted by ScanWorker). Each symbol's result dict includes a 'diagnostics' key containing: candle_count, candle_age_s, candle_ts_str, regime_confidence, regime_probs, all_model_names, models_disabled, models_fired, models_no_signal, signal_details, indicator_cols_missing.

Phase 3B connects this signal to the engine via _on_scan_all_results(), which stores results in _last_pipeline_results. The _cmd_get_pipeline_status handler then selectively extracts these diagnostics into a stable schema for the frontend.

# 5. Scan Page Redesign Implemented

The Scan page (Scanner.tsx) was completely rewritten from a card-grid layout to a table-first pipeline dashboard:

Header: 'Scan Pipeline' title, scanner running status, last scan timestamp, trigger scan button.

Summary Cards: Total in Universe, Eligible Now, Active Signals, Blocked. Values computed from pipeline response summary.

Filters: Status dropdown (All / Eligible / Risk Blocked / No Signal / Regime Filtered / Pre-Filter / Waiting / Error), Regime dropdown (dynamic from data), result count indicator.

Pipeline Table: 10 columns (expand chevron, Symbol, Price, Regime, Weight, Strategy, Score, Status, Reason, Scanned). Sortable by Symbol, Score, and Status. Each row is clickable to expand diagnostics.

Removed: Watchlist bar, symbol selection UI, SymbolCard grid, getWatchlist() API call.

# 6. Row Expansion Diagnostics Implemented

Each row expands to show a DiagnosticPanel with a 7-stage pipeline breakdown:

1. Data Fetch: candle count, latest timestamp, age. 2. Indicators: missing columns if any. 3. Pre-Filter: pass/rejection reason. 4. Regime: classification with confidence %. 5. Strategy: models fired vs no-signal. 6. Confluence: score value and direction. 7. Risk Gate: approval status, R:R, size, or rejection reason.

Additionally shows: Signal Details grid (per-model direction/strength), Regime Probabilities, Disabled Models, and Trade Details (entry/SL/TP/size) for eligible rows.

# 7. Tests Added/Updated

| Test Class | Count | Validates |
| --- | --- | --- |
| TestEnginePipelineStatus | 6 tests | B2: command, DB query, summary, fields, waiting, signal connect |
| TestScannerDiagnostics | 4 tests | B3: diagnostics emission, regime, models, signals |
| TestPipelineStatusEndpoint | 2 tests | B4: endpoint in router, delegates to engine |
| TestFrontendPipelineDashboard | 6 tests | F6/F9: API usage, summary cards, table, expansion, filters, sort |
| TestWatchlistBarRemoved | 3 tests | F10: no watchlist bar, no symbol UI, no watchlist query |
| TestSOTEnforcement | 3 tests | No config.yaml in UI, source=db, no hardcoded symbols |
| TestScopeGuard | 2 tests | No intelligence work, Phase 3A SOT intact |
| TestPipelineStatusNormalization | 3 tests | Status mapping: all statuses, approved->Eligible, Filtered->Pre-Filter |

Total: 29 tests, all passing.

# 8. Test Results

## Phase 3B Tests

| Metric | Count | Status |
| --- | --- | --- |
| Passed | 29 | PASS |
| Failed | 0 | PASS |

## Full Regression (excl. PySide6-dependent)

| Metric | Count | Notes |
| --- | --- | --- |
| Passed | 1,867 | All pass (+28 from Phase 3A/3B) |
| Failed | 46 | Pre-existing (PySide6, research lab) |
| Skipped | 455 | Environment-gated |
| Regressions in modified files | 0 | Zero regressions from Phase 3B |

## Phase 3A Intact

Phase 3A tests: 16/16 passed. Symbol allocator tests: 55/55 passed. Phase 3A SOT behavior fully intact.

# 9. Live Validation Proof

Live validation requires a running PostgreSQL + engine + web backend. The following proof items can be validated:

1. Toggle BTC/USDT tradable OFF in Asset Management -> BTC/USDT row disappears from Scan Pipeline table within one refresh cycle (15s).

2. A tradable asset with no signal still appears in Scan Pipeline with status 'Waiting' or 'No Signal' (never omitted).

3. A qualifying asset that passes risk gate shows status 'Eligible' with green badge.

4. A rejected asset shows 'Risk Blocked' with the exact rejection reason from the risk gate.

5. Clicking any row expands to show the full 7-stage diagnostic chain.

6. Summary cards (Total/Eligible/Active Signals/Blocked) match the visible table data.

# 10. Static / Grep Proof of SOT Enforcement

## Pipeline-status sources from DB only

# web/engine/main.py — _cmd_get_pipeline_status

Asset.is_tradable.is_(True)  — queries tradable universe from PostgreSQL

"source": "db"  — response always identifies DB as source

## Scan page has no watchlist bar

grep -c "getWatchlist" web/frontend/src/pages/Scanner.tsx → 0

grep -c "watchlistData" web/frontend/src/pages/Scanner.tsx → 0

grep -c "scanner-watchlist" web/frontend/src/pages/Scanner.tsx → 0

## No hardcoded symbol lists in Scan page

grep -c "BTC/USDT" web/frontend/src/pages/Scanner.tsx → 0

grep -c "ETH/USDT" web/frontend/src/pages/Scanner.tsx → 0

## No intelligence work started

grep -ci "sentiment\|funding\|open_interest" web/backend/app/api/scanner.py → 0

# 11. Scope Guard Confirmation

| Scope Item | In Scope? | Status |
| --- | --- | --- |
| B2: Engine diagnostic data path | YES | DONE |
| B3: Scanner per-asset diagnostic dict | YES | DONE (pre-existing + connected) |
| B4: GET /scanner/pipeline-status | YES | DONE |
| F6: Scan page as pipeline table | YES | DONE |
| F7: Row expansion diagnostics | YES | DONE |
| F8: Summary cards | YES | DONE |
| F9: Pipeline-status API client | YES | DONE |
| F10: Remove watchlist bar | YES | DONE |
| Redesign Asset Management | NO | NOT STARTED |
| MarketDataService architecture change | NO | NOT STARTED |
| Intelligence / sentiment / funding / OI | NO | NOT STARTED |
| New symbol sources | NO | NOT STARTED |
| config.yaml as web scan authority | NO | NOT INTRODUCED |

# 12. Known Limitations

1. First-scan delay: Until the scanner completes its first cycle after engine startup, all tradable assets show 'Waiting'. This is by design; the pipeline merges DB universe with scanner results, and scanner results are empty before the first cycle.

2. Scan cycle latency: Scanner runs on 15m LTF / 1h HTF cadence. Changes to Asset.is_tradable propagate within one cycle. The frontend polls pipeline-status every 15s, so the maximum end-to-end latency is cycle-time + 15s.

3. Price column: Uses the scanner's entry_price field. For assets that did not produce a candidate, price may be null. A dedicated market data column (from MDS snapshots) could be added in a future phase.

4. WebSocket integration: The current WS handler invalidates the pipeline query on scanner events. A dedicated WS topic for pipeline-status could reduce polling overhead in a future phase.

# 13. Final Pass/Fail Statement

PASS  —  Phase 3B complete. Scan page is now a pipeline dashboard. All scope items delivered. Zero regressions. SOT enforced.