NexusTrader

Auto-Execute Feature — Implementation Report

15 March 2026

| Test Results | New Tests | Regression | Status |
| --- | --- | --- | --- |
| 53 / 53 PASS | 53 new (AE-01–23) | 794 / 794 PASS | FEATURE COMPLETE |

# 1. Overview

NexusTrader's IDSS AI Scanner previously generated high-quality trade candidates but required a manual click to execute each one. This report documents the implementation of ⚡ Auto-Execute — a toggle that makes NexusTrader fully autonomous: approved candidates are automatically submitted to the Paper Trading engine after every scan cycle, 24 × 7, with no human intervention required.

Why the IDSS never traded automatically before: IDSS stands for Intelligent Decision-Support System. By design it was a recommendation engine — it scored and filtered candidates but left the final order submission as a deliberate human action. This release adds an opt-in automation layer on top of that design without removing manual control.

# 2. Files Changed

## 2.1  New File — auto_execute_guard.py

core/scanning/auto_execute_guard.py

This is the heart of the feature. All safeguard logic lives here, in pure Python with zero Qt imports — so it can be unit-tested in headless CI environments where PySide6 is unavailable.

| Export | Purpose |
| --- | --- |
| AutoExecuteState | Mutable state per scan session: cooldown timestamps, daily counter, date-rollover logic |
| candidate_is_eligible() | Gate 1 — rejects candidates that have no signal flag, no models_fired, or no side |
| candidate_age_ok() | Gate 2 — rejects candidates older than 1 x timeframe duration (stale signals) |
| check_candidate() | Runs all 6 gates for one candidate: no_signal, drawdown_halt, position_limit, duplicate_symbol, stale_age, cooldown. Returns a verdict string. |
| run_batch() | Evaluates a full candidate list. Stops the batch early on position limit. Calls state.record_execution() for each approved candidate. |

## 2.2  New File — tests/unit/test_auto_execute.py

53 tests covering every safeguard, edge case, and state management behaviour. All tests operate against the pure-Python guard module — no display server required.

| Test Class | IDs | What is Tested |
| --- | --- | --- |
| TestSettings | AE-01, AE-02 | Default config keys exist; settings.get() returns correct defaults |
| TestTogglePersistence | AE-03, AE-04 | Toggle persists to settings.yaml; enable/disable round-trip |
| TestCooldown | AE-05, AE-06 | Symbol blocked within cooldown window; allowed after expiry |
| TestSafeguards | AE-07, AE-08, AE-09 | Drawdown halt blocks whole batch; duplicate symbol skipped; position limit stops batch |
| TestAgeFilter | AE-10, AE-11 | Stale candidates rejected; fresh passed; exact-TF-boundary passes |
| TestNoSignalFilter | AE-12, AE-13 | _no_signal flag rejected; empty models_fired rejected |
| TestDailyCounter | AE-14, AE-15 | Counter increments per execution; resets to 0 on date rollover |
| TestThreadSafety | AE-16a, AE-16b | Verified structurally: _try_auto_execute never called from ScanWorker thread |
| TestRunBatchEdgeCases | AE-17, AE-18 | Empty list returns []; first passes then limit blocks second; duplicate then different approved |
| TestRecordExecution | AE-19 | record_execution() sets cooldown timestamp and increments today_count |
| TestCooldownRollover | AE-20 | Stale cooldown cleared after date rollover; run_batch allows previously blocked symbol |
| TestCandidateIsEligible | AE-21 | All four eligibility permutations (pass, _no_signal, empty models, missing side) |
| TestCandidateAgeOk | AE-22 | Missing/empty generated_at passes defensively; all TF_SECONDS keys covered |
| TestCheckCandidateCodes | AE-23 | Every PASS / REJECT_* constant returned correctly by check_candidate() |

## 2.3  Modified — scanner_page.py

gui/pages/market_scanner/scanner_page.py

This file received the UI layer on top of the guard module. Only additive changes — the existing manual Execute to Paper Trading flow is completely unchanged.

| Addition | Detail |
| --- | --- |
| ⚡ Auto-Execute button | Toggle button in the left panel, below the Execute button. Yellow-on-dark when ON; muted grey when OFF. Persists state to settings.yaml immediately on click. |
| Auto-Executed Today counter | Stat chip in the stats bar. Shows 0 (grey) by default; turns amber when at least one trade has been auto-executed today. Resets automatically at midnight. |
| _toggle_auto_execute() | Flips the flag, updates button style and status label, persists to settings. |
| _try_auto_execute() | Called from _on_candidates_ready when toggle is ON. Reads live portfolio state from order_router, then delegates to run_batch() in the guard module. |
| _do_auto_execute_one() | Builds an OrderCandidate from a passed candidate dict (identical construction to the manual Execute path) and calls order_router.submit(). Shows a status-bar toast on success. |
| _flash_exec_row() | Highlights the executed symbol row bright green for 1.5 seconds, then restores the original background. |
| _update_auto_exec_counter() | Reads ae_state.today_count and updates the stats-bar chip accordingly. |

## 2.4  Modified — config/settings.py  +  config/settings.yaml

| Key | Location | Default | Purpose |
| --- | --- | --- | --- |
| scanner.auto_execute | DEFAULT_CONFIG + settings.yaml | false | Master on/off switch — off by default for safety |
| scanner.auto_execute_cooldown_seconds | DEFAULT_CONFIG + settings.yaml | 30 | Per-symbol cooldown window in seconds between repeated executions |

# 3. How It Works

## 3.1  Signal Flow

The complete path from scan completion to executed trade:

| # | Component | Action |
| --- | --- | --- |
| 1 | AssetScanner | Emits candidates_ready(list[dict]) signal on scan completion — always fires on the main Qt thread. |
| 2 | IDSSScannerTab | _on_candidates_ready() updates the table, then calls _try_auto_execute() if the toggle is ON. |
| 3 | _try_auto_execute() | Reads open positions and drawdown from the active executor. Passes everything to run_batch(). |
| 4 | run_batch() [guard] | Evaluates each candidate through all 6 safeguard gates (see Section 4). Returns the approved subset. |
| 5 | _do_auto_execute_one() | Builds OrderCandidate, calls order_router.submit(). On success: status-bar toast, green row flash, counter increment. |

## 3.2  Thread Safety

Auto-execute runs entirely on the main thread. The candidates_ready signal is emitted by AssetScanner, which is a QObject living in the main thread. PySide6's signal/slot system automatically queues cross-thread signals, so _on_candidates_ready — and therefore _try_auto_execute — always executes on the main thread. No additional dispatch, mutex, or locking is required.

# 4. Safeguards

Six independent gates must all pass before a candidate is submitted. They run in the order below, which puts the cheapest checks first.

| # | Gate | Reject Condition | Scope |
| --- | --- | --- | --- |
| 1 | No Signal | _no_signal flag is set, models_fired is empty, or side is missing | Single candidate |
| 2 | Drawdown Halt | Portfolio drawdown >= risk.max_portfolio_drawdown_pct (default 15%) | Entire batch — skipped immediately |
| 3 | Position Limit | Open position count >= risk.max_concurrent_positions (default 3) | Stops batch — no more candidates evaluated |
| 4 | Duplicate Symbol | Symbol already in open positions OR already approved earlier in this same batch | Single candidate (batch continues) |
| 5 | Age / Staleness | Candidate age > 1 x timeframe duration (e.g. > 3600s for 1h TF) | Single candidate (batch continues) |
| 6 | Cooldown | Same symbol was auto-executed within the last N seconds (default 30) | Single candidate (batch continues) |

# 5. How to Use Auto-Execute

## 5.1  Turning It On

- Launch NexusTrader and navigate to the IDSS AI Scanner page.

- Click the ⚡ Auto-Execute: OFF button in the left panel. It will turn amber and read ⚡ Auto-Execute: ON.

- The status label below the button will confirm: "Auto-execute enabled — trades will be submitted automatically".

- From this point on, every approved IDSS candidate that passes all 6 safeguards will be submitted to Paper Trading automatically after each scan cycle.

## 5.2  Monitoring Execution

- The stats bar will show Auto-Executed Today: N (amber when N > 0).

- The row for each auto-executed symbol flashes green for 1.5 seconds in the candidate table.

- The status label shows the most recent auto-execution: e.g. ✅ Auto-executed: ETH/USDT BUY @ 2,412.3500.

- Open positions appear immediately in the Paper Trading page as usual.

## 5.3  Adjusting Settings

All settings are editable in config/settings.yaml and take effect after restarting the app:

| Setting | Default | How to Change |
| --- | --- | --- |
| scanner.auto_execute | false | Toggle button saves this automatically — no manual edit needed |
| scanner.auto_execute_cooldown_seconds | 30 | Edit settings.yaml; restart app. Shorter = more trades possible; longer = more conservative. |
| risk.max_concurrent_positions | 3 | Raise to allow more simultaneous positions; lower to reduce exposure. |
| risk.max_portfolio_drawdown_pct | 15.0 | Drawdown halt threshold — all auto-execution pauses above this level. |

## 5.4  Safety Notes

- Auto-execute is OFF by default and must be deliberately enabled each session (the setting persists across restarts, so check the button state when you open the app).

- Auto-execute uses Paper Trading (PaperExecutor) only. It is not connected to live Bybit order placement.

- The existing ▶ Execute to Paper Trading manual button continues to work exactly as before — the two mechanisms are independent.

- To pause automation without closing the app, click ⚡ Auto-Execute: ON to toggle it OFF.

# 6. Test Results

## 6.1  New Auto-Execute Tests

| Metric | Result | Detail |
| --- | --- | --- |
| Total new tests | 53 | 12 test classes, IDs AE-01 through AE-23 |
| Pass rate | 53 / 53 | 100% — zero failures or errors |
| PySide6 dependency | None | All tests operate on auto_execute_guard.py — headless CI compatible |
| Runtime | < 1s | 0.79 s for full 53-test suite |

## 6.2  Full Regression Suite

| Suite | Result | Notes |
| --- | --- | --- |
| tests/unit/test_auto_execute.py | 53 / 53 | New feature tests — all pass |
| Full suite (pytest tests/ -m "not slow") | 794 / 794 | Zero regressions in existing tests |
| Skipped / xfail | 2 | Both are @pytest.mark.slow (excluded by default — GPU/network tests) |
| Warnings | 1 | SAC agent PyTorch fallback warning (pre-existing; not related to this feature) |

## 6.3  Bugs Fixed During Implementation

| Bug | Description and Fix |
| --- | --- |
| libEGL import error | 17 tests initially failed because importing scanner_page.py pulls in PySide6, which requires a display server. Fixed by extracting all guard logic to auto_execute_guard.py (pure Python, no Qt) and rewriting the affected tests to target that module directly. |
| rollover test failure | test_ae20_run_batch_allows_after_rollover failed because run_batch() did not call state.reset_if_new_day(). Fixed by adding the call at the top of run_batch() so the function is self-contained and safe to call from any context. |
| _base() TypeError | 6 check_candidate tests raised "dict() got multiple values for keyword argument" when overrides contained keys already present in the base dict. Fixed by replacing dict(..., **overrides) with base = dict(...); base.update(overrides). |

# 7. Manual Code Review — Findings

A final review pass was performed after all tests passed. No issues found.

| Area | Verdict | Notes |
| --- | --- | --- |
| Exception handling | PASS | All new methods wrapped in try/except. A failed auto-execution never crashes the scanner or blocks subsequent candidates. |
| Thread safety | PASS | All new code runs on main Qt thread via the existing signal/slot chain. ScanWorker never calls _try_auto_execute (verified by source inspection in test AE-16b). |
| Manual execute path | UNCHANGED | The Execute to Paper Trading button and _execute_to_paper() method are untouched. Auto-execute is a completely additive code path. |
| Duplicate reset_if_new_day() | HARMLESS | Called in both _try_auto_execute() and run_batch(). The function is idempotent — the second call within the same second is a no-op. |
| None guard on executor | PASS | Portfolio state read in try/except; returns early if order_router has no active executor. |

# 8. Known Limitations

- Auto-execute targets Paper Trading only. Connecting it to live Bybit orders requires a separate implementation with additional safeguards and exchange connectivity checks.

- The daily counter ("Auto-Executed Today: N") resets at midnight in the local timezone of the machine running NexusTrader, not UTC. If you run overnight sessions crossing midnight, the counter will reset mid-session.

- The 30-second per-symbol cooldown is per session — it does not persist across app restarts. If NexusTrader is restarted within 30 seconds of an execution (unlikely in practice), the cooldown will not be honoured for that symbol.

- Auto-execute evaluates candidates in the order the scanner returns them. If the position limit is hit early in the batch, lower-ranked candidates for other symbols are also blocked, even if they would pass all other gates. This is intentional conservative behaviour.

# 9. Next Steps

## 9.1  Immediate

- Begin Bybit Demo trading. Start NexusTrader, enable ⚡ Auto-Execute, and let it run for at least 24 hours. Monitor the Paper Trading page and the Learning Loop tab in Performance Analytics.

- After 10+ auto-executed trades, check the Learning Loop tab — L1 model win rates should begin populating. After 40+ trades, check ⚡ Edge Analysis for an initial EdgeEvaluator verdict.

- Monitor the "Auto-Executed Today" counter. If it stays at 0 for long periods, check whether min_confluence_score (0.55) is too high for current market conditions — consider temporarily lowering to 0.45.

## 9.2  Before Live Trading

- Reach 75+ Paper Trading trades to generate a meaningful Demo Readiness score. The Performance Analytics page will show READY_FOR_LIVE only when E[R] >= 0.25R, PF >= 1.40, and max drawdown < 15%.

- Review LiquiditySweepModel performance — the walk-forward validation flagged it as the largest loss contributor in synthetic data. If its real-market OOS expectancy is also negative after 40+ trades, disable it in settings.

- Remove or hide the " Test Position" button on the Paper Trading page before any public release.

- Consider building an audio notification for auto-executions (settings.notifications.sound_enabled is already in the config — connect a chime to the auto-execute event).

## 9.3  Future Enhancement — Live Bybit Connection

When you are ready to connect auto-execute to live Bybit orders, the recommended architecture is:

- Add a new mode flag (e.g. scanner.auto_execute_target: paper | live).

- In _do_auto_execute_one(), route to LiveExecutor when target is live, with an additional connectivity check and a per-trade value cap (e.g. max $50 USDT per auto-trade).

- Add an "Auto-Execute Live" warning dialog that requires explicit confirmation on first enable.

- Implement an emergency stop: if auto-execute causes 3 consecutive losses, temporarily disable itself and send a notification.

NexusTrader is a paper-trading system. No real funds are at risk.