NexusTrader

Validation Program

Bybit Demo Mode Readiness — March 2026

| Document Version | v1.0 |
| --- | --- |
| Date | March 13, 2026 |
| Status | Final Draft |
| Classification | Internal — Engineering & QA |
| Author | NexusTrader QA Team |
| Reviewed By | Engineering Lead |

CONFIDENTIAL — Do not distribute outside the project team.

# Table of Contents

Table of Contents	2

1. Test Plan Objective	6

1.1 Primary Objectives	6

1.2 Success Criteria	6

1.3 Out of Scope	6

2. System Under Test	7

2.1 Platform Overview	7

2.2 Architectural Layers	7

2.3 Critical Integration Points	8

3. Test Strategy Overview	9

3.1 Testing Pyramid	9

3.2 Test Execution Phases	9

3.3 Test Data Sources	9

3.4 Mocking Strategy	9

4. Test Scope Matrix	11

4.1 Component Coverage Matrix	11

4.2 Functional Area Coverage	11

5. Test Environments	13

5.1 Developer Workstation (Primary)	13

5.2 CI/CD Environment	13

5.3 Environment Isolation Rules	13

6. Test Data Strategy	14

6.1 Synthetic Market Data	14

6.1.1 Trend Scenario	14

6.1.2 Mean Reversion Scenario	14

6.1.3 Crash Scenario	14

6.1.4 Sideways/Consolidation Scenario	14

6.2 Recorded Exchange Fixtures	14

6.3 Database Fixtures	14

7. Automation-First Test Strategy	16

7.1 Guiding Principles	16

7.2 Automation Toolchain	16

7.3 Marker Taxonomy	16

8. Module-by-Module Test Plan	18

8.1 KeyVault (core/security/key_vault.py)	18

8.2 ExchangeManager (core/exchange/exchange_manager.py)	18

8.3 DataFeedWorker (core/market_data/data_feed.py)	19

8.4 HistoricalLoaderWorker (core/market_data/historical_loader.py)	19

9. Agent Validation Plan	20

9.1 BaseAgent Contract	20

9.2 Individual Agent Test Cases	20

10. Regime Classification Test Plan	22

10.1 EnsembleRegimeClassifier Architecture Under Test	22

10.2 Rule-Based Classifier Tests	22

10.3 HMM Classifier Tests	22

10.4 Hysteresis Tests	23

10.5 Ensemble Weight Combination Tests	23

11. Signal Generation Test Plan	24

11.1 SignalGenerator Architecture	24

11.2 Sub-Model Unit Tests	24

11.3 ConfluenceScorer Tests	24

12. Crash Detection and Defense Test Plan	26

12.1 CrashDefenseController Overview	26

12.2 Tier Escalation Tests	26

12.3 Crash Score Calculation Tests	27

12.4 Adversarial Safety Tests	27

13. Risk Management Test Plan	28

13.1 RiskGate Validation Tests	28

13.2 Capital Management Tests	28

13.3 Risk Gate Configuration Tests	28

14. Order Execution Test Plan	30

14.1 PaperExecutor Tests	30

14.2 LiveExecutor Tests (Mock Exchange)	30

14.3 OrderRouter Tests	31

15. EventBus and Data Pipeline Test Plan	32

15.1 EventBus Core Tests	32

15.2 End-to-End Data Pipeline Flow	32

16. UI and Manual Operator Test Plan	34

16.1 Dashboard Page	34

16.2 Settings Page	34

16.3 Strategy Lab Page	34

16.4 Scanner Page	34

16.5 Paper Trading Controls	34

16.6 Manual Override	34

17. Non-Functional Testing	35

17.1 Performance Benchmarks	35

17.2 Security Tests	35

17.3 Reliability Tests	36

18. Chaos and Fault Injection Testing	37

18.1 Network Fault Scenarios	37

18.2 System Resource Faults	37

18.3 Process Restart Scenarios	37

19. Regression Suite Design	38

19.1 Regression Baseline	38

19.2 Regression Trigger Policy	38

19.3 Smoke Suite (< 60 seconds)	38

19.4 Known Non-Regression Areas	38

20. Defect Classification	39

20.1 Severity Levels	39

20.2 Defect Lifecycle	39

20.3 Defect Tracking Template	39

21. Automated Test Suite Design	40

21.1 Pytest Project Structure	40

21.2 Conftest.py Session Fixtures	40

21.3 Top 25 Automated Tests (Priority Order)	41

22. Simulation and Replay Testing Framework	43

22.1 IDSSBacktester	43

22.2 Replay Test Suite	43

22.3 Determinism Verification	43

22.4 Replay Test Validation Metrics	43

23. CI/CD Test Execution Pipeline	45

23.1 Pipeline Stages	45

23.2 Branch Protection Rules	45

23.3 Test Result Artifacts	45

23.4 Minimum Required Test Suite	45

24. Manual Acceptance Test Checklist	46

24.1 Execution Instructions	46

24.2 Test Cases	46

24.3 Manual Test Execution Log	47

25. Bybit Demo Readiness Checklist	49

25.1 Overview	49

25.2 Infrastructure Readiness	49

25.3 Automated Test Gate	49

25.4 Manual Acceptance Gate	50

25.5 Defect Gate	50

25.6 Operational Readiness	50

25.7 Sign-Off	51

Appendix A: Phased Validation Rollout	52

Phase 1 — Foundation (Days 1–2)	52

Phase 2 — IDSS Pipeline (Days 3–5)	52

Phase 3 — Execution & Persistence (Days 6–7)	52

Phase 4 — Non-Functional & Chaos (Days 8–9)	52

Phase 5 — Manual Acceptance & Sign-Off (Day 10)	52

Appendix B: Top 15 Manual UI Test Cases	53

# 1. Test Plan Objective

This Validation Program defines the complete quality assurance strategy for NexusTrader — an AI-driven, GPU-accelerated cryptocurrency trading platform built in Python 3.11 with a PySide6 desktop interface. The program covers all testing activities required to certify NexusTrader as ready for fully autonomous trading in Bybit Demo (paper) mode, with sufficient confidence to support a future transition to live-capital execution.

## 1.1 Primary Objectives

- Verify that every software component functions correctly in isolation (unit), in combination (integration), and end-to-end under realistic market conditions (system).

- Confirm that the full IDSS (Intelligent Decision Support System) pipeline — from raw market data ingestion through regime classification, signal generation, confluence scoring, risk gating, and order execution — operates with mathematical correctness and deterministic consistency.

- Validate that all safety mechanisms (CrashDefenseController, RiskGate, drawdown guards, capital checks) trigger correctly and cannot be bypassed under adversarial or degraded conditions.

- Ensure the Bybit Demo integration layer (CCXT REST, order management, position tracking) handles all expected exchange responses, error states, and edge cases without data loss or state corruption.

- Establish a regression baseline so that future code changes can be validated against known-good behaviour within CI/CD.

## 1.2 Success Criteria

The program is considered passed when ALL of the following gates are satisfied:

- Zero open P1 (Critical) or P2 (High) defects.

- All 25 automated test suite sections execute with >= 95% pass rate.

- All 15 manual acceptance test cases are marked PASS.

- Bybit Demo readiness checklist achieves 100% completion.

- No data-loss, state-corruption, or memory-leak defects remain open.

- Performance benchmarks meet defined thresholds (< 100 ms decision latency, < 5% CPU idle baseline).

## 1.3 Out of Scope

- Live-capital (real-money) trading on any exchange — this program targets Demo mode only.

- Mobile or web versions of the NexusTrader UI.

- Back-office, accounting, or tax reporting functionality.

- Third-party data vendor integrations beyond those already implemented (KuCoin, CryptoPanic, Coinglass, Reddit).

# 2. System Under Test

## 2.1 Platform Overview

| Application Name | NexusTrader |
| --- | --- |
| Language / Runtime | Python 3.11, Node.js 18 (tooling only) |
| UI Framework | PySide6 (Qt 6) |
| Concurrency Model | QThread workers + asyncio event loop |
| Database | SQLite via SQLAlchemy ORM |
| Exchange Connector | CCXT 4.5.42 (REST + WebSocket) |
| GPU | NVIDIA RTX 4070, 12 GB VRAM, CUDA 12.4 |
| ML Frameworks | PyTorch 2.6+ (cu124), HuggingFace Transformers |
| Key Dependencies | TA-Lib, hmmlearn 0.3.3, arch, gymnasium 1.2.3, feedparser, praw |
| Target Exchange | Bybit (Demo / Testnet) |
| Config Format | YAML (config/settings.py + config/config.yaml) |
| Secret Storage | Fernet-encrypted .nexus_vault.json (KeyVault) |

## 2.2 Architectural Layers

NexusTrader is structured in six horizontal layers, each with clear responsibilities and defined inter-layer communication contracts via the EventBus.

| Layer | Components | Primary Responsibility | Test Priority |
| --- | --- | --- | --- |
| Data Acquisition | DataFeedWorker, HistoricalLoaderWorker, ExchangeManager | Real-time + historical OHLCV, orderbook, funding rates | P1 |
| Signal Intelligence | EnsembleRegimeClassifier, SignalGenerator (8 sub-models), 12 BaseAgents | Market regime detection, technical signal generation | P1 |
| Decision Engine | OrchestratorEngine, ConfluenceScorer, RiskGate | Meta-signal aggregation, trade candidate scoring & filtering | P1 |
| Safety & Defense | CrashDefenseController, RiskGate, DrawdownManager | Multi-tier crash protection, position limits, capital guardrails | P1 |
| Execution | OrderRouter, PaperExecutor, LiveExecutor, CCXTBridge | Order routing, slippage simulation, exchange order management | P1 |
| UI & Reporting | PySide6 pages, DashboardController, StrategyLab, BacktestEngine | Operator interface, manual overrides, strategy development | P2 |

## 2.3 Critical Integration Points

- EventBus (88 named Topics): Thread-safe Qt signal/slot bridge between all components — single point of failure if misconfigured.

- SQLite Database: PaperTrade ORM, trade history, equity curve persistence — must survive app restart without data loss.

- CCXT Exchange Bridge: REST fallback polling (WS disabled per config) — must handle rate limits, network drops, and stale responses.

- KeyVault: Fernet-encrypted API credentials — must never log or expose keys in plaintext.

- RL Ensemble: SAC + CPPO + DuellingDQN agents (currently disabled) — integration must be safely bypassed when rl.enabled: false.

# 3. Test Strategy Overview

## 3.1 Testing Pyramid

NexusTrader's test strategy follows a modified pyramid model weighted toward integration tests due to the system's heavily asynchronous, event-driven architecture. Unit tests alone cannot validate multi-component EventBus flows.

| Layer | Volume | Tool | Runtime Target | Ownership |
| --- | --- | --- | --- | --- |
| Unit Tests | ~120 tests | pytest | < 30 s | Engineering |
| Integration Tests | ~80 tests | pytest + asyncio | < 3 min | Engineering |
| System / E2E Tests | ~30 tests | pytest + mock exchange | < 15 min | QA Lead |
| Performance Tests | ~15 tests | pytest-benchmark | < 10 min | Engineering |
| Manual Acceptance Tests | 15 cases | Test runbook | ~2 hours | QA Lead |

## 3.2 Test Execution Phases

- Phase 1 — Component Isolation: All modules instantiable with mocked dependencies; no live exchange calls.

- Phase 2 — EventBus Integration: End-to-end topic publishing and subscription flows verified across threads.

- Phase 3 — IDSS Pipeline: Full pipeline from market data to order candidate with synthetic price feeds.

- Phase 4 — Safety Validation: Crash defense, risk gate, and capital guardrail adversarial testing.

- Phase 5 — Bybit Demo Connection: Live exchange connectivity, REST polling, order placement on testnet.

- Phase 6 — Endurance & Chaos: 30-minute continuous run, network fault injection, process restart.

## 3.3 Test Data Sources

- Synthetic OHLCV generators for deterministic unit tests (no market dependency).

- Recorded KuCoin REST responses (VCR cassettes) for exchange integration tests.

- Historical BTC/USDT 1-minute bars (Jan 2023 — Dec 2024) for IDSS replay tests.

- Bybit Demo API for live connectivity tests (no real capital at risk).

## 3.4 Mocking Strategy

All external dependencies are mocked at the boundary layer. The mock hierarchy is:

| Exchange (CCXT) | Mock exchange returns pre-recorded REST fixtures; never calls real APIs during CI. |
| --- | --- |
| EventBus | Real EventBus used in integration tests; patched subscribe/publish counters for unit tests. |
| KeyVault | Returns dummy API keys ('TEST_KEY', 'TEST_SECRET') in test context. |
| FinBERT Pipeline | VADER fallback mode activated; torch model not loaded in CI environment. |
| RL Agents | rl.enabled: false — entire RL stack bypassed; no gymnasium imports needed. |
| Qt Application | QApplication instantiated once per pytest session via conftest.py session fixture. |

# 4. Test Scope Matrix

## 4.1 Component Coverage Matrix

| Component | Unit | Integration | System | Priority |
| --- | --- | --- | --- | --- |
| DataFeedWorker | Yes | Yes | Yes | P1 |
| HistoricalLoaderWorker | Yes | Yes | No | P2 |
| ExchangeManager | Yes | Yes | Yes | P1 |
| EnsembleRegimeClassifier | Yes | Yes | Yes | P1 |
| SignalGenerator (8 models) | Yes | Yes | Yes | P1 |
| OrchestratorEngine | Yes | Yes | Yes | P1 |
| ConfluenceScorer | Yes | Yes | Yes | P1 |
| RiskGate | Yes | Yes | Yes | P1 |
| CrashDefenseController | Yes | Yes | Yes | P1 |
| OrderRouter | Yes | Yes | Yes | P1 |
| PaperExecutor | Yes | Yes | Yes | P1 |
| LiveExecutor | Yes | Yes | No | P1 |
| KeyVault | Yes | No | No | P1 |
| EventBus | Yes | Yes | Yes | P1 |
| IDSSBacktester | Yes | Yes | No | P2 |
| StrategyParser (AI Lab) | Yes | No | No | P2 |
| RL Ensemble (disabled) | Yes | No | No | P3 |
| FinBERT Pipeline | Yes | No | No | P2 |
| PySide6 UI Pages | No | No | Yes | P2 |
| BaseAgent (12 agents) | Yes | Yes | No | P2 |

## 4.2 Functional Area Coverage

| Functional Area | Test Count (est.) | Automation % | Status |
| --- | --- | --- | --- |
| Market Data Ingestion | 18 | 100% | To Do |
| Regime Classification | 22 | 100% | To Do |
| Technical Signal Models | 40 | 100% | To Do |
| Agent Signal Pipeline | 24 | 90% | To Do |
| Orchestrator Aggregation | 16 | 100% | To Do |
| Confluence Scoring | 14 | 100% | To Do |
| Risk Gate Validation | 18 | 100% | To Do |
| Crash Defense Tiers | 16 | 100% | To Do |
| Paper Execution | 20 | 100% | To Do |
| Live Execution (mock) | 12 | 100% | To Do |
| EventBus Message Flow | 15 | 100% | To Do |
| Database Persistence | 10 | 100% | To Do |
| KeyVault Security | 8 | 100% | To Do |
| UI Functional Tests | 15 | 0% | To Do |
| Performance Benchmarks | 15 | 100% | To Do |
| Chaos / Fault Injection | 12 | 80% | To Do |

# 5. Test Environments

## 5.1 Developer Workstation (Primary)

| OS | Windows 11 64-bit |
| --- | --- |
| CPU | Intel/AMD x64 (developer machine) |
| GPU | NVIDIA RTX 4070 (12 GB VRAM, CUDA 12.4) |
| Python | 3.11.x with virtual environment (venv) |
| PyTorch | 2.6+ cu124 build |
| Exchange | Bybit Demo (testnet.bybit.com) — no real capital |
| DB | SQLite file: data/nexustrader.db |
| Vault | .nexus_vault.json (Fernet-encrypted test keys) |

## 5.2 CI/CD Environment

| Runner | GitHub Actions (Ubuntu 22.04-latest) |
| --- | --- |
| Python | 3.11.x (setup-python action) |
| GPU | CPU only — RL and FinBERT tests skipped (pytest markers) |
| Exchange | All CCXT calls mocked via VCR cassettes or unittest.mock |
| DB | In-memory SQLite (:memory:) per test session |
| Secrets | GitHub Secrets → environment variables (never stored in repo) |

## 5.3 Environment Isolation Rules

- No test shall write to production config files or the live exchange.

- All tests using the EventBus must teardown subscriptions in fixture finalizers to prevent cross-test bleed.

- QApplication must be created exactly once per pytest session (session-scoped fixture).

- Each test that instantiates PaperExecutor must use an in-memory SQLite URI or a per-test temp file.

- Tests marked @pytest.mark.gpu are automatically skipped when CUDA is unavailable.

# 6. Test Data Strategy

## 6.1 Synthetic Market Data

A synthetic OHLCV generator provides deterministic, scenario-driven price series for all unit and integration tests. This eliminates dependency on live market data and enables reproducible tests.

### 6.1.1 Trend Scenario

- 300 bars of monotonically increasing price (slope = 0.05% per bar) representing a persistent uptrend.

- Used to validate: TrendModel long signal, MomentumBreakoutModel confirmation, RegimeClassifier TRENDING_UP state.

### 6.1.2 Mean Reversion Scenario

- Oscillating price around a fixed mean with amplitude 2%, period 20 bars.

- Used to validate: MeanReversionModel entry/exit signals, VWAP reversion logic.

### 6.1.3 Crash Scenario

- Sharp 12% drop over 3 bars followed by volatile recovery — simulates flash crash.

- Used to validate: CrashDefenseController tier escalation (DEFENSIVE → EMERGENCY), regime shift to CRASH.

### 6.1.4 Sideways/Consolidation Scenario

- 200 bars of low-volatility, narrow range price action (ATR < 0.3%).

- Used to validate: regime SIDEWAYS detection, signal generator abstention (no signal when conviction low).

## 6.2 Recorded Exchange Fixtures

VCR (video cassette recorder) cassettes capture real CCXT REST responses and replay them deterministically in tests. Cassettes are stored in tests/fixtures/cassettes/.

| Cassette Name | Exchange Call | Purpose |
| --- | --- | --- |
| kucoin_ticker_btcusdt.yaml | fetch_ticker('BTC/USDT') | DataFeedWorker REST polling test |
| kucoin_ohlcv_1h_btcusdt.yaml | fetch_ohlcv('BTC/USDT','1h') | HistoricalLoader data validation |
| bybit_create_order.yaml | create_order() | LiveExecutor order placement |
| bybit_fetch_position.yaml | fetch_positions() | Position sync validation |
| bybit_cancel_order.yaml | cancel_order() | Cancellation flow test |
| bybit_order_book.yaml | fetch_order_book() | OrderBook agent signal test |
| coinglass_funding.yaml | GET /api/pro/v1/futures/fundingRate | FundingRate agent test |
| cryptopanic_news.yaml | GET /api/v1/posts/ | Sentiment agent headline parsing |

## 6.3 Database Fixtures

- A seed script (tests/fixtures/seed_db.py) populates a test SQLite DB with 50 historical PaperTrade records covering wins, losses, and edge-case amounts.

- Used in: PaperExecutor replay tests, equity curve calculations, drawdown computation validation.

# 7. Automation-First Test Strategy

## 7.1 Guiding Principles

- Every test that can be automated MUST be automated. Manual tests are reserved exclusively for UI interactions and operator workflow validation.

- Tests are owned by the engineering team, reviewed in the same PR as the code change.

- A failing test blocks the PR merge; no exceptions without documented engineering justification.

- Tests are deterministic: same inputs always produce the same outputs. No time.sleep() or random seeds without explicit fixture control.

## 7.2 Automation Toolchain

| Test Runner | pytest 8.x with plugins: pytest-asyncio, pytest-qt, pytest-benchmark, pytest-mock, pytest-cov |
| --- | --- |
| Coverage Tool | coverage.py with branch coverage; minimum 85% line coverage enforced in CI |
| Mock Framework | unittest.mock (MagicMock, patch, AsyncMock) + pytest-mock fixtures |
| Async Testing | pytest-asyncio with asyncio_mode=auto; QThread tested via QSignalSpy |
| Property Testing | hypothesis for ConfluenceScorer weight validation and RiskGate boundary conditions |
| Exchange Mocking | ccxt mock objects returning pre-defined dicts (no VCR for unit tests) |
| Reporting | JUnit XML for CI, HTML report (pytest-html) for manual review |

## 7.3 Marker Taxonomy

| Marker | Meaning | Run in CI? | Example |
| --- | --- | --- | --- |
| @pytest.mark.unit | No external dependencies | Always | RiskGate rule evaluation |
| @pytest.mark.integration | Uses EventBus or DB | Always | DataFeed → EventBus flow |
| @pytest.mark.system | Full pipeline, mock exchange | Always | E2E trade candidate flow |
| @pytest.mark.gpu | Requires CUDA-capable GPU | GPU runner | FinBERT inference latency |
| @pytest.mark.exchange | Calls real Bybit Demo API | Manual only | Order placement on testnet |
| @pytest.mark.slow | Runtime > 30 seconds | Nightly | 30-min endurance run |
| @pytest.mark.ui | Requires visible Qt window | Manual only | Dashboard rendering test |

# 8. Module-by-Module Test Plan

## 8.1 KeyVault (core/security/key_vault.py)

The KeyVault stores all API credentials using Fernet symmetric encryption. It is the first security boundary and must be tested rigorously.

| Test ID | Test Name | Input / Action | Expected Result |
| --- | --- | --- | --- |
| KV-001 | Key store and retrieve | store('api_key', 'ABC123'), then retrieve | Decrypted value equals 'ABC123' |
| KV-002 | Encrypted at rest | Read raw .nexus_vault.json bytes | Value is NOT 'ABC123' (encrypted) |
| KV-003 | Wrong master key rejected | Attempt retrieve with different Fernet key | cryptography.InvalidToken raised |
| KV-004 | Missing key returns None | retrieve('nonexistent_key') | Returns None; no exception |
| KV-005 | Key never appears in logs | Enable debug logging; store + retrieve a key | Log output contains no API key value |
| KV-006 | Vault file created on first use | Delete vault file, call store() | Vault file created with correct permissions |
| KV-007 | Unicode values handled | Store key with UTF-8 special characters | Round-trip returns identical bytes |

## 8.2 ExchangeManager (core/exchange/exchange_manager.py)

ExchangeManager owns the CCXT exchange instance and is the sole gateway to all exchange operations.

| Test ID | Test Name | Input / Action | Expected Result |
| --- | --- | --- | --- |
| EM-001 | Initialisation with mock credentials | Instantiate with dummy key/secret | exchange object created, no network call |
| EM-002 | fetch_ticker returns dict | Mock ccxt.kucoin.fetch_ticker response | Returns dict with 'last', 'bid', 'ask' keys |
| EM-003 | REST fallback on WS absent | watch_ticker absent from exchange | REST polling path selected (no AttributeError) |
| EM-004 | Rate limit retry | Simulate ccxt.RateLimitExceeded on 1st call | Second call succeeds after backoff |
| EM-005 | Network error increments failure count | Simulate ccxt.NetworkError | failure counter incremented; logged at WARNING |
| EM-006 | Stale ticker detection | Return ticker with timestamp > 60s ago | Stale flag set; FEED_STATUS inactive published |

## 8.3 DataFeedWorker (core/market_data/data_feed.py)

| Test ID | Test Name | Input / Action | Expected Result |
| --- | --- | --- | --- |
| DF-001 | REST polling publishes PRICE_UPDATE | Start worker with mock exchange | PRICE_UPDATE topic receives dict with 'price' key within 2s |
| DF-002 | FEED_STATUS active published | Worker starts successfully | FEED_STATUS {active: True} published on EventBus |
| DF-003 | FEED_STATUS inactive on 5 failures | Inject 5 consecutive network errors | FEED_STATUS {active: False} published |
| DF-004 | Pre-flight WS check skips WS path | watch_ticker absent from exchange | Worker proceeds directly to REST loop; no WS attempt |
| DF-005 | Clean shutdown | Call stop() while worker is running | Thread terminates within 3 seconds; no hanging loops |
| DF-006 | Duplicate PRICE_UPDATE not published | Same price returned twice | Deduplication: only one PRICE_UPDATE with changed timestamp |

## 8.4 HistoricalLoaderWorker (core/market_data/historical_loader.py)

| Test ID | Test Name | Input / Action | Expected Result |
| --- | --- | --- | --- |
| HL-001 | Instantiation with symbol/timeframe | HistoricalLoaderWorker('BTC/USDT','1h', 30) | Object created; run/stop methods present |
| HL-002 | Returns N bars on run() | Mock fetch_ohlcv returning 30 candles | HISTORICAL_DATA topic receives list of 30 OHLCV dicts |
| HL-003 | Empty response handled | Mock returns empty list | HISTORICAL_DATA published with empty list; no exception |
| HL-004 | Stop cancels mid-load | Call stop() during multi-page load | Worker halts; partial data NOT published |

# 9. Agent Validation Plan

## 9.1 BaseAgent Contract

All 12 signal agents inherit from BaseAgent (a QThread). The following contract tests apply to every agent:

| Test ID | Contract Test | Assertion | Applies To |
| --- | --- | --- | --- |
| BA-001 | run() / stop() lifecycle | start() sets isRunning; stop() terminates cleanly within 3s | All 12 agents |
| BA-002 | Exponential backoff on error | Consecutive errors yield delays: 1s, 2s, 4s, 8s (max 30s) | All 12 agents |
| BA-003 | Staleness timestamp updated | _last_update set on successful data fetch | All 12 agents |
| BA-004 | Signal dict format | emitted dict has keys: 'signal', 'confidence', 'source', 'ts' | All 12 agents |
| BA-005 | No signal emitted when stale | Data older than staleness_threshold: no signal published | All 12 agents |

## 9.2 Individual Agent Test Cases

| Agent | Unique Test Scenarios | Key Assertions |
| --- | --- | --- |
| TrendAgent | Strong uptrend (50-bar EMA slope > 0.1%), flat price, strong downtrend | BUY signal when slope positive; SELL when negative; NEUTRAL when flat |
| MomentumAgent | RSI > 70 (overbought), RSI < 30 (oversold), RSI 45–55 (neutral zone) | Signal direction inversely correlated with RSI extreme; no signal in neutral zone |
| MeanReversionAgent | Price 3σ above VWAP, price at VWAP, price 3σ below VWAP | SELL at upper deviation; BUY at lower deviation; NEUTRAL at VWAP |
| OrderBookAgent | Bid/ask imbalance ratio > 2.0, near-equal books, thin liquidity | BUY signal on bid-heavy book; magnitude proportional to imbalance |
| FundingRateAgent | Funding rate +0.1% (longs pay), -0.1% (shorts pay), near-zero | Short bias at high positive funding; long bias at high negative funding |
| SentimentAgent | 5 strongly positive headlines, 5 strongly negative, 5 neutral | Compound score correctly aggregated; FinBERT/VADER fallback tested |
| VWAPAgent | Price crossing VWAP from below, from above, touching VWAP | Cross-above triggers BUY; cross-below triggers SELL; touch returns small signal |
| LiquiditySweepAgent | Wick > 2x body size, normal candle, doji | Sweep candle triggers reversal signal; doji returns NEUTRAL |
| RegimeAgent | 20-bar HMM warm-up period, insufficient data | No regime signal until minimum bars met; graceful handling of cold-start |
| MacroAgent | High correlation to BTC dominance drop, low correlation | Signal emitted only when correlation coefficient exceeds threshold |
| AltcoinAgent | Alt outperformance vs BTC, underperformance, neutral | Relative strength signal computed correctly |
| VolatilityAgent | ATR expansion (breakout candidate), ATR contraction (consolidation) | High ATR → position-size reduction flag; low ATR → mean-reversion candidate |

# 10. Regime Classification Test Plan

## 10.1 EnsembleRegimeClassifier Architecture Under Test

The EnsembleRegimeClassifier combines a rule-based classifier (weight 0.65) with an HMM classifier (weight 0.35). It recognises 12 market states with 3-bar hysteresis to prevent rapid oscillation. This component is critical — incorrect regime detection propagates to all downstream weight tables in the OrchestratorEngine.

## 10.2 Rule-Based Classifier Tests

| Test ID | Scenario | Input Conditions | Expected Regime |
| --- | --- | --- | --- |
| RC-001 | Strong uptrend | Price > EMA50 > EMA200; ADX > 25; RSI 55–70 | TRENDING_UP |
| RC-002 | Strong downtrend | Price < EMA50 < EMA200; ADX > 25; RSI 30–45 | TRENDING_DOWN |
| RC-003 | Sideways low-vol | Price oscillating ±0.5% around EMA50; ATR < 0.3% | SIDEWAYS_LOW_VOLATILITY |
| RC-004 | Sideways high-vol | Price oscillating ±2% around EMA50; ATR > 1.5% | SIDEWAYS_HIGH_VOLATILITY |
| RC-005 | Flash crash | −10% in < 5 bars; Volume spike 5x average | CRASH |
| RC-006 | Breakout up | Price closes above 20-bar Bollinger upper band with volume | BREAKOUT_UP |
| RC-007 | Breakout down | Price closes below 20-bar Bollinger lower band with volume | BREAKOUT_DOWN |
| RC-008 | Recovery bounce | Price +5% from CRASH low; volatility decreasing | RECOVERY |
| RC-009 | Distribution top | Price at 52-week high; declining volume; OBV diverging | DISTRIBUTION |
| RC-010 | Accumulation | Price at support; increasing volume; OBV rising | ACCUMULATION |
| RC-011 | Insufficient data | Fewer than 50 bars available | UNKNOWN (no classification) |
| RC-012 | EMA crossover | EMA50 crosses above EMA200 (golden cross) | TRENDING_UP transition triggered |

## 10.3 HMM Classifier Tests

| Test ID | Test Name | Action | Expected |
| --- | --- | --- | --- |
| HMM-001 | Model initialisation | Instantiate GaussianHMM(n_components=4) with feature array | Model trains without exception; n_components preserved |
| HMM-002 | Prediction consistency | Same feature sequence → predict twice | Identical regime labels both times (deterministic) |
| HMM-003 | Cold-start handling | Call predict with fewer bars than HMM requires | Returns UNKNOWN or last known regime; no exception |
| HMM-004 | Regime count validation | Inspect possible regime outputs | All predicted states are within defined 12-state enum |

## 10.4 Hysteresis Tests

- RC-HYS-001: Trigger a TRENDING_UP→SIDEWAYS transition. Verify the regime does NOT change on bar 1 or bar 2 of the new state signal; only changes on bar 3. This confirms the 3-bar hysteresis is active.

- RC-HYS-002: Rapid oscillation test — alternate TRENDING_UP / TRENDING_DOWN signals every bar for 10 bars. Verify classifier output remains stable (hysteresis prevents thrashing).

## 10.5 Ensemble Weight Combination Tests

- RC-ENS-001: When rule-based = TRENDING_UP and HMM = TRENDING_UP → ensemble = TRENDING_UP (unanimous agreement).

- RC-ENS-002: When rule-based = TRENDING_UP (weight 0.65) and HMM = SIDEWAYS (weight 0.35) → ensemble follows rule-based majority.

- RC-ENS-003: When rule-based = CRASH and HMM disagrees → CRASH classification takes priority (override rule for safety).

# 11. Signal Generation Test Plan

## 11.1 SignalGenerator Architecture

SignalGenerator coordinates 8 technical sub-models. Each sub-model independently evaluates the current OHLCV frame and emits a directional signal in [-1.0, +1.0] with a confidence score in [0.0, 1.0]. The SignalGenerator then passes all active signals to ConfluenceScorer.

## 11.2 Sub-Model Unit Tests

| Model | Test ID | Scenario | Expected Signal | Notes |
| --- | --- | --- | --- | --- |
| TrendModel | SG-001 | EMA fast > slow, ADX > 25 | +0.7 to +1.0 | Long signal proportional to ADX strength |
| TrendModel | SG-002 | EMA fast < slow, ADX > 25 | -0.7 to -1.0 | Short signal |
| TrendModel | SG-003 | ADX < 20 (no trend) | 0.0 ± 0.1 | No signal in trendless market |
| MeanReversionModel | SG-004 | RSI < 25, price below lower BB | +0.6 to +0.9 | Oversold bounce candidate |
| MeanReversionModel | SG-005 | RSI > 75, price above upper BB | -0.6 to -0.9 | Overbought reversal candidate |
| MomentumBreakoutModel | SG-006 | Volume 3x MA, candle closes high | +0.5 to +0.8 | Breakout confirmation |
| VWAPReversionModel | SG-007 | Price 2.5% below VWAP | +0.4 to +0.7 | VWAP magnet effect |
| LiquiditySweepModel | SG-008 | Wick sweeps below S/R then closes above | +0.6 to +0.85 | Trap reversal |
| FundingRateModel | SG-009 | Funding > +0.1% | -0.3 to -0.5 | Funding pressure favours shorts |
| OrderBookModel | SG-010 | Bid depth 3x ask depth | +0.4 to +0.6 | Bullish order book |
| SentimentModel | SG-011 | 5 positive FinBERT scores | +0.3 to +0.6 | Positive news sentiment |
| SentimentModel | SG-012 | VADER fallback when FinBERT off | Within ±0.1 of FinBERT | Fallback consistency |

## 11.3 ConfluenceScorer Tests

| Test ID | Test Name | Setup | Expected |
| --- | --- | --- | --- |
| CS-001 | All models agree BUY | 8/8 models return +0.7 confidence | Score > 0.85; LONG candidate generated |
| CS-002 | All models agree SELL | 8/8 models return -0.7 confidence | Score > 0.85; SHORT candidate generated |
| CS-003 | Split 50/50 BUY/SELL | 4 BUY, 4 SELL models, equal confidence | Score < 0.55; NO candidate generated |
| CS-004 | Orchestrator injection | Orchestrator adds +0.22 weight meta-signal | Score increases by approximately +0.22 * confidence |
| CS-005 | Dynamic threshold — CRASH regime | Regime = CRASH; threshold raised to 0.85 | Only very high-conviction signals pass |
| CS-006 | Dynamic threshold — TRENDING_UP | Regime = TRENDING_UP; threshold at 0.55 | More signals pass; long bias validated |
| CS-007 | Weight normalisation | Vary firing model subset | Weights re-normalise to 1.0 across firing models only |
| CS-008 | Zero firing models | All models return None | No candidate emitted; no exception |

# 12. Crash Detection and Defense Test Plan

## 12.1 CrashDefenseController Overview

The CrashDefenseController monitors crash score in real-time and escalates through four protection tiers. It is the primary safety mechanism against catastrophic drawdown during flash crashes. Incorrect behavior here directly risks capital loss.

| Tier 1 — DEFENSIVE | Crash score >= 5.0: Reduce position sizes to 50%; no new BUY signals. |
| --- | --- |
| Tier 2 — HIGH_ALERT | Crash score >= 7.0: Close 50% of all positions; only short signals permitted. |
| Tier 3 — EMERGENCY | Crash score >= 8.0: Close ALL positions immediately; trading halted. |
| Tier 4 — SYSTEMIC | Crash score >= 9.0: Engage full capital lockdown; human override required to resume. |

## 12.2 Tier Escalation Tests

| Test ID | Test Name | Crash Score Injected | Expected Behavior |
| --- | --- | --- | --- |
| CD-001 | Score below threshold — no action | 4.9 | All trading normal; no tier change; no EventBus message |
| CD-002 | DEFENSIVE threshold crossed | 5.1 | CRASH_DEFENSE_TIER published: DEFENSIVE; position size cap applied |
| CD-003 | HIGH_ALERT threshold crossed | 7.1 | CRASH_DEFENSE_TIER: HIGH_ALERT; 50% position close order emitted |
| CD-004 | EMERGENCY threshold crossed | 8.1 | CRASH_DEFENSE_TIER: EMERGENCY; ALL_POSITIONS_CLOSE command emitted |
| CD-005 | SYSTEMIC threshold crossed | 9.1 | CRASH_DEFENSE_TIER: SYSTEMIC; TRADING_HALTED event published |
| CD-006 | Score recovery — tier downgrade | 8.1→4.8 | Tier downgrade to NONE after score drops below 5.0 for 3 consecutive bars |
| CD-007 | No new BUY in DEFENSIVE | 5.5 | BUY candidate from ConfluenceScorer is rejected/blocked by defense controller |
| CD-008 | Emergency overrides pending orders | 8.1 | Any pending BUY order in queue is cancelled before submission |

## 12.3 Crash Score Calculation Tests

- CD-SCORE-001: Verify score formula — weighted sum of: price velocity (-8% in 5 bars = 3.0 pts), volume spike (5x avg = 2.0 pts), volatility (ATR expansion = 1.5 pts), funding rate extreme (0.5 pts), correlation to BTC (0.5 pts).

- CD-SCORE-002: All inputs normal — verify score returns 0.0 (no false positives in calm market).

- CD-SCORE-003: Single extreme input (−15% price) — verify score >= 7.0 without requiring multiple factors.

## 12.4 Adversarial Safety Tests

- CD-ADV-001: Attempt to submit a LONG order while EMERGENCY tier is active — order MUST be rejected at OrderRouter level.

- CD-ADV-002: Set rl.enabled: true and trigger an RL BUY action during SYSTEMIC tier — RL action MUST be blocked.

- CD-ADV-003: CrashDefenseController restarted mid-EMERGENCY — tier state MUST persist from SQLite or EventBus re-subscribe.

# 13. Risk Management Test Plan

## 13.1 RiskGate Validation Tests

RiskGate.validate_batch() applies 6 sequential checks. A candidate must pass ALL checks to proceed to OrderRouter. These tests verify each gate individually and in combination.

| Test ID | Gate Checked | Failing Condition Tested | Expected Result |
| --- | --- | --- | --- |
| RG-001 | Signal expiry | Signal timestamp > max_signal_age_seconds old | REJECTED with reason 'SIGNAL_EXPIRED' |
| RG-002 | Duplicate position | Open position already exists for same symbol+direction | REJECTED with reason 'DUPLICATE_POSITION' |
| RG-003 | Max concurrent positions | open_positions count == max_concurrent (default 3) | REJECTED with reason 'MAX_POSITIONS_REACHED' |
| RG-004 | Drawdown guard | portfolio_drawdown_pct > max_drawdown_pct (20%) | REJECTED with reason 'DRAWDOWN_LIMIT' |
| RG-005 | Capital allocation | available_capital_usdt < min_trade_size_usdt | REJECTED with reason 'INSUFFICIENT_CAPITAL' |
| RG-006 | Risk:reward ratio | stop_loss/take_profit ratio > max_risk_reward | REJECTED with reason 'POOR_RISK_REWARD' |
| RG-007 | All gates pass | Valid candidate, 0 open positions, 1000 USDT capital | APPROVED; candidate in approved list |
| RG-008 | Batch with mixed results | 3 candidates: 2 pass, 1 fails drawdown | Correct split: approved list has 2, rejected has 1 |
| RG-009 | Empty candidate list | Empty list passed to validate_batch() | Returns ([], []); no exception |
| RG-010 | Boundary — exactly at limit | drawdown_pct == max_drawdown_pct (exactly 20%) | REJECTED (>= condition, not >) |

## 13.2 Capital Management Tests

- CM-001: Position sizing — verify that trade size is calculated as risk_per_trade_pct × available_capital, not fixed size.

- CM-002: Drawdown calculation — verify drawdown_pct = (peak_equity - current_equity) / peak_equity, not absolute loss.

- CM-003: Available capital after open positions — verify capital correctly reduced by margin reserved for open trades.

- CM-004: Capital recovery — close a position at profit; verify available_capital increases correctly.

## 13.3 Risk Gate Configuration Tests

- RGCFG-001: max_concurrent_positions = 1 — verify only one position allowed at any time.

- RGCFG-002: max_drawdown_pct = 0 — verify ALL candidates rejected when any drawdown exists (maximum conservatism).

- RGCFG-003: Config reload — change max_concurrent_positions in config.yaml; verify gate respects new value without restart.

# 14. Order Execution Test Plan

## 14.1 PaperExecutor Tests

PaperExecutor simulates order execution with a slippage model (0.05–0.15%) and persists all trades to SQLite via the PaperTrade ORM. It is the primary execution path for Demo mode.

| Test ID | Test Name | Action | Expected |
| --- | --- | --- | --- |
| PE-001 | Initialisation with capital | PaperExecutor(initial_capital_usdt=1000) | _initial_capital == 1000.0; drawdown_pct >= 0 |
| PE-002 | LONG order execution | execute({'direction':'LONG', 'size_usdt':100}) | Trade stored in DB; _capital reduced by 100 + slippage |
| PE-003 | SHORT order execution | execute({'direction':'SHORT', 'size_usdt':100}) | Trade stored in DB; short position tracked correctly |
| PE-004 | Slippage applied to entry price | Execute LONG at bid=50000 | Fill price is 50000 × (1 + slippage ∈ [0.0005, 0.0015]) |
| PE-005 | Position closed at take-profit | Price reaches TP level | Position closed; P&L = (TP - entry) × size - fees |
| PE-006 | Position closed at stop-loss | Price reaches SL level | Position closed; P&L = (SL - entry) × size - fees (negative) |
| PE-007 | Trade history persisted to DB | Execute 3 trades; restart executor | All 3 trades present in _closed_trades after _load_history() |
| PE-008 | No DetachedInstanceError on load | Load 50 PaperTrade rows from seed DB | All rows accessible; no SQLAlchemy DetachedInstanceError |
| PE-009 | Drawdown correctly computed | Capital drops from 1000 to 850 | drawdown_pct == 15.0; max_drawdown_pct == 15.0 |
| PE-010 | Equity curve published | Open + close 5 trades | EQUITY_UPDATE events published with correct cumulative equity |

## 14.2 LiveExecutor Tests (Mock Exchange)

| Test ID | Test Name | Mock Setup | Expected |
| --- | --- | --- | --- |
| LE-001 | Order submitted to CCXT | Mock create_order returns order dict | Order ID stored; confirmation event published |
| LE-002 | Auto-execute gate — score >= 0.72 | Candidate score = 0.75, gate enabled | Order submitted without human confirmation |
| LE-003 | Auto-execute gate — score < 0.72 | Candidate score = 0.68, gate enabled | Order held for confirmation; PENDING_CONFIRMATION event published |
| LE-004 | Order confirmation workflow | Human confirms via UI | Order submitted after confirmation received |
| LE-005 | CCXT NetworkError on submit | create_order raises ccxt.NetworkError | Retry attempted; after max retries, ORDER_FAILED event published |
| LE-006 | Order partially filled | fetch_order returns 'partially_filled' status | Position tracked as partial; remainder handled correctly |
| LE-007 | Cancel order | cancel_order() called; mock returns success | Order cancelled; POSITION_CLOSED event published |

## 14.3 OrderRouter Tests

| Test ID | Test Name | Condition | Expected |
| --- | --- | --- | --- |
| OR-001 | Paper mode routing | config: trading.mode = paper | submit() routes to PaperExecutor.execute() |
| OR-002 | Live mode routing | config: trading.mode = live | submit() routes to LiveExecutor.execute() |
| OR-003 | Mode switch at runtime | Change mode during operation | Next submit() uses new executor; no error on switch |
| OR-004 | Blocked by crash defense | EMERGENCY tier active | submit() returns without executing; BLOCKED event published |

# 15. EventBus and Data Pipeline Test Plan

## 15.1 EventBus Core Tests

The EventBus is the central nervous system of NexusTrader with 88 named Topics. Any defect here silently breaks inter-component communication. These tests verify correctness, thread safety, and topic coverage.

| Test ID | Test Name | Action | Expected |
| --- | --- | --- | --- |
| EB-001 | Subscribe and receive single message | subscribe(TOPIC, handler); publish(TOPIC, data) | Handler called exactly once with data |
| EB-002 | Multiple subscribers | Subscribe 3 handlers to same topic; publish once | All 3 handlers called |
| EB-003 | Unsubscribe stops delivery | Subscribe, unsubscribe, publish | Handler not called after unsubscribe |
| EB-004 | Cross-thread delivery | Publish from background QThread; subscribe on main thread | Handler called on correct thread (Qt signal/slot) |
| EB-005 | Topic enum completeness | Enumerate all 88 Topic values | All topics present in enum; no duplicates |
| EB-006 | Exception in handler isolated | Handler raises RuntimeError | Other subscribers still receive message; no propagation |
| EB-007 | High-frequency publishing | Publish 1000 messages in 100ms | All 1000 delivered in order; no message dropped |
| EB-008 | Memory: no reference cycles | Subscribe 100 lambdas; unsubscribe all | No memory leak (tracemalloc: allocation delta < 1 MB) |

## 15.2 End-to-End Data Pipeline Flow

This integration test validates the complete data flow from raw market data to trade candidate on the EventBus:

- DataFeedWorker publishes PRICE_UPDATE → all 12 agents subscribe and process.

- Each agent publishes AGENT_SIGNAL → OrchestratorEngine aggregates.

- OrchestratorEngine publishes META_SIGNAL → ConfluenceScorer evaluates.

- ConfluenceScorer publishes TRADE_CANDIDATE → RiskGate validates.

- RiskGate publishes APPROVED_CANDIDATE → OrderRouter.

- OrderRouter publishes ORDER_SUBMITTED (paper mode) → PaperExecutor executes.

| Test ID | Test Name | Setup | Expected |
| --- | --- | --- | --- |
| PIPE-001 | Full pipeline E2E | Inject synthetic PRICE_UPDATE; all components real (no mocks) | ORDER_SUBMITTED published within 5 seconds |
| PIPE-002 | Pipeline with CRASH regime | Crash score > 8.0 injected mid-pipeline | ORDER_SUBMITTED NOT published; TRADING_HALTED published |
| PIPE-003 | Pipeline with RiskGate rejection | Set max_concurrent_positions=0 (all rejected) | TRADE_CANDIDATE published but no ORDER_SUBMITTED |
| PIPE-004 | Stale data isolation | DataFeed marked inactive (staleness timeout) | Agents stop emitting; pipeline quiesces within 30s |

# 16. UI and Manual Operator Test Plan

## 16.1 Dashboard Page

- UI-001: Application launches without exception; main window appears within 3 seconds.

- UI-002: Feed status indicator shows 'ACTIVE' (green) within 10 seconds of startup when exchange credentials configured.

- UI-003: Price display updates in real-time (new value visible within polling interval + 500ms UI buffer).

- UI-004: Equity curve chart renders correctly after 5 closed paper trades.

- UI-005: Regime badge shows current regime string (e.g., 'TRENDING_UP') and updates when regime changes.

## 16.2 Settings Page

- UI-006: All 23 new config keys are visible in the settings form.

- UI-007: Changing max_concurrent_positions in UI → saving → re-opening shows new value.

- UI-008: API key entry fields are masked (password-type); value not visible in logs after save.

- UI-009: Save action encrypts keys in KeyVault; verify .nexus_vault.json is updated (not plaintext).

## 16.3 Strategy Lab Page

- UI-010: Strategy parser page loads; prompt input field accepts multi-line text.

- UI-011: Submit a sample strategy prompt → receives Ollama (or fallback) response within 30 seconds.

- UI-012: Generated strategy appears in strategy list; JSON is valid and parseable.

## 16.4 Scanner Page

- UI-013: Market scanner page loads without Unicode decode errors (em-dash characters render correctly).

- UI-014: Scanner table populates with symbol list from exchange within 10 seconds.

## 16.5 Paper Trading Controls

- UI-015: 'Start Trading' button transitions system to ACTIVE state; feed and pipeline begin.

- UI-016: 'Stop Trading' button halts pipeline cleanly; no partial orders left in queue.

- UI-017: Trade history table shows all closed paper trades with correct P&L values.

## 16.6 Manual Override

- UI-018: Emergency stop button triggers SYSTEMIC crash defense tier; all positions closed; UI shows HALTED state.

- UI-019: Resume from halt requires explicit operator confirmation click (not accidental).

Each UI test case must be executed by a human operator and recorded in the Manual Test Execution Log (see Section 24).

# 17. Non-Functional Testing

## 17.1 Performance Benchmarks

| Benchmark ID | Component | Metric | Target | Tool |
| --- | --- | --- | --- | --- |
| PERF-001 | Full IDSS pipeline latency | Time from PRICE_UPDATE to TRADE_CANDIDATE | < 100 ms p95 | pytest-benchmark |
| PERF-002 | ConfluenceScorer throughput | Signals scored per second | > 500/s | pytest-benchmark |
| PERF-003 | FinBERT inference latency | Per-batch GPU inference time (batch=16) | < 10 ms | torch.cuda.Event |
| PERF-004 | RegimeClassifier update | HMM+rule update per bar | < 20 ms | pytest-benchmark |
| PERF-005 | EventBus throughput | Messages delivered per second | > 10,000/s | custom timer |
| PERF-006 | PaperExecutor DB write | trade insert + commit time | < 5 ms | pytest-benchmark |
| PERF-007 | UI main thread blocking | Max main thread block during pipeline update | < 16 ms (60fps) | QElapsedTimer |
| PERF-008 | Memory baseline (30 min run) | RSS memory growth over 30 minutes of trading | < 50 MB growth | tracemalloc |
| PERF-009 | CPU idle baseline | CPU usage when no active signals | < 5% on any core | psutil |

## 17.2 Security Tests

| Test ID | Security Property | Test Method | Pass Criterion |
| --- | --- | --- | --- |
| SEC-001 | No secrets in logs | Enable DEBUG logging; search all log output | grep -i 'api_key\¦secret\¦password' returns 0 hits |
| SEC-002 | No secrets in config export | Export config to YAML; inspect output | All API key fields show '[ENCRYPTED]' placeholder |
| SEC-003 | Vault tamper detection | Corrupt 1 byte of .nexus_vault.json; try decrypt | InvalidToken raised; app logs ERROR; no crash |
| SEC-004 | No cleartext credentials | Strings-scan nexus_vault.json | No printable API key strings found in file |
| SEC-005 | CCXT uses HTTPS only | Inspect all exchange URLs in ExchangeManager | All URLs begin with https:// |

## 17.3 Reliability Tests

- REL-001: 30-minute continuous run — start NexusTrader in paper mode with synthetic feed; verify no crashes, memory leaks, or zombie threads after 30 minutes.

- REL-002: 100 consecutive trade cycles — execute 100 open+close paper trade pairs; verify equity curve consistent with P&L arithmetic.

- REL-003: Database integrity after 1000 trades — inspect SQLite WAL for corruption; verify row count and column integrity.

- REL-004: App restart recovery — start, execute 10 trades, force-kill process, restart; verify all 10 trades reloaded from DB.

# 18. Chaos and Fault Injection Testing

## 18.1 Network Fault Scenarios

| Test ID | Fault Injected | Method | Expected System Behavior |
| --- | --- | --- | --- |
| CHAOS-001 | Exchange API timeout | Mock ccxt to raise ccxt.RequestTimeout | Retry with backoff; FEED_STATUS inactive after 5 failures; no crash |
| CHAOS-002 | Intermittent connection drops | 50% of requests raise NetworkError | System degrades gracefully; feed poll interval increases; no data corruption |
| CHAOS-003 | Exchange returns stale price | Inject price timestamp 5 minutes in the past | DataFeedWorker publishes FEED_STATUS {active:False, stale:True} |
| CHAOS-004 | Malformed JSON from exchange | Return dict missing 'last' key from fetch_ticker | KeyError handled; warning logged; previous price retained |
| CHAOS-005 | CryptoPanic API down | Mock all requests returning 503 | SentimentAgent uses VADER fallback; no exception propagated |

## 18.2 System Resource Faults

| Test ID | Fault Injected | Method | Expected System Behavior |
| --- | --- | --- | --- |
| CHAOS-006 | SQLite locked (concurrent write) | Lock DB file; attempt PaperExecutor write | Operation queued/retried; no data loss; ERROR logged |
| CHAOS-007 | Out-of-memory pressure | Allocate 8 GB array; check NexusTrader RSS | System continues operating; no OOM crash; optional trim |
| CHAOS-008 | CUDA out-of-memory (FinBERT) | Exhaust GPU VRAM before FinBERT inference | CPU fallback activates; VADER used; no exception propagated |
| CHAOS-009 | Disk full — DB write fails | Mock SQLite write to raise OperationalError | Trade NOT executed; ERROR logged; system not corrupted |

## 18.3 Process Restart Scenarios

- CHAOS-010: Graceful shutdown — call application.quit(); verify all QThreads join within 10 seconds.

- CHAOS-011: Force kill (SIGKILL) — terminate process mid-trade; restart; verify DB integrity and no zombie positions.

- CHAOS-012: Rapid restart loop — start/stop app 10 times in 60 seconds; verify no resource leak (file handles, DB connections).

# 19. Regression Suite Design

## 19.1 Regression Baseline

After all P1/P2 defects are resolved and the full test suite passes, the current test results are captured as the regression baseline. Every subsequent code change must pass the baseline.

## 19.2 Regression Trigger Policy

| Code change type | Regression tests required |
| --- | --- |
| Bug fix | Full test class for affected component + smoke suite |
| New feature | All new tests for feature + full regression suite |
| Config change | Smoke suite + configuration-dependent integration tests |
| Dependency upgrade | Full regression suite + performance benchmarks |
| Refactoring | Full regression suite (no functional change expected) |
| RL enable | Full suite + RL-specific tests (SAC, CPPO, DuellingDQN) |

## 19.3 Smoke Suite (< 60 seconds)

The smoke suite runs on every git push and covers the most critical components:

- KeyVault: store/retrieve round-trip

- ExchangeManager: instantiation with mock credentials

- DataFeedWorker: start/stop lifecycle

- RiskGate: one pass, one reject

- PaperExecutor: init + one trade execution

- EventBus: publish/subscribe round-trip

- EnsembleRegimeClassifier: TRENDING_UP classification

- ConfluenceScorer: all-agree BUY scenario

- CrashDefenseController: EMERGENCY tier escalation

- OrderRouter: paper mode routing

## 19.4 Known Non-Regression Areas

The following areas are excluded from regression as they depend on external services or human operators:

- Live Bybit API connectivity (requires network + testnet uptime)

- Ollama/DeepSeek-R1 strategy generation (LLM non-determinism)

- UI rendering tests (Qt visual regression requires display server)

# 20. Defect Classification

## 20.1 Severity Levels

| Severity | Definition | Examples | SLA |
| --- | --- | --- | --- |
| P1 — Critical | System crash, data loss, security breach, or safety mechanism failure | CrashDefense does not trigger; KeyVault exposes key in log; DB corruption | Fix before next session; blocks all testing |
| P2 — High | Core functionality broken; significant feature unavailable | RiskGate misclassifies approved/rejected; PaperExecutor P&L calculation wrong | Fix within 2 sessions; blocks Demo readiness sign-off |
| P3 — Medium | Feature degraded but workaround exists | Wrong regime label for edge case; sentiment score off by 0.1 | Fix before Demo sign-off; does not block testing |
| P4 — Low | Cosmetic, logging, or minor UX issues | UI label misaligned; incorrect log message; spelling error | Fix in scheduled maintenance; does not affect sign-off |

## 20.2 Defect Lifecycle

- New: Test fails or manual tester discovers issue.

- Triaged: Severity assigned; root cause preliminary analysis complete.

- In Progress: Fix being implemented by engineer.

- Fix Ready: Code change committed; awaiting test verification.

- Verified: Test case that exposed defect now passes in CI.

- Closed: Defect confirmed resolved; regression test added to prevent recurrence.

## 20.3 Defect Tracking Template

| Field | Example Value | Field | Example Value | Notes |
| --- | --- | --- | --- | --- |
| Defect ID | DEF-042 | Severity | P1 | Assigned at triage |
| Title | CrashDef EMERGENCY tier not triggered at score 8.1 | Status | In Progress | One of P1/P2/P3/P4 |
| Found By | CD-003 automated | Owner | engineering@team |  |
| Component | CrashDefenseController | Fixed In | commit a3f9c2e |  |
| Steps to Repro | 1. Set crash_score=8.1 ... | Verified By | QA-AUTO-CD-003 |  |

# 21. Automated Test Suite Design

## 21.1 Pytest Project Structure

The test suite is organised to mirror the source tree, enabling discoverability and targeted test runs:

| tests/ | Root test package |
| --- | --- |
| tests/conftest.py | Session fixtures: QApplication, in-memory DB, mock exchange, EventBus |
| tests/unit/ | Pure unit tests — no external dependencies |
| tests/unit/test_keyvault.py | KeyVault KV-001 through KV-007 |
| tests/unit/test_riskgate.py | RiskGate RG-001 through RG-010 |
| tests/unit/test_confluence.py | ConfluenceScorer CS-001 through CS-008 |
| tests/unit/test_crashdefense.py | CrashDefenseController CD-001 through CD-012 |
| tests/unit/test_regime.py | EnsembleRegimeClassifier RC-001 through RC-013 |
| tests/unit/test_signals.py | All 8 SignalGenerator sub-models SG-001 through SG-012 |
| tests/unit/test_agents.py | BaseAgent contract BA-001 through BA-005 × 12 agents |
| tests/integration/ | Integration tests with real EventBus and DB |
| tests/integration/test_pipeline.py | End-to-end PIPE-001 through PIPE-004 |
| tests/integration/test_datafeed.py | DataFeedWorker DF-001 through DF-006 |
| tests/integration/test_execution.py | PaperExecutor PE-001 through PE-010, LiveExecutor LE-001 through LE-007 |
| tests/performance/ | Performance benchmarks (pytest-benchmark) |
| tests/chaos/ | Fault injection tests CHAOS-001 through CHAOS-012 |
| tests/fixtures/ | Cassettes, seed DB, synthetic data generators |

## 21.2 Conftest.py Session Fixtures

The following fixtures must be defined in conftest.py to ensure correct test isolation:

| Fixture Name | Scope | Description |
| --- | --- | --- |
| qt_app | session | Creates QApplication once. Required for all components that use Qt signals. |
| event_bus | function | Creates fresh EventBus per test. Teardown unsubscribes all handlers. |
| mock_exchange | function | Returns MagicMock with fetch_ticker, fetch_ohlcv, create_order pre-configured. |
| test_db | function | Creates in-memory SQLite; initialises all ORM tables; tears down after test. |
| paper_executor | function | PaperExecutor with test_db and initial_capital_usdt=10000. |
| synthetic_ohlcv | function | Factory fixture: returns a function to generate OHLCV DataFrames for named scenarios. |
| mock_keyvault | function | Returns KeyVault pointing to temp dir with pre-seeded dummy keys. |
| no_gpu | function | Monkeypatches torch.cuda.is_available → False for CPU-only tests. |

## 21.3 Top 25 Automated Tests (Priority Order)

| # | Test ID | Description | Section | Priority |
| --- | --- | --- | --- | --- |
| 1 | PIPE-001 | Full IDSS pipeline E2E — price to order | 15 | P1 |
| 2 | CD-005 | SYSTEMIC tier triggered at crash score 9.1 | 12 | P1 |
| 3 | CD-003 | EMERGENCY tier: ALL_POSITIONS_CLOSE emitted | 12 | P1 |
| 4 | RG-007 | All RiskGate checks pass → APPROVED candidate | 13 | P1 |
| 5 | RG-004 | Drawdown guard blocks candidate at 20% drawdown | 13 | P1 |
| 6 | PE-008 | No DetachedInstanceError loading 50 trade history rows | 14 | P1 |
| 7 | EB-004 | EventBus cross-thread delivery (QThread → main thread) | 15 | P1 |
| 8 | DF-002 | DataFeedWorker publishes FEED_STATUS active | 8 | P1 |
| 9 | RC-001 | TRENDING_UP regime correctly classified | 10 | P1 |
| 10 | RC-005 | CRASH regime classified on flash crash input | 10 | P1 |
| 11 | CS-001 | All-agree BUY → confluence score > 0.85 | 11 | P1 |
| 12 | CS-005 | CRASH regime raises confluence threshold to 0.85 | 11 | P1 |
| 13 | PE-007 | Trade history persists across PaperExecutor restart | 14 | P1 |
| 14 | KV-001 | KeyVault store/retrieve round-trip | 8 | P1 |
| 15 | KV-005 | API key never appears in log output | 8 | P1 |
| 16 | OR-004 | OrderRouter blocks submission during EMERGENCY | 14 | P1 |
| 17 | CHAOS-001 | Exchange timeout: retry+backoff without crash | 18 | P1 |
| 18 | CHAOS-004 | Malformed exchange response handled gracefully | 18 | P1 |
| 19 | RC-HYS-001 | 3-bar hysteresis prevents instant regime change | 10 | P2 |
| 20 | SG-003 | TrendModel returns ~0 signal when ADX < 20 | 11 | P2 |
| 21 | BA-002 | BaseAgent exponential backoff sequence correct | 9 | P2 |
| 22 | PERF-001 | IDSS pipeline latency < 100ms p95 | 17 | P2 |
| 23 | PIPE-002 | Pipeline halts on CRASH regime injection | 15 | P2 |
| 24 | HL-001 | HistoricalLoaderWorker instantiation with required args | 8 | P2 |
| 25 | CHAOS-011 | DB integrity after force-kill mid-trade | 18 | P2 |

# 22. Simulation and Replay Testing Framework

## 22.1 IDSSBacktester

IDSSBacktester performs bar-by-bar replay of the complete IDSS pipeline against historical data. Unlike simple strategy backtesting, it exercises the real EnsembleRegimeClassifier, SignalGenerator, ConfluenceScorer, and RiskGate — validating that the production code path produces consistent results.

## 22.2 Replay Test Suite

| Test ID | Data Set | Validation Focus | Pass Criterion |
| --- | --- | --- | --- |
| SIM-001 | BTC/USDT 1h Jan–Mar 2023 (bear market) | Crash regime detection during FTX fallout period | CRASH regime identified in Nov 2022 period; DEFENSIVE tier escalation triggered |
| SIM-002 | BTC/USDT 1h Jan–Mar 2024 (bull market) | TRENDING_UP regime dominance | > 60% of bars classified as TRENDING_UP or BREAKOUT_UP |
| SIM-003 | ETH/USDT 1h (high-volatility period) | Signal quality in volatile regime | ConfluenceScorer rejects > 50% of candidates (high selectivity) |
| SIM-004 | Synthetic step-change price (−20%) | Emergency tier engagement and pipeline halt | EMERGENCY tier reached within 3 bars; no orders after halt |
| SIM-005 | 1000-bar random walk | No false-positive signals in non-trending market | < 5% of bars generate approved candidates |

## 22.3 Determinism Verification

A critical property of the IDSS pipeline is determinism: the same historical data fed twice must produce identical trade candidates. This test suite verifies this property:

- SIM-DET-001: Run IDSSBacktester on 500-bar BTC/USDT twice with same random seed → compare candidate lists. Any divergence is a defect.

- SIM-DET-002: Same test with RL disabled vs enabled (rl.enabled: false) → RL bypass must produce same non-RL candidates.

## 22.4 Replay Test Validation Metrics

| Sharpe Ratio | Minimum 0.5 on simulated paper trades over 2023 dataset (positive risk-adjusted return required) |
| --- | --- |
| Max Drawdown | Never exceeds 25% on any replay dataset |
| Win Rate | Minimum 40% of closed trades positive (not necessarily profitable; validates directional consistency) |
| Signal Frequency | Between 0.5% and 10% of bars generate an approved trade candidate (not too noisy, not too silent) |
| Crash Trigger Accuracy | 100% of injected crash scenarios trigger DEFENSIVE or higher within 5 bars |

# 23. CI/CD Test Execution Pipeline

## 23.1 Pipeline Stages

The NexusTrader CI/CD pipeline is implemented in GitHub Actions with the following stages:

| Stage 1 — Lint | ruff check . + mypy (type checking) — fast fail on syntax/type errors |
| --- | --- |
| Stage 2 — Smoke Suite | pytest -m 'not slow and not gpu and not exchange and not ui' — runs in < 60 seconds |
| Stage 3 — Unit Tests | pytest tests/unit/ --cov=core --cov-fail-under=85 — full coverage check |
| Stage 4 — Integration | pytest tests/integration/ with mock exchange — full pipeline tests |
| Stage 5 — Performance | pytest tests/performance/ --benchmark-compare -- nightly only |
| Stage 6 — Chaos | pytest tests/chaos/ -- nightly only |
| Stage 7 — Replay | pytest tests/simulation/ -- nightly only (requires historical data cache) |

## 23.2 Branch Protection Rules

- main branch: Stages 1–4 must pass; no direct commits; PR required.

- develop branch: Stages 1–3 must pass; PR required.

- feature/* branches: Stage 1 (lint) required; stages 2–4 recommended.

## 23.3 Test Result Artifacts

- JUnit XML (test-results.xml): Uploaded to CI artifact store for each run; parsed by test reporting dashboard.

- HTML coverage report: coverage.html uploaded to CI; minimum 85% line coverage enforced.

- Benchmark JSON (benchmark.json): Stored and compared against previous nightly run; regression alert if any benchmark degrades > 20%.

## 23.4 Minimum Required Test Suite

If time is constrained, the following minimum set must pass before any Demo mode trading begins:

- All P1 tests listed in Section 21.3 (tests 1–18)

- All KeyVault security tests (KV-001 through KV-007)

- All CrashDefense tier tests (CD-001 through CD-008)

- All RiskGate tests (RG-001 through RG-010)

- PaperExecutor tests PE-001 through PE-010

- EventBus tests EB-001 through EB-007

- Full E2E pipeline PIPE-001 through PIPE-004

Estimated runtime of minimum suite: approximately 8 minutes in CI environment.

# 24. Manual Acceptance Test Checklist

## 24.1 Execution Instructions

Each test case below must be executed by a human operator on the developer workstation with a live Bybit Demo account configured. Record results in the log table following each test. All 15 cases must pass before proceeding to the Bybit Demo Readiness Checklist.

## 24.2 Test Cases

| ID | Test Case | Steps | Pass Criterion |
| --- | --- | --- | --- |
| MAT-001 | Application startup | 1. Launch NexusTrader.exe 2. Observe splash screen 3. Wait for main window | App opens within 5s; no error dialogs; all pages accessible |
| MAT-002 | Exchange connection | 1. Open Settings 2. Verify Bybit Demo credentials present 3. Check feed status | Feed indicator turns GREEN within 15 seconds |
| MAT-003 | Live price display | 1. Observe BTC/USDT price on dashboard 2. Wait 30 seconds | Price updates at least 3 times; value matches Bybit Demo chart |
| MAT-004 | Regime detection visible | 1. Observe regime badge on dashboard 2. Note value | Regime string shown (e.g., TRENDING_UP); not UNKNOWN after 30 bars |
| MAT-005 | Paper trade placement | 1. Confirm paper mode active 2. Observe trade candidate from pipeline 3. Verify order executes | Trade appears in trade history within 60 seconds of candidate approval |
| MAT-006 | Trade history persistence | 1. Execute 3 paper trades 2. Close app completely 3. Reopen app | All 3 trades visible in trade history after restart |
| MAT-007 | Equity curve rendering | 1. Execute 5 trades (mix wins/losses) 2. Open equity chart | Chart renders; curve matches sum of P&L for all trades |
| MAT-008 | Emergency stop button | 1. Click Emergency Stop 2. Observe system response | SYSTEMIC tier shown; trading halted; no new orders; UI shows HALTED state |
| MAT-009 | Resume from halt | 1. System in HALTED state 2. Click Resume 3. Confirm dialog | Confirmation dialog appears; system resumes only after OK clicked |
| MAT-010 | Settings save and reload | 1. Change max_concurrent_positions to 2 2. Save 3. Restart app | Value is 2 after restart; RiskGate respects new limit |
| MAT-011 | API key security | 1. Open Settings 2. Inspect API key field | Field is masked (dots/asterisks); key value not readable on screen |
| MAT-012 | Strategy lab basic flow | 1. Open Strategy Lab 2. Enter simple prompt 3. Submit | Response received within 60 seconds; valid JSON strategy generated |
| MAT-013 | Scanner page load | 1. Open Market Scanner 2. Wait for data | Table populates; no Unicode error dialogs; symbols visible |
| MAT-014 | Stop trading clean shutdown | 1. Click Stop Trading while pipeline active 2. Wait | All QThreads stop within 10 seconds; no Python exception dialogs |
| MAT-015 | Crash defense visual feedback | 1. Temporarily lower crash score threshold to 3.0 in config 2. Observe behavior | DEFENSIVE tier indicator appears on dashboard; BUY signals blocked; restore config after test |

## 24.3 Manual Test Execution Log

| Test ID | Date | Tester | Result | Notes / Defects |
| --- | --- | --- | --- | --- |
| MAT-001 | _________ | _________ | Pass / Fail |  |
| MAT-002 | _________ | _________ | Pass / Fail |  |
| MAT-003 | _________ | _________ | Pass / Fail |  |
| MAT-004 | _________ | _________ | Pass / Fail |  |
| MAT-005 | _________ | _________ | Pass / Fail |  |
| MAT-006 | _________ | _________ | Pass / Fail |  |
| MAT-007 | _________ | _________ | Pass / Fail |  |
| MAT-008 | _________ | _________ | Pass / Fail |  |
| MAT-009 | _________ | _________ | Pass / Fail |  |
| MAT-010 | _________ | _________ | Pass / Fail |  |
| MAT-011 | _________ | _________ | Pass / Fail |  |
| MAT-012 | _________ | _________ | Pass / Fail |  |
| MAT-013 | _________ | _________ | Pass / Fail |  |
| MAT-014 | _________ | _________ | Pass / Fail |  |
| MAT-015 | _________ | _________ | Pass / Fail |  |

# 25. Bybit Demo Readiness Checklist

## 25.1 Overview

This checklist is the final gate before enabling autonomous NexusTrader operation in Bybit Demo mode. Every item must be marked DONE with evidence before sign-off. Items marked with (*) are absolute blockers — the program MUST NOT proceed to Demo trading if any (*) item is incomplete.

## 25.2 Infrastructure Readiness

| # | Item | Evidence Required | Status |
| --- | --- | --- | --- |
| 1(*) | Bybit Demo account created and funded | Screenshot of testnet.bybit.com account with USDT balance | [ ] DONE |
| 2(*) | Bybit Demo API key + secret stored in KeyVault | KeyVault KV-001 test passes; key retrievable | [ ] DONE |
| 3(*) | config.yaml: exchange.testnet: true | Grep config.yaml for 'testnet: true' | [ ] DONE |
| 4(*) | config.yaml: trading.mode: paper | Grep config.yaml for 'mode: paper' — NOT live | [ ] DONE |
| 5 | config.yaml: data.websocket_enabled: false | Confirm REST polling (per data feed fix, session 3) | [ ] DONE |
| 6(*) | NexusTrader connects to Bybit Demo without error | ExchangeManager test EM-001; manual MAT-002 passed | [ ] DONE |
| 7 | GPU/CUDA operational (optional for Demo) | torch.cuda.is_available() returns True | [ ] DONE |

## 25.3 Automated Test Gate

| # | Test Suite | Required Result | Status |
| --- | --- | --- | --- |
| 8(*) | Minimum automated test suite (Section 23.4) | 100% pass rate | [ ] DONE |
| 9(*) | All P1 tests (Section 21.3 tests 1–18) | 100% pass rate | [ ] DONE |
| 10 | Code coverage | >= 85% line coverage | [ ] DONE |
| 11(*) | KeyVault security tests KV-001 to KV-007 | All 7 pass | [ ] DONE |
| 12(*) | CrashDefense tests CD-001 to CD-008 | All 8 pass; emergency tier verified | [ ] DONE |
| 13(*) | RiskGate tests RG-001 to RG-010 | All 10 pass; all rejection reasons verified | [ ] DONE |
| 14(*) | PaperExecutor tests PE-001 to PE-010 | All 10 pass; no DetachedInstanceError | [ ] DONE |
| 15 | Performance benchmark PERF-001 | IDSS latency < 100ms p95 | [ ] DONE |

## 25.4 Manual Acceptance Gate

| # | Manual Test | Required Result | Status |
| --- | --- | --- | --- |
| 16(*) | All 15 Manual Acceptance Tests (Section 24.2) | All 15 = PASS | [ ] DONE |
| 17(*) | Emergency stop confirmed operational | MAT-008 = PASS; UI shows HALTED | [ ] DONE |
| 18(*) | Trade persistence confirmed after restart | MAT-006 = PASS; trades survive app kill | [ ] DONE |
| 19 | Equity curve visually verified | MAT-007 = PASS; chart matches P&L | [ ] DONE |

## 25.5 Defect Gate

| # | Defect Status Check | Required State | Status |
| --- | --- | --- | --- |
| 20(*) | Zero open P1 defects | Defect tracker: P1 count = 0 | [ ] DONE |
| 21(*) | Zero open P2 defects | Defect tracker: P2 count = 0 | [ ] DONE |
| 22 | All P3 defects triaged | Each P3 has assigned owner and timeline | [ ] DONE |
| 23 | All test failures investigated | No 'unknown' test failures in run_tests.py output | [ ] DONE |

## 25.6 Operational Readiness

| # | Operational Check | Verification Method | Status |
| --- | --- | --- | --- |
| 24 | Max drawdown limit configured | config.yaml: risk.max_drawdown_pct <= 20 | [ ] DONE |
| 25 | Max concurrent positions configured | config.yaml: risk.max_concurrent_positions <= 3 | [ ] DONE |
| 26 | Initial capital set correctly | config.yaml: trading.initial_capital_usdt > 0 | [ ] DONE |
| 27(*) | Auto-execute threshold verified | config.yaml: execution.auto_execute_min_score = 0.72 | [ ] DONE |
| 28 | RL disabled for Demo phase | config.yaml: rl.enabled: false | [ ] DONE |
| 29 | Log level appropriate | config.yaml: logging.level: INFO (not DEBUG in prod) | [ ] DONE |
| 30(*) | System endurance test passed | REL-001: 30-minute run completed without crash | [ ] DONE |

## 25.7 Sign-Off

| QA Lead Sign-Off | Name: _____________________ Date: _____________ Signature: _________________ |
| --- | --- |
| Engineering Lead Sign-Off | Name: _____________________ Date: _____________ Signature: _________________ |
| Decision | [ ] APPROVED FOR BYBIT DEMO TRADING [ ] NOT APPROVED — See open items above |
| Notes | ________________________________________________________________________ ________________________________________________________________________ |

# Appendix A: Phased Validation Rollout

This appendix defines a recommended execution sequence to complete the validation program efficiently given time and resource constraints.

## Phase 1 — Foundation (Days 1–2)

Target: Core infrastructure and safety mechanisms verified.

- Write conftest.py with all session fixtures (qt_app, mock_exchange, test_db).

- Implement and execute: KV-001 to KV-007, EM-001 to EM-006, DF-001 to DF-006.

- Implement and execute: All RiskGate tests RG-001 to RG-010.

- Implement and execute: All CrashDefense tests CD-001 to CD-012.

- Gate: All P1 safety tests must pass before Phase 2.

## Phase 2 — IDSS Pipeline (Days 3–5)

Target: Full decision pipeline validated with synthetic data.

- Implement and execute: RC-001 to RC-013, HMM-001 to HMM-004, hysteresis tests.

- Implement and execute: SG-001 to SG-012 (all 8 SignalGenerator sub-models).

- Implement and execute: CS-001 to CS-008 (ConfluenceScorer).

- Implement and execute: BA-001 to BA-005 × 12 agents.

- Gate: ConfluenceScorer must correctly filter low-confidence signals before Phase 3.

## Phase 3 — Execution & Persistence (Days 6–7)

Target: Order execution and DB persistence validated.

- Implement and execute: PE-001 to PE-010 (PaperExecutor, including DB persistence).

- Implement and execute: LE-001 to LE-007 (LiveExecutor with mock exchange).

- Implement and execute: OR-001 to OR-004 (OrderRouter).

- Implement and execute: PIPE-001 to PIPE-004 (end-to-end pipeline integration).

- Gate: PE-007 (trade persistence) and PIPE-001 (full E2E) must pass before Phase 4.

## Phase 4 — Non-Functional & Chaos (Days 8–9)

Target: Performance, reliability, and fault tolerance verified.

- Execute all PERF benchmarks (PERF-001 to PERF-009).

- Execute all CHAOS tests (CHAOS-001 to CHAOS-012).

- Execute SIM replay tests (SIM-001 to SIM-005).

- Execute 30-minute endurance test (REL-001).

## Phase 5 — Manual Acceptance & Sign-Off (Day 10)

Target: Human operator validation and final Demo readiness certification.

- Execute all 15 Manual Acceptance Tests with Bybit Demo connected.

- Complete the Bybit Demo Readiness Checklist (Section 25) — all 30 items.

- Resolve any outstanding P1/P2 defects.

- Obtain QA Lead and Engineering Lead sign-off.

- NexusTrader is cleared for autonomous operation in Bybit Demo mode.

# Appendix B: Top 15 Manual UI Test Cases

The 15 manual UI tests are defined in full in Section 24. This appendix provides a condensed reference card for the operator executing the tests.

| ID | Area | Quick Description | Max Time | Status |
| --- | --- | --- | --- | --- |
| MAT-001 | Launch | App opens within 5s; no errors | 1 min | Pass / Fail |
| MAT-002 | Connection | Feed turns GREEN; Bybit Demo connected | 2 min | Pass / Fail |
| MAT-003 | Price | Price updates 3x in 30s; matches exchange | 1 min | Pass / Fail |
| MAT-004 | Regime | Regime badge shows valid string; not UNKNOWN | 2 min | Pass / Fail |
| MAT-005 | Paper trade | Trade appears in history within 60s | 5 min | Pass / Fail |
| MAT-006 | Persistence | Trades survive app close+reopen | 3 min | Pass / Fail |
| MAT-007 | Equity curve | Chart renders; matches P&L arithmetic | 3 min | Pass / Fail |
| MAT-008 | Emergency stop | HALTED state; no new orders | 2 min | Pass / Fail |
| MAT-009 | Resume from halt | Confirmation dialog required; resumes after OK | 2 min | Pass / Fail |
| MAT-010 | Settings save | max_concurrent_positions persists after restart | 3 min | Pass / Fail |
| MAT-011 | API key masking | Key field masked; not readable on screen | 1 min | Pass / Fail |
| MAT-012 | Strategy lab | Valid JSON strategy generated within 60s | 3 min | Pass / Fail |
| MAT-013 | Scanner | Table populates; no Unicode errors | 2 min | Pass / Fail |
| MAT-014 | Stop trading | All threads stop within 10s; no exceptions | 2 min | Pass / Fail |
| MAT-015 | Crash defense UI | DEFENSIVE indicator appears; BUY blocked | 5 min | Pass / Fail |