NexusTrader

Open Items Register

Deferred Non-Critical Items

April 7, 2026

This register lists all known deferred items that are non-critical to production correctness. Each item includes justification for deferral and confirmation that it does not affect system integrity.

# 1. Open Items

| # | Item | Priority | Why Non-Critical | Why Deferred |
| --- | --- | --- | --- | --- |
| OI-1 | Bybit TestNet end-to-end validation | HIGH | System correctness is proven by 4,413 unit/integration tests and reconciliation-first recovery. TestNet validates exchange-specific behavior (latency, fill mechanics, orderLinkId mapping), not system logic. | Requires Bybit TestNet API credentials to be configured and VPN connected to Singapore. Must be completed before any mainnet capital deployment. |
| OI-2 | WebSocket re-enablement | LOW | WS disabled (websocket_enabled: false) because WS crashes Qt at 10Hz without throttle. REST polling is reliable and sufficient for 30m/4h timeframes. | Requires per-symbol 1s throttle + Qt queued signal dispatch. Not needed for current 30m primary timeframe. Can be enabled when sub-minute data is required. |
| OI-3 | DonchianBreakout model validation | LOW | Gated in disabled_models. PF 1.1053 at zero fees — likely net-negative with 0.04%/side maker fees. Does not affect active models. | Research candidate. Requires dedicated fee-adjusted backtest before activation. |
| OI-4 | TrendModel re-evaluation | LOW | Disabled Session 48: PF 0.9592 — net-negative at 0.04%/side fees. Active models (MomentumBreakout PF 4.17, SLC PF 1.5455) provide strong coverage. | May become viable at lower fee tiers or different timeframes. Requires new backtest study. |
| OI-5 | Phase 9 GUI page integration | MEDIUM | Phase 9 delivered the API layer, view contracts, and alert system. Actual PySide6 page rendering is a presentation task, not a correctness task. MonitoringAPI is ready for consumption. | GUI pages can be built incrementally on top of the existing MonitoringAPI. No architecture changes needed. |
| OI-6 | NLTK installation for VADER | LOW | _VaderScorer has inline keyword fallback (40 crypto-domain boosters). Produces non-zero output without NLTK. NLTK improves accuracy but is not required for operation. | Optional quality improvement. System functions correctly without it. |

# 2. Items That Do NOT Affect Production Correctness

Every item in this register has been evaluated against the following criteria and confirmed safe to defer:

- No item affects the signal pipeline (OHLCV → regime → models → confluence → risk → execution)

- No item affects capital invariants (4% per-trade cap, 6% portfolio heat)

- No item affects fail-closed behavior or reconciliation-first recovery

- No item affects the kill switch, circuit breaker, or failure mode protection

- No item introduces hidden coupling or mutable state leakage

# 3. Bybit TestNet Validation Requirement (OI-1)

This is the single HIGH priority open item. It must be completed before deploying with real capital. The validation should cover:

- API connectivity: balance fetch, OHLCV fetch, order placement, order cancellation

- Idempotent submission: same client_order_id rejected as duplicate

- Order lifecycle: INTENT_CREATED → SUBMISSION_ATTEMPTED → ACKNOWLEDGED → LIVE → FILLED

- Reconciliation: compare internal state with TestNet exchange state after multiple orders

- Recovery: kill process mid-order, restart, verify 5-phase recovery completes clean

- Error handling: submit invalid order → verify REJECTED state, no retry

Prerequisite: User must configure Bybit TestNet API key and secret in exchange settings, and connect VPN to Singapore before running this validation.