NEXUS TRADER

Bybit Testnet Production-Readiness Audit

& Implementation Proposal

Classification: INTERNAL — SAFETY-CRITICAL

Date: April 7, 2026  |  Version: 1.0

System: NexusTrader v1.3 (Session 51)

Target: Bybit Testnet (api-testnet.bybit.com)

# Table of Contents

# 1. Executive Summary

## 1.1 Verdict

NexusTrader is NOT ready for Bybit Testnet-first operation in its current state. However, the codebase contains a sophisticated, production-grade live execution subsystem (Phase 8: core/intraday/live/) that was designed precisely for real exchange integration. The gap is not in capability but in wiring: the Phase 8 subsystem is complete but not yet connected to the main application bootstrap, and the primary execution path still routes through PaperExecutor.

## 1.2 Major Blockers

- B1 — Execution path defaults to PaperExecutor: OrderRouter initializes with mode="paper". The Phase 8 LiveExecutor (core/intraday/live/live_executor.py) with its 10-state order state machine, idempotency store, and exchange adapter is complete but not wired into the application bootstrap.

- B2 — SL/TP monitored client-side only: Stop-loss and take-profit are checked in-memory on each tick via on_tick(). No exchange-native stop orders are placed. If the application crashes or loses connectivity, open positions have zero protection.

- B3 — No startup exchange state sync: On restart, both PaperExecutor and the core/execution/live_executor.py initialize _positions = {}. Existing exchange positions become invisible to risk gates, crash defense, and UI. The Phase 8 RestartRecoveryManager exists but is not invoked in main.py.

- B4 — Risk engine uses internal state, not exchange truth: RiskGate.validate() receives available_capital_usdt as a parameter from the caller — no cross-check against exchange.fetch_balance(). Portfolio heat, max positions, and drawdown all derive from the internal _positions dict, which can diverge from exchange reality.

- B5 — No periodic reconciliation loop: The Phase 8 OrderReconciliationEngine is implemented but runs only on-demand. There is no background scheduler that periodically compares internal state against exchange state to detect drift.

## 1.3 Major Risk Areas

- Phantom positions: exchange holds positions unknown to internal state after restart or crash

- Phantom risk: internal state shows positions that no longer exist on exchange (failed close, manual intervention on exchange UI)

- Balance divergence: position sizing uses cached/internal balance, not live exchange balance

- Unprotected positions on crash: no server-side SL orders means a 5-minute outage during a flash crash has unlimited downside

- Partial fill handling absent in core/execution/live_executor.py: market orders assumed to fill completely

- UI pages (Dashboard, Paper Trading, Orders & Positions, Performance Analytics) hardcoded to PaperExecutor data source

## 1.4 Required Architecture Changes

- Wire Phase 8 live subsystem into application bootstrap (ExchangeAdapter, IdempotencyStore, LiveExecutor, ReconciliationEngine, RecoveryManager)

- Implement exchange-native SL/TP order placement as server-side stops

- Add periodic reconciliation loop (every 30–60 seconds)

- Create AccountStateService abstraction that all consumers (risk, UI, notifications) query instead of PaperExecutor

- Implement startup exchange state hydration via RestartRecoveryManager before trading resumes

- Refactor 6 GUI pages to use mode-aware data routing

# 2. Deep Audit Report

## 2.1 Execution / Exchange Integration

### 2.1.1 Current Architecture

NexusTrader has two parallel execution subsystems:

- Primary path (active): core/execution/ — PaperExecutor (1,951 lines), LiveExecutor (844 lines), OrderRouter, SmartOrderExecutor. OrderRouter defaults to mode="paper". The LiveExecutor in this path places market orders via CCXT, tracks positions in-memory, persists to SQLite, but has no order state machine, no idempotency, and no reconciliation.

- Phase 8 path (complete, not wired): core/intraday/live/ — LiveExecutor (751 lines), ExchangeAdapter (496 lines), OrderLifecycle (478 lines, 10-state FSM), IdempotencyStore (343 lines), ReconciliationEngine (527 lines), RecoveryManager (491 lines). This subsystem is production-grade with explicit state transitions, crash recovery, and exchange error classification. It is fully tested (5 test files) but not connected to the main application bootstrap.

### 2.1.2 Order Type Support

Entry orders: MARKET only (both executors). SmartOrderExecutor supports limit-first-then-escalate but is not integrated into the submission path.

Exit orders: MARKET only, triggered client-side by on_tick() SL/TP monitoring. SmartOrderExecutor has a place_stop_loss() method that places real stop-market orders on exchange, but this is not used in the main path.

Missing: reduce-only orders, bracket orders (OTO/OCO), conditional/trigger orders, time-in-force handling.

### 2.1.3 Symbol Normalization

Relies entirely on CCXT market metadata. No NexusTrader-level normalization layer. Symbol format is CCXT standard ("BTC/USDT"). Exchange-specific quirks (e.g., Bybit linear contract symbols "BTC/USDT:USDT") are handled by CCXT but not validated at the application level.

### 2.1.4 Precision and Minimum Order Handling

LiveExecutor (core/execution/) validates against exchange minimums (amount.min, cost.min) and rounds via ccxt.amount_to_precision(). PaperExecutor uses round(quantity, 8). No tick-size validation on prices. No min-notional check beyond cost.min.

### 2.1.5 Rate Limiting

Delegated to CCXT (enableRateLimit: True). No NexusTrader-level adaptive throttling, no explicit rate limit counters, no backoff on 429 responses beyond CCXT defaults. The Phase 8 ExchangeAdapter has exponential backoff retry (base 500ms, max 5s, 3 retries) for transient errors including RateLimitExceeded.

### 2.1.6 Retry and Idempotency

core/execution/live_executor.py: No retry logic. Single attempt; failure logs and returns False. No client_order_id generation.

core/intraday/live/: Full idempotency via deterministic client_order_id generation, persisted IdempotencyStore, and retry with exponential backoff via ExchangeAdapter. Crash-after-submit scenario handled via RECOVERY_PENDING state.

## 2.2 Source-of-Truth Analysis

### 2.2.1 Balance / Capital

PaperExecutor: _capital is an internal float, initialized from constructor, overwritten by SQLite replay on restart. Never touches exchange.

core/execution/LiveExecutor: _fetch_usdt_balance() calls exchange.fetch_balance() with 30-second cache. Used only for drawdown_pct property. NOT used during position sizing or risk gate checks.

Required: Balance must always be sourced from exchange for risk decisions. 30-second cache acceptable for display, not for sizing.

### 2.2.2 Open Positions

PaperExecutor: In-memory dict, persisted to data/open_positions.json. Authoritative for paper mode.

core/execution/LiveExecutor: In-memory dict (_positions), initialized empty on startup. No exchange sync on restart. Positions only exist if opened during current session.

Phase 8 path: PortfolioState with PositionRecord domain model. RestartRecoveryManager fetches exchange positions on startup and reconciles.

Required: On startup and periodically, open positions must be fetched from exchange and reconciled with internal state.

### 2.2.3 Orders

core/execution/LiveExecutor: Tracks entry_order_id and exit_order_id from CCXT response. No comprehensive order state tracking. No open orders query.

Phase 8: LiveOrder with 10-state OrderLifecycleState FSM, full audit trail, fill tracking with VWAP averaging, exchange_order_id correlation.

Required: Phase 8 order model must be the canonical order representation.

### 2.2.4 PnL

Realized PnL: Computed locally as (exit_price - entry_price) * quantity. Not validated against exchange execution reports.

Unrealized PnL: Computed from current_price vs entry_price on each tick. Not compared to exchange-reported unrealized PnL.

Required: Post-trade PnL should be validated against exchange execution history.

### 2.2.5 Trade History

Stored in SQLite (paper_trades / live_trades tables). No FK constraints to exchange model. Not reconciled against exchange trade history endpoint.

## 2.3 Risk Engine

15 unsafe assumptions were identified in the risk subsystem when operating against a real exchange:

- RiskGate.validate() receives available_capital_usdt as parameter — no exchange cross-check

- Portfolio heat calculated from internal _positions dict — can undercount if exchange has unknown positions

- Max concurrent positions counted from internal state — bypassable if exchange has positions not in dict

- Crash defense (close_all_longs) operates on internal positions only — won't close exchange-side orphans

- Position flattening returns success count from internal state, not exchange confirmation

- Drawdown circuit breaker uses internal peak_capital — resets on restart, no sync to exchange

- CapitalModel equity initialized from constructor parameter — not from exchange balance

- EV gate assumes 0.05% uniform slippage — no per-symbol or per-market-condition adjustment

- Crash detector uses OHLCV DataFrames that can be 1–5 minutes stale

- Position sizer has 3 modes (risk_based, kelly, pos_frac) — no audit trail of which was used per position

## 2.4 Recovery / Restart

Current state: main.py initializes PaperExecutor, agents, crash defense, notifications, and GUI. No exchange state sync occurs. PaperExecutor loads from JSON + SQLite replay. LiveExecutor starts with empty state.

Phase 8 state: RestartRecoveryManager implements a 5-phase deterministic recovery (LOAD → FETCH → RECONCILE → REBUILD → COMPLETED). Trading is blocked until recovery completes with is_clean=True. This is the correct architecture but is not invoked in the startup sequence.

Required: RestartRecoveryManager.recover() must be called in main.py before any trading activity. The FETCH phase queries exchange for open orders, positions, and balance. The RECONCILE phase uses OrderReconciliationEngine to detect and resolve mismatches. Trading is gated on clean reconciliation.

## 2.5 Monitoring / Alerts

NotificationManager supports 5 channels (WhatsApp, Telegram, Email, SMS, Gemini). It subscribes to EventBus topics for trade events, risk alerts, and system errors. Deduplication window of 60 seconds prevents spam.

Missing notifications for exchange-backed operation:

- Exchange disconnected / reconnected (EXCHANGE_DISCONNECTED event exists but no notification template)

- Account sync failed

- Order rejected by exchange (distinct from risk gate rejection)

- Order partially filled (no partial fill concept in current notification templates)

- Order stuck unfilled beyond threshold

- Cancel request failed

- State divergence detected (reconciliation mismatch)

- Stale exchange data (no freshness tracking for account state)

## 2.6 Testing Coverage

The Phase 8 test suite (5 files) provides strong coverage for the intraday/live subsystem:

- test_phase8_live_executor.py: Happy path, idempotency, failures, timeouts, partial fills

- test_phase8_order_lifecycle.py: All 10 states, 21 valid transitions, invalid transitions

- test_phase8_reconciliation.py: Mismatch detection, orphan orders, crash recovery

- test_phase8_exchange_adapter.py: Error classification (7 types), retry logic

- test_phase8_idempotency.py: Persistence, deduplication

Missing test coverage:

- End-to-end integration with real Bybit Testnet API (currently mocked)

- Reconciliation with actual exchange responses

- UI page data routing in live/sandbox mode

- Startup recovery sequence integration test

- Bybit-specific error codes and behaviors

- WebSocket reconnection under data loss

# 3. Findings Table

Each finding includes severity, subsystem, current behavior, why it is unsafe, proposed fix, and whether it blocks testnet operation.

| ID | Severity | Subsystem | Current Behavior | Why Unsafe | Proposed Fix | Blocks? |
| --- | --- | --- | --- | --- | --- | --- |
| F-01 | CRITICAL | Execution | OrderRouter defaults to mode="paper"; Phase 8 LiveExecutor not wired | All orders route to PaperExecutor; no real exchange interaction | Wire Phase 8 subsystem into app bootstrap with mode toggle | YES |
| F-02 | CRITICAL | Execution | SL/TP monitored client-side in on_tick(); no exchange stop orders | App crash = unprotected positions with unlimited downside | Place exchange-native stop-market orders; keep client-side as backup | YES |
| F-03 | CRITICAL | Recovery | _positions = {} on startup; no exchange state sync | Existing exchange positions invisible to all subsystems | Call RestartRecoveryManager.recover() in main.py startup | YES |
| F-04 | CRITICAL | Risk | available_capital from internal state, not exchange.fetch_balance() | Position can be sized larger than actual exchange balance | Cross-check exchange balance before every risk gate approval | YES |
| F-05 | CRITICAL | Risk | Portfolio heat from internal _positions only | Heat underestimated if exchange has positions not in internal dict | Periodic reconciliation; risk gate queries exchange state | YES |
| F-06 | HIGH | Reconcil. | No periodic reconciliation loop | State drift undetected until restart | Add 30-60s background reconciliation scheduler | YES |
| F-07 | HIGH | Execution | Market orders assumed to fill completely; no partial fill handling in core/execution/live_executor.py | Partial fills leave position in inconsistent state | Use Phase 8 LiveOrder fill tracking with VWAP averaging | YES |
| F-08 | HIGH | Risk | Crash defense close_all_longs() has no exchange fill confirmation | Phantom closures: internal thinks closed, exchange still open | Verify exchange positions after crash defense actions | YES |
| F-09 | HIGH | Risk | Drawdown circuit breaker resets peak_capital on restart | Circuit breaker won't trigger if real drawdown occurred pre-restart | Sync peak_equity from exchange balance history on startup | YES |
| F-10 | HIGH | UI | Dashboard hardcoded "Paper mode" subtitle | Misleading mode indicator when on testnet | Dynamic mode label from exchange_manager | YES |
| F-11 | HIGH | UI | Paper Trading page routes only to PaperExecutor | Shows empty/stale data in live mode | Refactor to mode-aware data routing via AccountProvider | YES |
| F-12 | HIGH | UI | Demo Live Monitor page is demo-only | Entire page irrelevant for testnet operation | Rename to Account Monitor; conditional data source | YES |
| F-13 | HIGH | UI | Orders & Positions pulls only from PaperExecutor | No exchange orders/positions visible in live mode | Route to exchange API when mode is live/sandbox | YES |
| F-14 | HIGH | Notify | No notification templates for exchange-specific events | Operator blind to exchange disconnects, rejections, partial fills | Add 8+ new notification templates and EventBus subscriptions | YES |
| F-15 | MEDIUM | Execution | No reduce-only, bracket, or conditional orders | Cannot place OCO SL+TP simultaneously on exchange | Implement bracket order support for Bybit | No |
| F-16 | MEDIUM | Execution | No client_order_id in core/execution/live_executor.py | Cannot deduplicate on retry; risk of double-ordering | Use Phase 8 deterministic client_order_id generation | No |
| F-17 | MEDIUM | Data | exchange.fetch_balance() has 30-second cache TTL | Stale balance used for display; acceptable for display, not for sizing | Separate display cache (30s) from risk-critical fresh fetch | No |
| F-18 | MEDIUM | UI | Performance Analytics has hardcoded "Demo Readiness" section | Misleading when in testnet mode | Conditional section title and evaluator | No |
| F-19 | MEDIUM | Risk | EV gate uses uniform 0.05% slippage | Slippage varies significantly by symbol and market conditions | Per-symbol slippage estimation from recent fills | No |
| F-20 | MEDIUM | Recovery | No "last synced at" or data freshness indicator in UI | Operator cannot assess staleness of displayed data | Add freshness timestamp to all exchange-backed UI panels | No |
| F-21 | LOW | Execution | SmartOrderExecutor not integrated into main path | Missing maker fee savings opportunity | Optional integration as configurable entry strategy | No |
| F-22 | LOW | Data | No Bybit-specific error code mapping | Generic CCXT errors may miss Bybit-specific nuances | Add Bybit error code table to ExchangeAdapter | No |
| F-23 | LOW | UI | IDSS Scanner has no mode warning banner | User may not realize signals will trigger real orders | Add prominent mode indicator banner | No |
| F-24 | LOW | Risk | Crash detector uses OHLCV DataFrames that can be minutes stale | Delayed crash detection in fast-moving markets | Feed real-time ticker data at higher frequency | No |

# 4. Page-by-Page UI Audit

20 GUI pages audited. 11 are mode-agnostic and require no changes. 3 are paper-only and require significant refactoring. 6 require moderate updates.

| # | Page | Status | Data Source | Priority | Required Changes |
| --- | --- | --- | --- | --- | --- |
| 1 | Dashboard | Mixed | PaperExecutor | HIGH | Dynamic mode label; exchange balance when live |
| 2 | Demo Live Monitor | Demo-only | PaperExecutor | CRITICAL | Rename; route to exchange data in live mode |
| 3 | System Health | Good | Event Bus | — | None |
| 4 | Risk Management | Mixed | PaperExecutor | MEDIUM | Use exchange_manager for mode; exchange portfolio |
| 5 | AI Intelligence | Good | Event Bus | — | None |
| 6 | Market Regime | Good | Event Bus | — | None |
| 7 | IDSS AI Scanner | Mixed | Scanner Engine | LOW | Add mode warning banner |
| 8 | Chart Workspace | Good | CCXT OHLCV | — | None |
| 9 | Paper Trading | Paper-only | PaperExecutor | CRITICAL | Full refactor: mode-aware data routing |
| 10 | Research Lab | Good | BacktestRunner | — | None |
| 11 | Backtesting | Good | BacktestRunner | — | None |
| 12 | News & Sentiment | Good | APIs | — | None |
| 13 | Orders & Positions | Mixed | PaperExecutor | HIGH | Exchange API routing in live mode |
| 14 | Performance Analytics | Mixed | PaperExecutor | HIGH | Conditional "Demo/Live Readiness" section |
| 15 | Tuning Proposals | Good | Analysis Engine | — | None |
| 16 | Notifications | Good | Settings | — | None |
| 17 | Exchange Mgmt | Good | DB + CCXT | — | None (exemplary implementation) |
| 18 | Settings | Good | Settings | — | None |
| 19 | Logs | Good | Logging | — | None |
| 20 | Help Center | Good | Static | — | None |

# 5. Source-of-Truth Design Proposal

## 5.1 Authority Model

The following authority model defines what is authoritative for each state component when operating against Bybit Testnet:

| State Component | Authority | Internal Role | Sync Mechanism |
| --- | --- | --- | --- |
| Account Balance | Exchange (fetch_balance) | Display cache (30s TTL) | Fresh fetch for risk decisions |
| Available Margin | Exchange (fetch_balance) | Derived from balance cache | Fresh fetch before position sizing |
| Open Positions | Exchange (fetch_positions) | Shadow copy for fast access | Reconciliation every 30–60s |
| Open Orders | Exchange (fetch_open_orders) | LiveOrder state machine | Reconciliation every 30–60s |
| Order Status | Exchange (fetch_order) | OrderLifecycleState FSM | Event-driven + periodic poll |
| Fills | Exchange execution reports | FillRecord domain model | WebSocket watch_orders + REST poll |
| Realized PnL | Computed from exchange fills | Stored in SQLite for history | Post-trade validation |
| Unrealized PnL | Exchange (position.unrealizedPnl) | Client-side estimate between syncs | Sync on each reconciliation |
| Trade History | Exchange (fetch_my_trades) | SQLite archive | Periodic sync + startup load |
| Risk State | Derived from exchange truth | CapitalModel + ExposureTracker | Recomputed after each reconciliation |
| Strategy Intent | Internal (OrderCandidate) | Authoritative for intent | Never overridden by exchange |

## 5.2 AccountStateService

A new singleton service that encapsulates all exchange state queries and provides a unified interface to all consumers:

- Wraps ExchangeAdapter for all balance, position, order queries

- Maintains an in-memory snapshot (AccountSnapshot) refreshed every 30 seconds or on-demand

- Exposes get_balance(), get_positions(), get_open_orders(), get_order(id) methods

- Publishes ACCOUNT_STATE_UPDATED event on each refresh

- All consumers (RiskGate, CrashDefense, UI pages, PositionSizer) query this service instead of PaperExecutor or direct CCXT calls

- Tracks data freshness (last_synced_at) exposed to UI for staleness indicators

## 5.3 Local Cache vs Authority

Local caches are permitted for performance but MUST be treated as stale-by-default:

- Display caches (30s TTL): acceptable for UI rendering, clearly marked with freshness timestamp

- Risk-critical queries: MUST bypass cache and fetch fresh from exchange (balance for sizing, positions for heat)

- Reconciliation mismatch: triggers immediate full refresh of all cached state

- Exchange disconnect: all caches marked stale; UI shows warning banner; new trades blocked

# 6. Failure-Handling Design

## 6.1 Exchange Disconnection

- Detect: REST timeout after 15s; WS heartbeat miss after 30s

- Respond: Publish EXCHANGE_DISCONNECTED; mark all caches stale; block new order submissions

- UI: Red banner "Exchange Disconnected — Trading Paused"

- SL/TP: Server-side stops (F-02 fix) continue protecting positions independently of app state

- Recovery: Exponential backoff reconnect (5s, 10s, 20s, 60s max); on reconnect, trigger full reconciliation before resuming trading

## 6.2 Unknown Order Outcome After Timeout

- Phase 8 handles this: ORDER_ACK_TIMEOUT_MS = 30s; if no acknowledgement, transition to FAILED state

- Before declaring failure: query exchange via fetch_order(client_order_id) to check if order was actually placed

- If order found on exchange: transition to ACKNOWLEDGED/LIVE/FILLED as appropriate

- If order not found: safe to retry (idempotency store prevents duplicate if same client_order_id)

- Notification: "Order outcome unknown for [symbol] — manual review recommended"

## 6.3 Partial Fills

- Phase 8 LiveOrder tracks: filled_quantity, filled_price_avg (VWAP), fill_count

- PARTIALLY_FILLED state is explicit in the 10-state FSM

- Position created with filled quantity (not requested quantity)

- Remaining quantity: option to cancel remainder or wait for fill

- Risk adjustment: position size reflects actual fill, not requested size

- Notification: "Partial fill on [symbol]: [filled]/[requested] qty at avg [price]"

## 6.4 Rejected Orders

- Exchange adapter classifies: InsufficientFunds, InvalidOrder, BadRequest → REJECTED (no retry)

- Phase 8 FSM transitions to REJECTED terminal state

- Capital reservation released immediately

- Notification: "Order REJECTED for [symbol]: [reason]"

- If rejection is InsufficientFunds: trigger immediate balance refresh and alert operator

## 6.5 Stale Balance/Position Data

- Every AccountSnapshot includes last_synced_at timestamp

- Risk gate checks: if (now - last_synced_at) > 120s, block new trades and trigger fresh fetch

- UI shows "Last synced: [time]" on all exchange-backed panels

- Reconciliation mismatch: automatically triggers full state refresh

## 6.6 Reconciliation Mismatch

- OrderReconciliationEngine detects 8 mismatch types (order missing, state mismatch, fill mismatch, orphan order, position missing, position size mismatch, position side mismatch)

- Auto-resolve for clear cases: SYNC_FROM_EXCHANGE (trust exchange), CANCEL_ON_EXCHANGE (orphan orders)

- Escalate for ambiguous cases: notification to operator with details

- If unresolved mismatches > threshold (configurable, default 1): pause trading until manual resolution

- All mismatches logged with full audit trail

## 6.7 API Downtime

- Exchange adapter detects: ExchangeNotAvailable, OnMaintenance → EXCHANGE_DOWN classification

- All pending submissions queued (not dropped)

- Existing server-side stops continue protecting positions

- System enters DEGRADED mode: no new trades, existing positions monitored via cached state

- Periodic health check (every 60s) attempts connection; on success, trigger full reconciliation

# 7. Proposed Implementation Plan

## Phase 1: Foundation — Exchange State Service (Week 1)

Objective: Create the AccountStateService singleton that becomes the single query point for all exchange state.

- Code areas: New file: core/services/account_state_service.py. Wraps ExchangeAdapter. Modifications to: main.py (initialization), core/event_bus.py (new topics: ACCOUNT_STATE_UPDATED, ACCOUNT_SYNC_FAILED)

- Implementation: AccountStateService with get_balance(), get_positions(), get_open_orders(), refresh() methods. Background QTimer for periodic refresh (30s). AccountSnapshot frozen dataclass with last_synced_at. EventBus publication on each refresh.

- Tests: Unit tests for snapshot creation, cache TTL, stale detection, error handling

- Acceptance: All consumers can query AccountStateService; snapshot refreshes every 30s; stale detection works; exchange disconnect pauses refresh and marks stale

## Phase 2: Wire Phase 8 Live Subsystem (Week 1–2)

Objective: Connect the existing Phase 8 LiveExecutor, ExchangeAdapter, IdempotencyStore into the application bootstrap.

- Code areas: main.py (startup sequence), core/execution/order_router.py (routing to Phase 8 executor), core/intraday/live/ (minor adaptations for main-app context)

- Implementation: Conditional instantiation based on exchange mode. When mode=live/sandbox: instantiate ExchangeAdapter → IdempotencyStore → Phase 8 LiveExecutor → wire into OrderRouter. When mode=paper: keep existing PaperExecutor path.

- Tests: Integration test: OrderRouter.submit() in live mode → Phase 8 LiveExecutor → mocked exchange. Verify order lifecycle transitions.

- Acceptance: In live/sandbox mode, orders route through Phase 8 path with full state machine, idempotency, and error classification

## Phase 3: Startup Recovery (Week 2)

Objective: Invoke RestartRecoveryManager on startup before trading resumes.

- Code areas: main.py (add recovery phase after exchange connect), core/intraday/live/recovery_manager.py (adapt for main-app context)

- Implementation: After exchange connects in main.py: run RecoveryManager.recover(). Pass internal state (if any from previous crash) + exchange state. Block trading until recovery.is_clean. Publish RECOVERY_COMPLETE or RECOVERY_FAILED event. UI shows recovery progress.

- Tests: Integration test: startup with orphan positions on exchange. Verify reconciliation detects and resolves. Verify trading blocked until clean.

- Acceptance: System never trades before reconciliation completes. Orphan positions detected. Mismatches logged and resolved.

## Phase 4: Server-Side Stop Orders (Week 2–3)

Objective: Place SL/TP as exchange-native stop-market orders, not just client-side monitoring.

- Code areas: core/intraday/live/live_executor.py (add post-entry SL/TP placement), SmartOrderExecutor.place_stop_loss() (already exists, needs integration), ExchangeAdapter (add create_stop_order method)

- Implementation: After market entry fill confirmed: place stop-market SL order + take-profit limit order on exchange. Track both via OrderLifecycleState. Client-side on_tick() becomes backup monitor. On SL/TP trigger, verify exchange order filled. Cancel counterpart order on either fill.

- Tests: Unit: SL order placed after entry. Integration: SL triggers on exchange, position closed correctly. Edge: SL placement fails — fallback to client-side.

- Acceptance: Every open position has server-side SL order on exchange. App crash does not leave positions unprotected.

## Phase 5: Periodic Reconciliation Loop (Week 3)

Objective: Background scheduler that runs OrderReconciliationEngine every 30–60 seconds.

- Code areas: New: core/services/reconciliation_scheduler.py. Uses existing ReconciliationEngine. Modifications to main.py (start scheduler), AccountStateService (trigger refresh on mismatch)

- Implementation: QTimer-based scheduler. Each cycle: fetch exchange state → compare with internal → detect mismatches → auto-resolve clear cases → escalate ambiguous → publish result. If mismatch count > threshold: pause trading.

- Tests: Unit: mismatch detection at each reconciliation type. Integration: simulated drift detected and resolved.

- Acceptance: Reconciliation runs every 30–60s. Mismatches detected within 1 minute. Auto-resolution for clear cases. Trading paused on unresolvable mismatches.

## Phase 6: Risk Engine Hardening (Week 3–4)

Objective: Risk engine uses exchange-backed state for all decisions.

- Code areas: core/risk/risk_gate.py, core/meta_decision/position_sizer.py, core/risk/crash_defense_controller.py, core/intraday/processing/risk_engine.py

- Implementation: RiskGate.validate() fetches fresh balance from AccountStateService. Portfolio heat computed from reconciled positions. Crash defense queries exchange positions for flattening. Drawdown uses exchange-synced peak_equity. Position sizer cross-checks exchange available margin.

- Tests: Unit: risk gate rejects when exchange balance < required. Integration: crash defense closes actual exchange positions.

- Acceptance: No risk decision uses stale or internal-only state. Exchange balance confirmed before every position open.

## Phase 7: UI Refactoring (Week 4)

Objective: All UI pages display exchange-backed data with mode indicators and freshness timestamps.

- Code areas: gui/pages/dashboard/, paper_trading/, demo_monitor/, orders_positions/, performance_analytics/, risk_management/. New: core/gui_adapters/account_provider.py

- Implementation: AccountProvider abstraction routes data queries to PaperExecutor (paper mode) or AccountStateService (live/sandbox mode). All 6 affected pages use AccountProvider. Mode indicator banners on all pages. "Last synced: [time]" on exchange-backed panels. "Exchange Disconnected" banner when stale.

- Tests: Unit: AccountProvider routes correctly per mode. Manual: visual verification of all 20 pages in testnet mode.

- Acceptance: Every page shows correct data source. Mode clearly indicated. Freshness visible. No PaperExecutor data leak into testnet mode.

## Phase 8: Notifications & Observability (Week 4–5)

Objective: Operator has full visibility into exchange-backed operation.

- Code areas: core/notifications/notification_manager.py, notification_templates.py. New topics: EXCHANGE_RECONNECTED, RECONCILIATION_MISMATCH, ORDER_REJECTED_EXCHANGE, PARTIAL_FILL, STALE_DATA_WARNING

- Implementation: 8+ new notification templates. EventBus subscriptions for exchange events. Rate-limited alerts for repeated issues. Health check includes exchange state summary.

- Tests: Unit: each new notification template renders correctly. Integration: simulated exchange disconnect triggers notification.

- Acceptance: Operator receives timely alerts for all exchange-related events. No silent failures.

## Phase 9: Integration Testing & Hardening (Week 5–6)

Objective: End-to-end validation against real Bybit Testnet.

- Code areas: New: tests/integration/test_bybit_testnet_e2e.py, scripts/testnet_validation.py

- Implementation: Automated test suite that runs against Bybit Testnet: place market order → verify fill → verify position → verify SL order placed → close position → verify PnL → verify balance. Fault injection: kill app mid-trade, restart, verify recovery. Reconciliation stress test: manually cancel order on exchange, verify detection.

- Tests: Full E2E suite. Fault injection tests. Soak test (24-hour unattended run).

- Acceptance: All E2E tests pass. 24-hour soak test with zero unrecoverable state divergence. Crash recovery validated.

# 8. Test Plan

## 8.1 Unit Tests

- AccountStateService: snapshot creation, cache TTL, stale detection, error propagation

- AccountProvider (GUI adapter): routes to correct data source per mode

- Risk gate with exchange balance: rejects when balance insufficient

- Notification templates: all 8+ new templates render correctly

- Server-side SL order placement: correct params, error handling

## 8.2 Integration Tests

- OrderRouter → Phase 8 LiveExecutor → mocked exchange: full order lifecycle

- Startup recovery with orphan positions: detection, reconciliation, trading gate

- Crash defense with exchange positions: flattening confirmed on exchange

- Periodic reconciliation: drift detected and resolved within 60s

- UI data routing: pages show exchange data in live mode, PaperExecutor in paper mode

## 8.3 Simulated Exchange Fault Tests

- REST timeout mid-order: verify FAILED state, no phantom order

- REST timeout after submission: verify RECOVERY_PENDING, exchange query resolves

- WebSocket disconnect: verify REST fallback, cache marked stale, trading paused

- Rate limit burst: verify backoff, no order loss

- Exchange maintenance: verify DEGRADED mode, queued submissions, auto-resume

## 8.4 Reconciliation Tests

- Clean state: no mismatches detected

- Orphan order on exchange: detected, auto-cancelled

- Internal order missing from exchange: detected, marked FAILED

- Position size mismatch: detected, synced from exchange

- Balance divergence: detected, alert published

- Multiple mismatches: all detected in single pass, correct priority

## 8.5 Partial Fill Tests

- Market order partial fill: position created with filled quantity

- Partial fill then cancel remainder: correct final position size

- Multiple fills aggregated: VWAP calculation correct

- SL/TP placed on partial fill quantity: correct sizing

## 8.6 Restart Recovery Tests

- Clean restart (no prior state): recovery completes immediately

- Restart with open positions on exchange: positions rehydrated

- Restart with pending order (crash-after-submit): order status resolved

- Restart with stale idempotency entries: expired entries cleaned

- Restart during exchange downtime: recovery enters FAILED, trading blocked

## 8.7 End-to-End Bybit Testnet Tests

- Place market buy → verify fill → verify position → verify SL order → close → verify PnL

- Place order → kill app → restart → verify recovery reconciles position

- Open position → SL hits → verify server-side stop filled → verify position closed

- Multiple concurrent positions → crash defense → verify all flattened

- 24-hour soak test: automated trading cycle with periodic fault injection

# 9. Approval Gate

## 9.1 Must Be Completed Before Testnet Operation

The following are hard blockers. NexusTrader MUST NOT operate on Bybit Testnet until all are complete:

- Phase 8 live subsystem wired into application bootstrap (F-01)

- Server-side SL/TP stop orders placed on exchange for every position (F-02)

- Startup recovery via RestartRecoveryManager with trading gate (F-03)

- Risk engine cross-checks exchange balance before sizing (F-04, F-05)

- Periodic reconciliation loop running every 30–60 seconds (F-06)

- Partial fill handling via Phase 8 LiveOrder fill tracking (F-07)

- Crash defense verifies exchange state after flattening (F-08)

- UI pages display exchange-backed data with correct mode indicators (F-10, F-11, F-12, F-13)

- Exchange-specific notification templates operational (F-14)

- End-to-end test passing against real Bybit Testnet (E2E suite)

- Startup-to-trade sequence validated: connect → recover → reconcile → resume

- 24-hour soak test with zero unrecoverable divergences

## 9.2 Can Wait Until After Initial Testnet Deployment

These improve quality but are not safety-critical for testnet:

- Bracket order (OCO SL+TP) support (F-15)

- Per-symbol slippage estimation (F-19)

- SmartOrderExecutor integration for maker fills (F-21)

- Bybit-specific error code mapping (F-22)

- Scanner mode warning banner (F-23)

- Crash detector real-time tick feed (F-24)

- Performance Analytics conditional readiness section (F-18)

- Data freshness UI indicators (F-20)

## 9.3 Immediate Blocking Concerns

The single most dangerous gap is F-02 (no server-side stops). Without exchange-native stop-loss orders, any application crash, network outage, or system freeze leaves open positions with zero downside protection. This is unacceptable for any exchange-connected trading, even on testnet. This must be the highest-priority implementation item.

The second most dangerous gap is F-03 (no startup recovery). Without exchange state hydration on restart, the system can open new positions that violate max-concurrent limits, oversize based on unavailable capital, and leave existing positions unmonitored. Every restart is a state corruption risk.

The third most dangerous gap is F-04/F-05 (risk engine uses internal state). Position sizing against stale or phantom balance/positions can lead to oversized trades, exceeded leverage, and cascading losses.

## 9.4 Recommendation

Do not connect to Bybit Testnet until Phases 1–6 are complete and validated. Phases 7–8 (UI and notifications) can be done in parallel but should be complete before any sustained testnet operation. Phase 9 (E2E testing) is the final gate before approval.

Estimated timeline: 5–6 weeks for full implementation and validation, assuming dedicated focus.

The Phase 8 subsystem (core/intraday/live/) is a major asset — it was designed for exactly this transition. The primary work is wiring it into the application, not building from scratch.